# Build / Deploy Minimum Facts Proposal (2026-06-26)

## Anchor: original V18 design analysis

**Canonical source:** `brain/BusinessArtifacts/architecture/Deployment/18Itterations-DesignOfDeploymentsForFrontEndV1accepted.docx`

That document is the accepted **V18 deployment-reconciliation design** for EPIC-008-F-012: **49 REQ-Ts** across stories S-001 (TargetRecord schema + Crosswalk + Builder), S-002 (local deployer), S-003 (promote-build Crosswalk), and S-009 (Extractor / repo layout). Full text extract (regenerable): run the audit script’s companion extract or read the docx directly.

### V18 requirements vs current repo state

| V18 REQ-T | Requirement (summary) | Current state |
| --- | --- | --- |
| T-013 | `docker_local_container` in closed `target_kind` enum | **Done** — schema + 4 new local Docker targets |
| T-018 / T-022 | `files[]` is the composition inventory; every row has `embedded_content` | **Partial** — schema uses `disposition: managed\ |
| T-026–T-033 | Crosswalk hard-fail; sole drift surface | **Partial** — runs at build + local deploy; **not** in `run_cloud_deploy()` |
| T-034–T-035 | `Builder.build_record()` sole writer of TargetRecords | **Not wired** — JSON edited manually / promote commits |
| S-002 T-003 | Local deployer reads ports, containers, paths from TargetRecord collection | **Not wired** — `LocalDeploy.BACKEND_CONTAINERS` still hard-coded |
| S-002 T-005 | Halt if required `files[]` row missing on disk | **Partial** — Crosswalk checks declared rows; new local targets have empty `files[]` |
| T-047 | Bootstrap enumerates targets; operator runs Builder per target | **This audit** produces input for Builder — spreadsheet + `target_deployment_proposed_files_*.json` |

V18 does **not** define `huggingface_source_set` wholesale copy. That path is implementation drift from the “minimum facts in `files[]`” north star.

## Goal

Stop BUG-011 wholesale `_copy_tree` drift: `files[]` becomes the sole driver of staged bytes;

local Docker targets are first-class in `deployment_architecture.json`; Crosswalk runs at

commit, build, local deploy, and cloud deploy.

## Five new targets (local)

| target_id | kind | node_address | cloud mirror |
| --- | --- | --- | --- |
| `target_docker_local_findcare` | docker_local_container | localhost:7860 | target_hf_space_findcare_backend |
| `target_docker_local_evaluatecare` | docker_local_container | localhost:8001 | target_hf_space_evaluatecare_backend |
| `target_docker_local_sharedservices` | docker_local_container | localhost:8002 | target_hf_space_shared_services |
| `target_docker_local_website` | docker_local_container | localhost:443 | target_cloudflare_pages_website |
| `target_host_local_workstation` | host_os_process | localhost/workstation | (governance only) |

## Reachability summary

Git-tracked source rows analyzed: **550**

| disposition | count |
| --- | --- |
| DECLARED_ONLY | 122 |
| LIVE | 85 |
| SEMANTIC_ONLY | 3 |
| UNREACHABLE | 196 |
| WHOLESALE_BLOAT | 37 |
| WORKSTATION | 107 |

| target | semantic (import walk) | structural (Dockerfile COPY) | declared files[] (mirror) | wholesale huggingface_source_set |
| --- | --- | --- | --- | --- |
| `target_docker_local_findcare` | 34 | 486 | 122 | 377 |
| `target_docker_local_evaluatecare` | 11 | 75 | 19 | 78 |
| `target_docker_local_sharedservices` | 8 | 84 | 55 | 140 |
| `target_docker_local_website` | 50 | 51 | 44 | 0 |
| `target_host_local_workstation` | 108 | 108 | 0 | 0 |

**Interpretation:** `semantic` is AST import-walk from entry modules (lower bound; dynamic imports missed).

`structural` is everything under Dockerfile `COPY` roots (upper bound). The refactor sweet spot is

between semantic and declared `files[]`; use `structural_only` column in the spreadsheet for Dockerfile

bloat candidates (e.g. entire `Code/Shared/ops/` tree copied into FindCare image).

## Manifest status (2026-06-26)

Five targets are now in `deployment_architecture.json` with `files: []`, `promote_chain_bound: false`,

and secrets/variables wired for local Docker peer URLs. Populate `files[]` from

`_oneshots/target_deployment_proposed_files_2026-06-26.json` after spreadsheet review.

| target_id | files[] | secrets |
| --- | --- | --- |
| `target_docker_local_findcare` | empty (draft in proposed JSON) | mirrored from HF FindCare |
| `target_docker_local_evaluatecare` | empty | mirrored from HF EvaluateCare |
| `target_docker_local_sharedservices` | empty | mirrored from HF SharedServices |
| `target_docker_local_website` | empty | none (certs bind-mounted) |
| `target_host_local_workstation` | empty | DevOps + Cloudflare + HF keys |

## Proposed build pipeline changes

1. **Stage from `files[]` only** — Replace `hf_helpers._copy_tree(huggingface_source_set)` with

`Extractor.copy_referenced_files(record.files)` for HF and local Docker contexts.

2. **Wire `Builder.build_record()`** — On every build/deploy, refresh `content_hash` and optionally

embed managed dockerfiles; reject if semantic reachability agent finds gaps.

3. **`LocalDeploy` reads manifest** — Replace `BACKEND_CONTAINERS` hard-code with

`target_docker_local_*` records (container name, Dockerfile path, port from `node_address`).

4. **Crosswalk everywhere** — Add `_deployment_architecture_gate()` to `run_cloud_deploy()` before HF git push.

5. **Workstation target** — `target_host_local_workstation` holds DevOps/brain/hook JSON + secrets inventory;

not deployed to cloud; Crosswalk ensures hook paths stay present.

6. **Deprecate `huggingface_source_set`** — Keep as audit-only cross-check until bloat hits zero, then remove.

## Two deliverables (clarification)

| # | Deliverable | What it is | Path |
| --- | --- | --- | --- |
| **1** | **Minimum-facts proposal** | Narrative: V18 anchor, BUG-011 fix, six pipeline changes | `BUILD_DEPLOY_MINIMUM_FACTS_PROPOSAL.md` / `.docx` |
| **2** | **Deployment facts inventory** | **Pure projection of `deployment_architecture.json`** — every persisted fact row only; no proposed drafts, no placeholders, no audit merge | `deployment_facts_inventory_<date>.xlsx` |

The **reachability audit spreadsheet** (`_oneshots/target_deployment_refactor_*.xlsx`) is a separate planning tool for *trimming* bloat before facts are added to the manifest via Builder.

## Spreadsheet columns (facts inventory — manifest-pure)