# Agile Backlog → Deployment Map

Snapshot date: 2026-05-10. Operator: Skip Snow. Branch: dev. Scope: map the business model (brain/machine_artifacts/content/agile_backlog.json) to the live deployed digital assets (HF Spaces, Cloudflare Pages, GitHub, Azure Functions, MongoDB Atlas front-end cluster, Anthropic skills).

# 1. Business model side (agile_backlog.json)

Source: brain/machine_artifacts/content/agile_backlog.json. Schema: data.epics.epic = list. Status values observed: in_progress, not_started, done, done_known_issue.

| EPIC_ID | Status | # Features | Name |
| --- | --- | --- | --- |
| EPIC-001 | in_progress | 0 | Evaluate Care v0.1.4 |
| EPIC-002 | in_progress | 3 | Security And Shared Services |
| EPIC-003 | in_progress | 2 | ChatHealthy FrontEnd libary |
| EPIC-004 | in_progress | 1 | Safety |
| EPIC-005 | in_progress | 4 | Testing |
| EPIC-006 | in_progress | 15 | FindCare |
| EPIC-007 | not_started | 1 | Talk About Care |
| EPIC-008 | not_started | 9 | Architecture |
| EPIC-011 | in_progress | 1 | UX |
| EPIC-010 | in_progress | 4 | Pipelines |

Feature-level breakdown (all 40 features across 10 EPICs):

| Feature_ID | Status | Name |
| --- | --- | --- |
| EPIC-002-F-001 | not_started | Cloudflare Security Findings |
| EPIC-002-F-002 | in_progress | Compliance attestation surface |
| EPIC-009-F-001 | done | Backend Shared Services and Infrastructure |
| EPIC-003-F-001 | not_started | Shared front-end UX widget library |
| EPIC-003-F-002 | not_started | Backend orchestration that supports the shared front-end UX widgets |
| EPIC-004-F-001 | not_started | Emergency Lockout System |
| EPIC-005-F-001 | in_progress | User Testing |
| EPIC-005-F-002 | in_progress | Regression Testing |
| EPIC-005-F-003 | in_progress | Security Testing |
| EPIC-005-F-004 | in_progress | Data Quality |
| EPIC-006-F-001 | in_progress | Provider Search and Selection |
| EPIC-006-F-002 | in_progress | Specialty Filter |
| EPIC-006-F-003 | in_progress | Handoff to EvaluateCare |
| EPIC-006-F-004 | not_started | Search Result Presentation â€” System-Built Summary |
| EPIC-006-F-017 | done | Requirement-to-Test Traceability (v4-007/v4-023) |
| EPIC-006-F-019 | not_started | Mobile Phone Support â€” Galaxy and iPhone 14+ |
| EPIC-006-F-020 | not_started | Native Mobile Apps â€” Apple App Store and Google Play |
| EPIC-006-F-021 | not_started | Parent Page Frame Layout |
| EPIC-006-F-022 | not_started | postMessage Orchestration Protocol |
| EPIC-006-F-023 | not_started | Chat Iframe Wiring and Auto-Detection |
| EPIC-006-F-024 | not_started | Control Frame â€” Pagination and Filter Controls |
| EPIC-006-F-025 | not_started | Leaf Page Management â€” Right Panel |
| EPIC-006-F-027 | not_started | FindCare Service (HuggingFace Space) |
| EPIC-006-F-029 | not_started | Local Development Topology |
| EPIC-006-F-030 | not_started | Provider UX Display |
| EPIC-007-F-001 | not_started | ChatRoom UX |
| EPIC-008-F-001 | not_started | Architecture Governance |
| EPIC-008-F-002 | in_progress | Engineering Rules Enforcement |
| EPIC-008-F-003 | not_started | Brain Consistency |
| EPIC-008-F-004 | done_known_issue | DevOps â€” Build, Deploy, and Environment Management |
| EPIC-008-F-005 | in_progress | Audit â€” Technical, Business, Regulatory and Corporate Governance |
| EPIC-008-F-008 | not_started | Code and Security Scanning |
| EPIC-008-F-009 | not_started | Deferred work as a first-class concept |
| EPIC-008-F-010 | in_progress | Graph-orchestrated business-logic entry points |
| EPIC-008-F-011 | done | Run Time Governance â€” ChatHealthy.AI Front End Application |
| EPIC-011-F-001 | not_started | Cross Component Timers |
| EPIC-010-F-007 | not_started | Provider Pipeline |
| EPIC-010-F-009 | in_progress | ETL Quality and Compliance |
| EPIC-010-F-018 | done | FindCarePipeline SpecialtyMetaData Orchestration |
| EPIC-010-F-029 | not_started | Pipeline Infrastructure |

# 2. Technical model side — live deployed digital assets

## 2.1 HuggingFace Spaces (queried 2026-05-10 via HF API)

Query: https://huggingface.co/api/spaces/<owner>/<name> with HF_TOKEN from Code/.env. All 9 Spaces are RUNNING; see Wins.

| Space | Stage | HW | LastModified | SHA (12) | SDK |
| --- | --- | --- | --- | --- | --- |
| SkipSnow/ChatHealthySpace | RUNNING | cpu-basic | 2026-05-11T00:34:44Z | 2e43f5864767 | docker |
| SkipSnow/qa_ChatHealthySpace | RUNNING | cpu-basic | 2026-05-10T23:46:18Z | 83885f176ea0 | docker |
| SkipSnow/dev_ChatHealthySpace | RUNNING | cpu-basic | 2026-05-10T23:34:15Z | 6dd8a5bcb459 | docker |
| SkipSnow/EvaluateCareSpace | RUNNING | cpu-basic | 2026-05-11T00:34:34Z | a4f522b6fb11 | docker |
| SkipSnow/qa_EvaluateCareSpace | RUNNING | cpu-basic | 2026-05-10T23:46:05Z | 2bba6a7b1c12 | docker |
| SkipSnow/dev_EvaluateCareSpace | RUNNING | cpu-basic | 2026-05-10T23:34:04Z | 28b9de65f9af | docker |
| SkipSnow/SharedServicesSpace | RUNNING | cpu-basic | 2026-05-11T00:34:29Z | 07b05b805ca8 | docker |
| SkipSnow/qa_SharedServicesSpace | RUNNING | cpu-basic | 2026-05-10T23:46:10Z | 9a3f6ac175c0 | docker |
| SkipSnow/dev_SharedServicesSpace | RUNNING | cpu-basic | 2026-05-10T23:34:04Z | d33473afa17d | docker |

## 2.2 Cloudflare Pages projects

Live-query NOT performed: CLOUDFLARE_ACCOUN_TOKEN is held only as a GitHub Actions secret (not in Code/.env), so the Cloudflare API cannot be reached from this workstation without exporting it first. State below is inferred from workflow YAMLs + recent deploy runs.

| Project name | Production branch | Workflow YAML | Env |
| --- | --- | --- | --- |
| chathealthy-website-dev | dev | deploy-findcare-website-dev.yml | dev |
| chathealthy-website-qa | qa | deploy-findcare-website-qa.yml | qa |
| chathealthywebsite | main | deploy-findcare-website-prod.yml | prod |

## 2.3 GitHub branches (SkipSnow/ChatHealthyRepo)

Query: gh api repos/SkipSnow/ChatHealthyRepo/branches.

| Branch | HEAD SHA (12) | Protected |
| --- | --- | --- |
| dev | 95e9749cfc4b | no |
| qa | f82fa563949e | no |
| main | 633fd93319be | no |

Note: archive/main-pre-reset-2026-04-25 and two copilot/* branches exist but are out of scope (legacy / external).

## 2.4 GitHub Actions workflows + last 3 runs

| Workflow YAML | Run ID | Conclusion | Branch | Timestamp |
| --- | --- | --- | --- | --- |
| deploy-findcare-backend.yml | 25644343462 | cancelled | main | 2026-05-11T00:40:06Z |
| deploy-findcare-backend.yml | 25644200115 | failure | main | 2026-05-11T00:34:19Z |
| deploy-findcare-backend.yml | 25643232777 | failure | dev | 2026-05-10T23:52:37Z |
| deploy-evaluatecare-backend.yml | 25644200111 | success | main | 2026-05-11T00:34:19Z |
| deploy-evaluatecare-backend.yml | 25643096774 | success | qa | 2026-05-10T23:45:54Z |
| deploy-evaluatecare-backend.yml | 25642850472 | success | dev | 2026-05-10T23:33:54Z |
| deploy-shared-services.yml | 25644200104 | success | main | 2026-05-11T00:34:19Z |
| deploy-shared-services.yml | 25643096744 | success | qa | 2026-05-10T23:45:54Z |
| deploy-shared-services.yml | 25642850463 | success | dev | 2026-05-10T23:33:54Z |
| deploy-findcare-website-dev.yml | 25643233403 | failure | dev | 2026-05-10T23:52:39Z |
| deploy-findcare-website-dev.yml | 25642850475 | failure | dev | 2026-05-10T23:33:54Z |
| deploy-findcare-website-dev.yml | 25527685256 | failure | dev | 2026-05-07T23:27:56Z |
| deploy-findcare-website-qa.yml | 25643096721 | failure | qa | 2026-05-10T23:45:54Z |
| deploy-findcare-website-qa.yml | 25388955499 | failure | qa | 2026-05-05T16:30:21Z |
| deploy-findcare-website-qa.yml | 25385501002 | success | qa | 2026-05-05T15:24:03Z |
| deploy-findcare-website-prod.yml | 25644344318 | cancelled | main | 2026-05-11T00:40:07Z |
| deploy-findcare-website-prod.yml | 25644200087 | failure | main | 2026-05-11T00:34:19Z |
| deploy-findcare-website-prod.yml | 25391549759 | failure | main | 2026-05-05T17:23:16Z |
| deploy-pipelines.yml | 25644200099 | success | main | 2026-05-11T00:34:19Z |
| deploy-pipelines.yml | 25643096722 | success | qa | 2026-05-10T23:45:54Z |
| deploy-pipelines.yml | 25642850462 | success | dev | 2026-05-10T23:33:54Z |
| deploy-conversation-log-agent.yml | 25644200108 | success | main | 2026-05-11T00:34:19Z |
| deploy-conversation-log-agent.yml | 25445466457 | success | dev | 2026-05-06T15:41:12Z |
| deploy-conversation-log-agent.yml | 24936593240 | success | main | 2026-04-25T17:33:13Z |
| promote-build.yml | (never run) |  |  |  |
| promote-data.yml | 23721457047 | failure | dev | 2026-03-29T23:16:43Z |
| promote-data.yml | 23721227112 | failure | dev | 2026-03-29T23:04:08Z |
| test.yml | 25644200090 | failure | main | 2026-05-11T00:34:19Z |
| test.yml | 25391843678 | failure | main | 2026-05-05T17:29:22Z |
| test.yml | 25391549769 | failure | main | 2026-05-05T17:23:16Z |

## 2.5 GitHub repository secrets (names + last update)

Query: gh secret list. Values not retrievable (correct).

| Secret name | Last updated |
| --- | --- |
| ANTHROPIC_API_KEY | 2026-04-14 |
| AZURE_CREDENTIALS | 2026-03-17 |
| AZURE_FUNCTION_APP_NAME | 2026-03-17 |
| AZURE_FUNCTION_PUBLISH_PROFILE | 2026-03-17 |
| CLOUDFLARE_ACCOUNT_ID | 2026-03-25 |
| CLOUDFLARE_ACCOUN_TOKEN | 2026-05-05 |
| EVALCARE_SIGNING_KEY_B64 | 2026-05-05 |
| FINDCARE_API_URL_DEV | 2026-03-26 |
| FINDCARE_SIGNING_KEY_B64 | 2026-05-05 |
| HF_TOKEN | 2026-03-27 |
| MONGO_FRONTEND_CONNECTIONSTRING | 2026-03-29 |
| SHARED_SIGNING_KEY_B64 | 2026-05-05 |

## 2.6 Azure Functions

Resource group (observed in deploy-pipelines.yml): FindCareDataPipelines-Dev. App name held in GH secret AZURE_FUNCTION_APP_NAME (not echoed here). Task hub: DevPipelineManagmentService (per deploy-pipelines.yml guard step). Live state was NOT queried from this workstation (would require `az` CLI login and the master key). Most-recent deploy-pipelines.yml run: success on main, qa, dev 2026-05-11T00:34Z / 2026-05-10T23:45Z / 2026-05-10T23:33Z.

## 2.7 MongoDB Atlas — front-end cluster

Connection string: GH secret MONGO_FRONTEND_CONNECTIONSTRING. Env-prefixed databases per the project memory: dev_*, qa_*, prod_* under PublicHealthData and Safety. Live state was NOT queried in this pass. promote_data.py (workflow promote-data.yml) is the registered tool for dev→qa→prod data promotion; last two runs (2026-03-29) failed.

## 2.8 Anthropic Conversation Log Agent (Skill)

Skill ID: skill_01Wj8Zzet1AxwBwES3NLnbCh. Deploy workflow: deploy-conversation-log-agent.yml (triggers on push to dev/main). Last run: success on main 2026-05-11T00:34Z (run 25644200108).

# 3. The map — Code/deploy/remote_deploy.py + local_deploy.py

Authoritative mapping table from the deploy scripts to the deployed surfaces.

## 3.1 RemoteDeploy.WORKFLOWS (backend services)

| Constant key | YAML | HF Space target | Env resolved by branch |
| --- | --- | --- | --- |
| findcare_backend | deploy-findcare-backend.yml | ChatHealthySpace (per-env: dev_/qa_/bare) | dev ¦ qa ¦ prod |
| evalcare_backend | deploy-evaluatecare-backend.yml | EvaluateCareSpace (per-env: dev_/qa_/bare) | dev ¦ qa ¦ prod |
| shared_backend | deploy-shared-services.yml | SharedServicesSpace (per-env: dev_/qa_/bare) | dev ¦ qa ¦ prod |

## 3.2 RemoteDeploy.WEBSITE_WORKFLOWS (Cloudflare Pages)

| Env key | YAML referenced by constant | Cloudflare project | Env |
| --- | --- | --- | --- |
| dev | deploy-findcare-website-dev.yml | chathealthy-website-dev | dev |
| qa | deploy-findcare-website-qa.yml | chathealthy-website-qa | qa |
| prod | deploy-findcare-website-qa.yml ← WRONG (should be -prod.yml) | chathealthywebsite | prod |

Source: Code/deploy/remote_deploy.py lines 66–70. The prod entry literally reads "deploy-findcare-website-qa.yml" with the comment "# same pattern, ref=main" — but a separate deploy-findcare-website-prod.yml file exists in .github/workflows/ and is the correct target. RemoteDeploy is gated to refuse env=prod today (lines 77–81), so this misroute has not produced damage; it will once prod deploys are re-enabled.

## 3.3 LocalDeploy — no remote constants

LocalDeploy (Code/deploy/local_deploy.py) maps Docker container names to backend directories — BACKEND_CONTAINERS dict, lines 228–238 — and does not reference GHA workflows. Local backends are built and run via `docker build` + `docker run`. Website wrapper is _start_website.py (host-OS process per V11 S-002-REQ-T-002).

| Container | Port label | Source dir | Build context |
| --- | --- | --- | --- |
| ch-findcare | findcare | Code/ConversationalUX/FindCareChat/backend | . |
| ch-evalcare | evalcare | evaluateCare/Code | evaluateCare/Code |
| ch-sharedsvc | shared | sharedServices/Code | sharedServices/Code |

# 4. Wins — what aligns cleanly today

• All 9 HF Spaces RUNNING

Per HF API query 2026-05-10: SkipSnow/{dev_,qa_,}{ChatHealthy,EvaluateCare,SharedServices}Space are all stage=RUNNING on cpu-basic. No paused services.

• EvaluateCare + SharedServices deploy chain is green on all three branches

Last 3 runs of deploy-evaluatecare-backend.yml and deploy-shared-services.yml all succeeded across main, qa, dev (run IDs 25644200111 / 25644200104 / 25643096774 / 25643096744 / 25642850472 / 25642850463). Code under evaluateCare/Code and sharedServices/Code is cleanly traceable to its HF Space.

• Azure Functions pipeline deploy is green on all three branches

deploy-pipelines.yml last 3 runs all success across main/qa/dev. Active-orchestration guard is in place (the deploy refuses if any DevPipelineManagmentService instance is Running or Pending).

• Anthropic Conversation Log Agent deploy is stable

deploy-conversation-log-agent.yml last 3 runs all succeeded; skill skill_01Wj8Zzet1AxwBwES3NLnbCh has been versioned cleanly on every qualifying push since 2026-04-25.

• Three signing-key secrets present + dated 2026-05-05

FINDCARE_SIGNING_KEY_B64, EVALCARE_SIGNING_KEY_B64, SHARED_SIGNING_KEY_B64 — all populated. Backend workflows fail loudly if absent (per workflow YAML lines 161–166 in deploy-findcare-backend.yml). Token-mutual-auth bootstrap material is in place.

• Promotion paths (build + data) are codified

promote-build.yml + promote-data.yml encode dev→qa, qa→prod with explicit confirm_prod gate (GOV-007) and dry-run default. Not exercised recently — see Gaps.

• EPIC-008-F-004 done_known_issue

DevOps — Build, Deploy, and Environment Management — flagged done_known_issue in agile_backlog.json. The known issues are tracked in BUG-003 + this doc.

• EPIC-010-F-018 done; ETL Quality and Compliance in_progress

Pipeline orchestration code (pipeline/Code/) traces cleanly to deploy-pipelines.yml and to Azure Functions resource group FindCareDataPipelines-Dev.

# 5. Discrepancies — drift between map and reality

• WEBSITE_WORKFLOWS["prod"] points at the QA YAML

Code/deploy/remote_deploy.py:69 — WEBSITE_WORKFLOWS["prod"] = "deploy-findcare-website-qa.yml". A separate deploy-findcare-website-prod.yml exists in .github/workflows/ and is the correct target. Today RemoteDeploy refuses env=prod (lines 77–81), so this constant is dead until prod is re-enabled. The risk: someone re-enables prod deploys without auditing the constants and deploys the QA pipeline to chathealthywebsite. FIX: change the value to "deploy-findcare-website-prod.yml".

• CLOUDFLARE_ACCOUN_TOKEN secret name is misspelled

The GitHub repository secret is literally named CLOUDFLARE_ACCOUN_TOKEN (missing the trailing T in ACCOUNT). All three website deploy YAMLs reference it (deploy-findcare-website-{dev,qa,prod}.yml lines 29, 37 each). remote_deploy.py:279 also looks at os.environ.get("CLOUDFLARE_ACCOUN_TOKEN"). Functional today (everyone agrees on the same typo), but a single rename of the secret in GitHub UI to the correct spelling would break all three website deploys atomically. FIX: rename the secret AND update all four files in the same commit.

• BUG-003 #11 marked _start_findcare.py for deletion — already deleted, bug recommendation lingers

BUG-003 lists Code/deploy/_start_findcare.py among files to delete. ripgrep confirms the file is gone from Code/deploy/ (only references are in audit dumps, test_output logs, and the bug-itself recommendation). The fix-list is stale; the bug entry needs its recommendation pruned or the bug closed.

• Most recent main-branch backend + website deploys fail smoke

Run 25644200115 (deploy-findcare-backend.yml on main, 2026-05-11T00:34Z) and run 25644200087 (deploy-findcare-website-prod.yml on main, same timestamp) both failed on the smoke step with EPIC-002-F-001-S-012-REQ-B-008 violations ("Verified did not resolve to YES / FAILED within 30s"). The HF Spaces ARE RUNNING — see Wins — but the in-page mutual-auth handshake is timing out in the deployed surface. The map says these deploys succeed; the smoke verification disagrees.

• test.yml is stale + failing

.github/workflows/test.yml only runs ChatHealthyWhoAmIChat unit tests. Last 3 runs on main all failed (2026-05-05 + 2026-05-11). Either delete the workflow or fix the tests; running a perpetually-red workflow trains the eye to ignore red.

• Secret name casing inconsistency between workflows + actual GH secret

Workflows reference secrets.MONGO_FRONTEND_connectionString (mixed case) and secrets.Anthropic_API_KEY. The actual GH secret list shows MONGO_FRONTEND_CONNECTIONSTRING and ANTHROPIC_API_KEY (uppercased). GitHub secret names ARE case-insensitive at the workflow side, so these resolve, but the spelling-drift between the YAML and the dashboard is a future-cliff. FIX: align all references to the dashboard casing.

• RemoteDeploy hard-refuses env=prod

Code/deploy/remote_deploy.py:77–81 sys.exit on env=prod ("prod deploys are off-limits per Skip's overnight rule (2026-05-01)"). Today the prod path is GitHub-push-only (workflow YAMLs accept ref=main). The deploy script's map for prod is therefore unexercised; nobody is testing that prod WORKFLOWS + WEBSITE_WORKFLOWS resolve correctly until prod is re-enabled.

• Stories in agile_backlog vs ARCHITECTURE EPIC 'not_started'

EPIC-008 (Architecture) is status=not_started even though F-002 + F-004 + F-005 + F-008 + F-010 + F-011 are all in_progress/done/done_known_issue. The epic-level status is stale relative to feature-level status.

• EvaluateCare backend Push step does NOT install LFS

deploy-evaluatecare-backend.yml does not run `git lfs install` before `git clone ... hf_space` (vs deploy-findcare-backend.yml:176 which does). If any tracked .pdf or similar ever lands under evaluateCare/Code/, the EvaluateCare push would silently skip LFS pointers.

# 6. Gaps — missing pieces

• EPIC-001 (EvaluateCare v0.1.4) has zero features in agile_backlog

agile_backlog.json shows EPIC-001 with status in_progress and features=0 — but evaluateCare/Code/ contains a fully built FastAPI app with a deployed HF Space at skipsnow-evaluatecarespace.hf.space. There is no business-level traceability from agile_backlog.json to the EvaluateCare code or its deploy surface.

• EPIC-006 F-004 / F-019–F-030 (12 features) all status=not_started

FindCare has 15 features; only F-001/F-002/F-003/F-017 are in_progress or done. The remaining 11 features (Mobile, Parent Page Frame, postMessage, Iframe Wiring, Control Frame, Leaf Panel, FindCare HF Space, Local Dev Topology, Provider UX Display, Search-Result Presentation) are not_started in the backlog yet code exists for several of them in Code/ConversationalUX/FindCareChat/. Status is lagging implementation.

• EPIC-007 (Talk About Care / ChatRoom UX) has no code surface

Status=not_started in backlog AND no findCare/ chatRoom or similar directory; no deployed surface. Truly green-field; this is consistent.

• Cloudflare Pages projects are not registered in any constant

remote_deploy.py knows the project NAMES indirectly (through the YAMLs it dispatches) but does not enumerate them as a constant. There is no single place to read "the three live Pages projects". The YAMLs are the only authority. When Cloudflare's API state needs to be queried (e.g., to verify Always-Use-HTTPS is on), the script reaches for CLOUDFLARE_ACCOUN_TOKEN + CLOUDFLARE_ZONE_ID env vars without a clear inventory of the projects + zones.

• CLOUDFLARE_ZONE_ID is consumed but not in GH secrets

remote_deploy.py:288 reads os.environ.get("CLOUDFLARE_ZONE_ID") and fails the deploy if absent. There is no CLOUDFLARE_ZONE_ID in the GH secret list. The Cloudflare-auto-configure path is therefore dead unless the operator exports the zone ID locally before running.

• Anthropic Skill ID is hardcoded in workflow

deploy-conversation-log-agent.yml:31 hardcodes SKILL_ID=skill_01Wj8Zzet1AxwBwES3NLnbCh. Not registered in any deploy-script constant table; not in agile_backlog as a tracked asset. If the skill is ever rotated, three files must change but only one is the obvious target.

• Promote workflows are codified but not exercised

promote-build.yml has never run. promote-data.yml last ran 2026-03-29 (twice, both failed). The dev→qa→prod promotion chain that the engineering-rule memory calls "the default workflow shape" is not currently being walked through GHA — deploys are direct-to-main. Either the workflows need to be revived and used, or they need to be removed.

• Local-deploy frontend dir still points at old tree

local_deploy.py:64–67 references Code/ConversationalUX/FindCareChat/frontend and .../backend. The new tree has findCare/Code/specialty_filter/ — not yet wired in. Map is still in transition; local_deploy.py has not been updated to the new layout.

• Azure Function app name is referenced but invisible

deploy-pipelines.yml references secrets.AZURE_FUNCTION_APP_NAME, never echoes it. There is no constant in any tracked Python file naming the function app. If the secret is wrong, only a deploy attempt reveals it.

• Architecture/.../*.docx artifacts are uncommitted

git status (top-of-conversation snapshot) shows ~12 deleted findCare/ArchitectureAndDesign/ .docx files plus the modified EPIC-006-F-002 spec. The architecture documentation asset map is mid-reorg; no doc index points at the canonical location.

• test_output/ smoke artifacts have no retention policy

Code/deploy creates test_output/deploy/{json,process_logs/}. No archival / rotation script; no business-level requirement gating retention. Local-disk drift.

# 7. Recommended next actions (ordered by blast radius)

1. (LOW BLAST) Fix remote_deploy.py:69 prod website mapping

Change WEBSITE_WORKFLOWS["prod"] from "deploy-findcare-website-qa.yml" to "deploy-findcare-website-prod.yml". Single-line edit. Risk = 0 today because the script refuses env=prod; risk = pages-mis-routed deploy the moment that gate is removed. Verify by `python Code/deploy/remote_deploy.py prod` returning the Skip-rule abort message (not a YAML-resolves-to-wrong-target deploy).

2. (LOW BLAST) Rename CLOUDFLARE_ACCOUN_TOKEN → CLOUDFLARE_ACCOUNT_TOKEN repo-wide

Three workflow YAMLs + remote_deploy.py:279 reference the misspelled name. The GH secret itself must be renamed via the GitHub dashboard (a single rename, not delete-and-recreate, so consumers continue to see the same secret material). Same-commit edit to all four files so no deploy is ever run with mixed names. Engineering-rule memory: "renaming = update all references" — this is exactly that pattern.

3. (MEDIUM BLAST) Decide test.yml: delete or rewrite

test.yml has been failing for at least a week and only runs ChatHealthyWhoAmIChat unit tests. EPIC-005 (Testing) has four in_progress features that have nothing to do with what test.yml runs. Either: (a) delete test.yml and replace with a Master Smoke Test workflow that runs Code/deploy/localSmokeTestPyTest.py against the dev HF Spaces nightly, or (b) fix the existing tests. Option (a) lines up with EPIC-005-F-002 (Regression Testing). Either way, stop having red runs on the main branch every commit — that is the documented "call out lying" pattern.

4. (MEDIUM BLAST) Add CLOUDFLARE_ZONE_ID to GH secrets

remote_deploy.py:288 fails the deploy if the zone ID is missing. Today the only way it works is operator-local export. Adding it as a GH secret means the workflow-side Cloudflare auto-configure path becomes invokable from anywhere.

5. (MEDIUM BLAST) Add EPIC-001 features to agile_backlog OR move EvaluateCare into EPIC-006 / EPIC-008

Live HF Space exists for EvaluateCare with zero business-level traceability. Either inventory the EvaluateCare features and add them under EPIC-001, or move the deployed surface into a different EPIC's feature tree. Status quo violates the no-orphan engineering rule for deployed code.

6. (HIGH BLAST) Investigate the prod-main smoke failures (runs 25644200115 + 25644200087)

Both 2026-05-11T00:34Z failures hit EPIC-002-F-001-S-012-REQ-B-008 ("Verified did not resolve to YES / FAILED within 30s — indefinite Pending is illegal"). HF Spaces are RUNNING per HF API; the mutual-auth handshake is not completing in the deployed browser. This is the canonical "deploy succeeded but smoke failed" case the V11 contract is built to catch. The path forward is the existing BUG-003 work + a per-handshake repro against skipsnow-chathealthyspace.hf.space.

7. (HIGH BLAST) Revive or remove the promotion workflows

promote-build.yml has never run; promote-data.yml's last successful run is pre-history. Engineering-rule memory says "every dev fix cycles dev→qa→prod the same day." The current observed pattern is direct-push to all three branches (per the workflow run list). Either fix the promote workflows so they are the exclusive promotion path, or delete them so the docs don't lie about the process.

# Appendix A — methodology + data sources

1. agile_backlog.json: parsed at brain/machine_artifacts/content/agile_backlog.json (15,719 lines; schema $schema = on file). 10 EPICs, 40 features.

2. HF Spaces: live-queried 2026-05-10 with HF_TOKEN from Code/.env via _oneshots/hf_space_probe_2026_05_10.py. JSON output captured inline above.

3. GitHub branches + workflow runs + secrets: gh CLI (already authenticated). Run IDs preserved as evidence of citation.

4. Cloudflare + Azure + Atlas + Anthropic: not live-queried in this pass — noted explicitly in each section. Inferred state is labeled.

5. Map: read directly from Code/deploy/remote_deploy.py and Code/deploy/local_deploy.py.

6. Bugs cross-reference: brain/machine_artifacts/content/bugs.json — 5 bugs total, BUG identifiers absent (bug_id field is empty on all 5; this is its own data-quality issue but is out of scope for THIS doc).