Testing Requirements Tree Audit
EPIC-005 — agile_backlog.json

2026-05-03
Claude (Opus 4.7) for Skip Snow

# Executive Summary

| Metric | Count |
| --- | --- |
| Total EPIC-005 requirements | 54 |
| Stories | 14 |
| Features | 4 |
| Reqs with all-ORPHAN pytests | 45 |
| Reqs with at least one real pytest_id | 9 |
| Class: CEREMONIAL | 8 |
| Class: UNENFORCEABLE | 0 |
| Class: ORPHANED-IMPLEMENTATION | 35 |
| Class: DUPLICATE (incl. cross-req pairs) | 8 |
| Class: META-CIRCULAR | 1 |
| Class: STALE-DONE | 4 |
| Class: DELETED-FEATURE-RESIDUE | 2 |
| Class: CONTRADICTORY | 1 |

High-confidence delete candidates: 15 of 54 (27.8%).

Assessment: EPIC-005 is heavily ceremonial. Of 54 requirements, only 9 carry a real pytest_id, and the only story with full test wiring is the Pipeline Compliance Report (F-004-S-008), which is itself over-decomposed (eight requirements describe one report). The data-quality story family (F-004-S-001 through S-007) is pipeline-domain content misfiled under Testing — its rules either belong in the schema/pipeline validators (already partially enforced) or have ORPHAN pytests. The regression-runner story (F-002-S-001) describes a tool that does not exist in the repo. The TLS/HTTPS stories (F-003) are now subsumed by the new httpMethodEnforcementPyTest.py + existing test_https_security.py under EPIC-008. Recommendation: collapse EPIC-005 to (a) the regression runner (1 story, 1-2 reqs, real test), (b) the pipeline compliance report (already done, deduped), and (c) ONE Playwright pagination story owned by the FindCare epic — and delete the rest.

# Findings by Class

## CEREMONIAL

Documentation statements with no enforcement mechanism in the Testing epic — either schema-level invariants masquerading as test requirements, or implementation notes embedded as separate must-haves.

EPIC-005-F-004-S-001-REQ-T-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-001 — Schema integrity tests (story status: in_progress)

Name: NPI must be a 10-digit string

Text: NPI must be 10-digit string

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Schema-level invariant; belongs in the schema definition (or pipeline ingest validator), not as a separate Testing-epic requirement. Delete from EPIC-005; if not already enforced, add to schema or pipeline write validator.

EPIC-005-F-004-S-001-REQ-T-003

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-001 — Schema integrity tests (story status: in_progress)

Name: Restrict entity_type_code to values '1' or '2'

Text: entity_type_code must be '1' or '2'

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Schema-level invariant; belongs in the schema definition (or pipeline ingest validator), not as a separate Testing-epic requirement. Delete from EPIC-005; if not already enforced, add to schema or pipeline write validator.

EPIC-005-F-004-S-001-REQ-T-004

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-001 — Schema integrity tests (story status: in_progress)

Name: Require every provider to have at least one taxonomy code

Text: Every provider must have at least one taxonomy code

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Schema-level invariant; belongs in the schema definition (or pipeline ingest validator), not as a separate Testing-epic requirement. Delete from EPIC-005; if not already enforced, add to schema or pipeline write validator.

EPIC-005-F-004-S-001-REQ-T-005

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-001 — Schema integrity tests (story status: in_progress)

Name: Prevent duplicate NPIs

Text: No duplicate NPIs

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Schema-level invariant; belongs in the schema definition (or pipeline ingest validator), not as a separate Testing-epic requirement. Delete from EPIC-005; if not already enforced, add to schema or pipeline write validator.

EPIC-005-F-004-S-007-REQ-T-003

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-007 — Controlled vocabulary structure and code compliance (story status: in_progress)

Name: Make state filter mandatory and raise error if missing or empty

Text: State filter must be mandatory (raises on missing or empty)

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: 'State filter must be mandatory' is a pipeline runtime contract, not a controlled-vocabulary structure rule and not a Testing-epic concern. Move to pipeline epic or delete.

EPIC-005-F-004-S-007-REQ-T-004

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-007 — Controlled vocabulary structure and code compliance (story status: in_progress)

Name: Include invoked_by traceability for all vocabularies

Text: All vocabularies must have invoked_by traceability

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Traceability metadata is a schema concern. Either schema enforces it (and a single schema-validator test covers all CVs) or it isn't enforced. Standalone Testing-epic requirement adds no enforcement.

EPIC-005-F-004-S-008-REQ-T-005

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-008 — Pipeline Compliance Report (story status: done)

Name: Require orphan boolean attribute on all items and enforce in schema

Text: Every Epic, Feature, Story, Requirement, Pytest, and Bug MUST have an orphan boolean attribute. The schema MUST enforce this.

Status / Approval: done / proposed

Pytest evidence: [unit] Code/DataPipelines/tests/test_dq_compliance_report.py

Why & action: Schema shape requirements ('every node has orphan boolean'; 'pytest is child of requirement'). These are schema concerns — should be enforced by schema_validator and exist as one schema-test, not as Testing-epic requirements. The schema, not the report, is the source of truth.

EPIC-005-F-004-S-008-REQ-T-006

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-008 — Pipeline Compliance Report (story status: done)

Name: Organize pytest as child of Requirement with defined attributes and constraints

Text: Pytest MUST be a child of Requirement, not a peer attribute. Each requirement MUST have 1-2 pytest children. Each pytest child has pytest_id, pytest_type (playwright, ordinary, ORPHAN), and orphan boolean.

Status / Approval: done / proposed

Pytest evidence: [unit] Code/DataPipelines/tests/test_dq_compliance_report.py; [unit] Code/DataPipelines/tests/test_dq_compliance_report.py

Why & action: Schema shape requirements ('every node has orphan boolean'; 'pytest is child of requirement'). These are schema concerns — should be enforced by schema_validator and exist as one schema-test, not as Testing-epic requirements. The schema, not the report, is the source of truth.

## UNENFORCEABLE

No automated check could ever verify the requirement as written.

(none)

## ORPHANED-IMPLEMENTATION

Requirement claims to govern behaviour but no test code exists. Every entry here is ORPHAN-only at the pytest level.

EPIC-005-F-002-S-001-REQ-T-001

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-001 — Backlog-ordered regression runner (story status: not_started)

Name: Test execution ordered by epic, feature, story, and requirement hierarchy

Text: The runner reads agile_backlog.json and extracts all pytest_ids grouped by epic, feature, story, requirement. Tests execute in hierarchy order: EPIC-001 features first, then EPIC-002, etc.

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is over-decomposition.

EPIC-005-F-002-S-001-REQ-T-002

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-001 — Backlog-ordered regression runner (story status: not_started)

Name: Runner accepts scope args: --all, --epic, --feature, --story; default: --all

Text: The runner accepts scope arguments: --all (entire backlog), --epic EPIC-006 (one epic), --feature EPIC-006-F-001 (one feature), --story EPIC-006-F-001-S-001 (one story). Default is --all.

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is over-decomposition.

EPIC-005-F-002-S-001-REQ-T-003

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-001 — Backlog-ordered regression runner (story status: not_started)

Name: Report test results per requirement and summarize by story, feature, epic, and

Text: Results are reported per requirement: req_id, pytest_id, pass/fail/skip/error. Summary shows counts per story, feature, epic, and overall.

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is over-decomposition.

EPIC-005-F-002-S-001-REQ-T-004

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-001 — Backlog-ordered regression runner (story status: not_started)

Name: Report requirements without pytest_ids as 'not testable', not failures

Text: Requirements with no pytest_ids (status != implemented) are reported as 'not testable' in the results, not as failures.

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is over-decomposition.

EPIC-005-F-002-S-001-REQ-T-005

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-001 — Backlog-ordered regression runner (story status: not_started)

Name: Produce machine-readable JSON report with backlog hierarchy and pass/fail status

Text: The runner produces a machine-readable JSON report in addition to console output. The report follows the backlog hierarchy with pass/fail per requirement.

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is over-decomposition.

EPIC-005-F-002-S-001-REQ-T-006

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-001 — Backlog-ordered regression runner (story status: not_started)

Name: Runner checks and resumes DB cluster before database-dependent tests

Text: Before running any test that requires a database connection, the runner must check if the cluster is alive. If paused, it must call the cluster manager to resume and wait for IDLE before proceeding.

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is over-decomposition.

EPIC-005-F-002-S-001-REQ-T-007

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-001 — Backlog-ordered regression runner (story status: not_started)

Name: Wrap DB test execution in try/finally to always release cluster reservations

Text: DB test execution must be wrapped in try/finally. The finally block must release any cluster reservation acquired for testing. A test run must never leave the cluster reserved.

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is over-decomposition.

EPIC-005-F-002-S-001-REQ-T-008

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-001 — Backlog-ordered regression runner (story status: not_started)

Name: Run story tests concurrently with asyncio, limit configurable, gather results

Text: The runner must execute tests concurrently using asyncio (asyncio.create_subprocess_exec). Tests within a story run in parallel since they are I/O-bound (browser, network, DB). Concurrency limit configurable (default 4). Results collected via asyncio.gather.

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is over-decomposition.

EPIC-005-F-004-S-001-REQ-T-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-001 — Schema integrity tests (story status: in_progress)

Name: Enforce required fields for providers: npi, entity_type_code, address, etc.

Text: All providers must have required fields: npi, entity_type_code, practice_address, taxonomies, load_id, record_id, worker_id

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-001-REQ-T-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-001 — Schema integrity tests (story status: in_progress)

Name: NPI must be a 10-digit string

Text: NPI must be 10-digit string

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-001-REQ-T-003

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-001 — Schema integrity tests (story status: in_progress)

Name: Restrict entity_type_code to values '1' or '2'

Text: entity_type_code must be '1' or '2'

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-001-REQ-T-004

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-001 — Schema integrity tests (story status: in_progress)

Name: Require every provider to have at least one taxonomy code

Text: Every provider must have at least one taxonomy code

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-001-REQ-T-005

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-001 — Schema integrity tests (story status: in_progress)

Name: Prevent duplicate NPIs

Text: No duplicate NPIs

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-002-REQ-T-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-002 — Data quality flag tests (story status: in_progress)

Name: bad_data.reason values use CV-001 vocabulary

Text: bad_data.reason values must be from CV-001 vocabulary

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-002-REQ-T-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-002 — Data quality flag tests (story status: in_progress)

Name: Restrict out_of_scope.reason values to CV-002 vocabulary

Text: out_of_scope.reason values must be from CV-002 vocabulary

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-002-REQ-T-003

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-002 — Data quality flag tests (story status: in_progress)

Name: Flag providers with no address as bad_data

Text: Providers with no address must be flagged bad_data

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-002-REQ-T-004

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-002 — Data quality flag tests (story status: in_progress)

Name: Flag deactivated providers without reactivation as out_of_scope

Text: Deactivated providers without reactivation must be flagged out_of_scope

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-003-REQ-B-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-003 — County enrichment tests (story status: in_progress)

Name: Ensure at least 95% of addressable providers are county-enriched

Text: At least 95% of addressable providers must be county-enriched

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-003-REQ-B-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-003 — County enrichment tests (story status: in_progress)

Name: Keep geocoder failure rate below 5%

Text: Geocoder failure rate must be under 5%

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-003-REQ-T-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-003 — County enrichment tests (story status: in_progress)

Name: county.fips must be a 5-digit string with valid state FIPS prefix

Text: county.fips must be 5-digit string matching state FIPS prefix

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-003-REQ-T-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-003 — County enrichment tests (story status: in_progress)

Name: county.source must be selected from valid enum values

Text: county.source must be from valid enum

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-004-REQ-B-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-004 — Embedding tests (story status: in_progress)

Name: Ensure 90%+ of providers have embeddings

Text: 90%+ of providers must have embeddings

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-004-REQ-T-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-004 — Embedding tests (story status: in_progress)

Name: Set embedding dimension to 3072 for text-embedding-3-large

Text: Embedding dimension must be 3072 (text-embedding-3-large)

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-004-REQ-T-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-004 — Embedding tests (story status: in_progress)

Name: Ensure embedding_model field is present and correct

Text: embedding_model field must be present and correct

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-005-REQ-B-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-005 — Prescriber classification tests (story status: in_progress)

Name: Prescriber ratio between 15-50% for a typical state

Text: Prescriber ratio must be between 15-50% for a typical state

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-005-REQ-T-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-005 — Prescriber classification tests (story status: in_progress)

Name: Add can_prescribe flag to all providers

Text: All providers must have can_prescribe flag

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-005-REQ-T-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-005 — Prescriber classification tests (story status: in_progress)

Name: Set can_prescribe=false for all organizations

Text: All organizations must be can_prescribe=false

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-005-REQ-T-003

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-005 — Prescriber classification tests (story status: in_progress)

Name: can_prescribe must include method field: taxonomy or organization

Text: can_prescribe must include method field (taxonomy or organization)

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-006-REQ-B-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-006 — SpecialtyMetaData integrity tests (story status: in_progress)

Name: Ensure 90%+ of SpecialtyMetaData records have embeddings

Text: 90%+ of SpecialtyMetaData must have embeddings

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-006-REQ-T-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-006 — SpecialtyMetaData integrity tests (story status: in_progress)

Name: SpecialtyMetaData must include at least 800 NUCC entries

Text: SpecialtyMetaData must have 800+ NUCC entries

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-006-REQ-T-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-006 — SpecialtyMetaData integrity tests (story status: in_progress)

Name: Provider taxonomy codes must match SpecialtyMetaData entries

Text: All provider taxonomy codes must exist in SpecialtyMetaData

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-007-REQ-T-001

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-007 — Controlled vocabulary structure and code compliance (story status: in_progress)

Name: Ensure bad_data_reasons exists with all required members

Text: CV-001 bad_data_reasons must exist with all required members

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-007-REQ-T-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-007 — Controlled vocabulary structure and code compliance (story status: in_progress)

Name: out_of_scope_reasons must exist with all required members

Text: CV-002 out_of_scope_reasons must exist with all required members

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-007-REQ-T-003

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-007 — Controlled vocabulary structure and code compliance (story status: in_progress)

Name: Make state filter mandatory and raise error if missing or empty

Text: State filter must be mandatory (raises on missing or empty)

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

EPIC-005-F-004-S-007-REQ-T-004

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-007 — Controlled vocabulary structure and code compliance (story status: in_progress)

Name: Include invoked_by traceability for all vocabularies

Text: All vocabularies must have invoked_by traceability

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest_id or move the rule into EPIC-007 (Data Pipeline) where DQ belongs and delete the F-004 story shells.

## DUPLICATE

Paraphrased equivalents of another requirement, either inside the same story or across epics. Includes cross-requirement pairs (req_id shows 'A + B').

EPIC-005-F-002-S-001-REQ-T-003 / REQ-T-005

Aggregate: Per-requirement reporting (T-003) and machine-readable JSON report (T-005)

Why & action: Two reqs cover the same surface (output format). Collapse to one: 'Report results per requirement and emit JSON + console.'

EPIC-005-F-002-S-001-REQ-T-001 / REQ-T-002

Aggregate: Hierarchy ordering (T-001) and scope args (T-002)

Why & action: Both describe the runner's invocation contract. Consider collapsing into one CLI-contract requirement with sub-bullets, not two must-haves.

EPIC-005-F-003-S-001-REQ-T-001

Feature: EPIC-005-F-003 — Security Testing

Story: EPIC-005-F-003-S-001 — TLS between all local components (story status: not_started)

Name: Enforce TLS for all inter-service communication

Text: All inter-service communication uses TLS

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: 'All inter-service communication uses TLS' overlaps with EPIC-008-F-011-S-002 HTTPS-only suite + test_https_security.py. Either delete or restate as a fan-in pytest reference; do not keep ORPHAN.

EPIC-005-F-003-S-002-REQ-T-001

Feature: EPIC-005-F-003 — Security Testing

Story: EPIC-005-F-003-S-002 — Sensitive pages served on :443 only (story status: not_started)

Name: Restrict serving of architecture, roadmap, and artifact pages to port 443 only

Text: architecture.html, roadmap.html, and artifact pages served on :443 only

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Subsumed by EPIC-008-F-011-S-002-REQ-B-003 (static pages GET/HEAD only) plus the HTTP→HTTPS redirect rule, both covered by httpMethodEnforcementPyTest.py. Architecture/roadmap pages are not specially privileged. Delete or fold into EPIC-008.

EPIC-005-F-004-S-002-REQ-T-001 + EPIC-005-F-004-S-007-REQ-T-001

Aggregate: CV-001 bad_data vocabulary requirements

Why & action: Same vocabulary surface stated twice (one as 'values must be from CV-001', the other as 'CV-001 must exist with required members'). Collapse.

EPIC-005-F-004-S-002-REQ-T-002 + EPIC-005-F-004-S-007-REQ-T-002

Aggregate: CV-002 out_of_scope vocabulary requirements

Why & action: Same duplication pattern as CV-001. Collapse.

EPIC-005-F-004-S-008-REQ-T-002

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-008 — Pipeline Compliance Report (story status: done)

Name: Identify actionable orphans where orphan=true and parent's orphan=false

Text: An actionable orphan is an item where orphan=true but its parent's orphan=false. These are the items that need to be fixed.

Status / Approval: done / proposed

Pytest evidence: [unit] Code/DataPipelines/tests/test_dq_compliance_report.py

Why & action: Definition of 'actionable orphan' (T-002) and the EPIC-ORPHAN container rule (T-003) are implementation notes embedded as requirements. They restate the orphan-counting algorithm twice. Collapse into a single 'orphan accounting' requirement under the report deliverable.

EPIC-005-F-004-S-008-REQ-T-003

Feature: EPIC-005-F-004 — Data Quality

Story: EPIC-005-F-004-S-008 — Pipeline Compliance Report (story status: done)

Name: Mark EPIC-ORPHAN as orphan=false, features treated as orphans for counting

Text: EPIC-ORPHAN MUST be marked orphan=false. It is a management container. All features under EPIC-ORPHAN MUST be treated as having an orphan parent for actionable counting purposes.

Status / Approval: done / proposed

Pytest evidence: [unit] Code/DataPipelines/tests/test_dq_compliance_report.py; [unit] Code/DataPipelines/tests/test_dq_compliance_report.py

Why & action: Definition of 'actionable orphan' (T-002) and the EPIC-ORPHAN container rule (T-003) are implementation notes embedded as requirements. They restate the orphan-counting algorithm twice. Collapse into a single 'orphan accounting' requirement under the report deliverable.

## CONTRADICTORY

Mutually exclusive or self-contradictory text.

EPIC-005-F-003-S-001-REQ-T-002

Feature: EPIC-005-F-003 — Security Testing

Story: EPIC-005-F-003-S-001 — TLS between all local components (story status: not_started)

Name: Redirect https://localhost to itself

Text: https://localhost redirects to https://localhost

Status / Approval: in_progress / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Text 'https://localhost redirects to https://localhost' is incoherent — a URL cannot redirect to itself. Almost certainly a typo for 'http://localhost redirects to https://localhost', which is now redundant with EPIC-008-F-011-S-002-REQ-B-002 (HTTP→HTTPS 301 redirect, covered by httpMethodEnforcementPyTest.py added 2026-05-02). Delete or merge.

## STALE-DONE

Status doesn't match reality: code exists that satisfies (or refutes) the requirement, but the backlog has not been updated.

EPIC-005-F-002-S-002-REQ-T-001

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-002 — Provider load parity: source CSV vs pipeline DB (story status: in_progress)

Name: Pipeline DB state counts must match counts in raw NPPES CSV in blob storage

Text: For every state in the pipeline DB, count must equal count in raw NPPES CSV in blob storage

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Test code exists at Code/DataPipelines/tests/test_load_parity.py (TestLoadParity + TestFrontendParity classes) and matches the four requirements. Backlog still says ORPHAN/not_started — backlog is stale, not the code. Update pytest_id refs and flip status, OR delete REQ-T-003 (frontend cluster parity) and REQ-T-004 (provider_quality parity) if scope was reduced; both are claimed by the test file — verify.

EPIC-005-F-002-S-002-REQ-T-002

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-002 — Provider load parity: source CSV vs pipeline DB (story status: in_progress)

Name: Fail test and report missing record counts per state

Text: Test must fail and report which states are missing records and how many

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Test code exists at Code/DataPipelines/tests/test_load_parity.py (TestLoadParity + TestFrontendParity classes) and matches the four requirements. Backlog still says ORPHAN/not_started — backlog is stale, not the code. Update pytest_id refs and flip status, OR delete REQ-T-003 (frontend cluster parity) and REQ-T-004 (provider_quality parity) if scope was reduced; both are claimed by the test file — verify.

EPIC-005-F-002-S-002-REQ-T-003

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-002 — Provider load parity: source CSV vs pipeline DB (story status: in_progress)

Name: Ensure frontend and pipeline cluster counts match within each state

Text: Frontend cluster count must equal pipeline cluster count per state

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Test code exists at Code/DataPipelines/tests/test_load_parity.py (TestLoadParity + TestFrontendParity classes) and matches the four requirements. Backlog still says ORPHAN/not_started — backlog is stale, not the code. Update pytest_id refs and flip status, OR delete REQ-T-003 (frontend cluster parity) and REQ-T-004 (provider_quality parity) if scope was reduced; both are claimed by the test file — verify.

EPIC-005-F-002-S-002-REQ-T-004

Feature: EPIC-005-F-002 — Regression Testing

Story: EPIC-005-F-002-S-002 — Provider load parity: source CSV vs pipeline DB (story status: in_progress)

Name: Parity check provider_quality vs providers collection count for prescribers

Text: Parity check must cover provider_quality collection count vs providers collection count for prescribers

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Test code exists at Code/DataPipelines/tests/test_load_parity.py (TestLoadParity + TestFrontendParity classes) and matches the four requirements. Backlog still says ORPHAN/not_started — backlog is stale, not the code. Update pytest_id refs and flip status, OR delete REQ-T-003 (frontend cluster parity) and REQ-T-004 (provider_quality parity) if scope was reduced; both are claimed by the test file — verify.

## DELETED-FEATURE-RESIDUE

Requirements that survive after the surrounding feature was reassigned/removed. Includes items misfiled under EPIC-005 that belong elsewhere.

EPIC-005-F-001-S-005-REQ-B-001

Feature: EPIC-005-F-001 — User Testing

Story: EPIC-005-F-001-S-005 — Application loading indicator until app is ready (story status: not_started)

Name: Show 'Application loading' message until backend responds successfully

Text: Display 'Application loading' message until the HF Space backend responds successfully

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Lives under Testing epic but is a FindCare runtime UX requirement (loading indicator + 10-min retry). Belongs in EPIC-006 (FindCare) or EPIC-009 (UX), not Testing. Both are ORPHAN with proposed approval.

EPIC-005-F-001-S-005-REQ-B-002

Feature: EPIC-005-F-001 — User Testing

Story: EPIC-005-F-001-S-005 — Application loading indicator until app is ready (story status: not_started)

Name: Retry for up to 10 minutes (60 attempts × 10s) before error display

Text: Retry for up to 10 minutes (60 attempts × 10s) before showing error

Status / Approval: not_started / proposed

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Lives under Testing epic but is a FindCare runtime UX requirement (loading indicator + 10-min retry). Belongs in EPIC-006 (FindCare) or EPIC-009 (UX), not Testing. Both are ORPHAN with proposed approval.

## META-CIRCULAR

'Tests must exist for X' without specifying anything testable about the test itself.

EPIC-005-F-001-S-007-REQ-T-001

Feature: EPIC-005-F-001 — User Testing

Story: EPIC-005-F-001-S-007 — Convert test_pagination.py to Playwright full-page tests (story status: not_started)

Name: Ensure test_pagination.py tests have Playwright equivalents for full parent page

Text: Every test in test_pagination.py must have a Playwright equivalent that tests through the full parent page.

Status / Approval: not_started / approved

Pytest evidence: [ORPHAN] ORPHAN

Why & action: Meta-circular: the requirement governs OTHER tests, but specifies nothing testable about its own pytest. test_pagination.py has 54 unittest methods — none Playwrighted, no Playwright equivalent file exists (ORPHAN). If the goal is 'pagination must work in a real browser', that requirement belongs in FindCare epic and references concrete pagination behaviours, not 'every test in file X must be cloned'.

# Deletion Candidates Ranked

## High Confidence — DELETE

These can be removed from agile_backlog.json without further investigation. Copy/paste-ready req_id list:

| req_id | Class | One-liner |
| --- | --- | --- |
| EPIC-005-F-001-S-005-REQ-B-001 | DELETED-FEATURE-RESIDUE | Lives under Testing epic but is a FindCare runtime UX requirement (loading indicator + 10-min retry). Belongs in EPIC-006 (FindCare) or EPIC-009 (UX), not Testing. Both are ORPHAN with proposed approval. |
| EPIC-005-F-001-S-005-REQ-B-002 | DELETED-FEATURE-RESIDUE | Lives under Testing epic but is a FindCare runtime UX requirement (loading indicator + 10-min retry). Belongs in EPIC-006 (FindCare) or EPIC-009 (UX), not Testing. Both are ORPHAN with proposed approval. |
| EPIC-005-F-001-S-007-REQ-T-001 | META-CIRCULAR | Meta-circular: the requirement governs OTHER tests, but specifies nothing testable about its own pytest. test_pagination.py has 54 unittest methods — none Playwrighted, no Playwright equivalent file exists (ORPHAN). If the goal is 'paginati |
| EPIC-005-F-003-S-001-REQ-T-001 | DUPLICATE | 'All inter-service communication uses TLS' overlaps with EPIC-008-F-011-S-002 HTTPS-only suite + test_https_security.py. Either delete or restate as a fan-in pytest reference; do not keep ORPHAN. |
| EPIC-005-F-003-S-002-REQ-T-001 | DUPLICATE | Subsumed by EPIC-008-F-011-S-002-REQ-B-003 (static pages GET/HEAD only) plus the HTTP→HTTPS redirect rule, both covered by httpMethodEnforcementPyTest.py. Architecture/roadmap pages are not specially privileged. Delete or fold into EPIC-008 |
| EPIC-005-F-004-S-001-REQ-T-002 | CEREMONIAL | Schema-level invariant; belongs in the schema definition (or pipeline ingest validator), not as a separate Testing-epic requirement. Delete from EPIC-005; if not already enforced, add to schema or pipeline write validator. |
| EPIC-005-F-004-S-001-REQ-T-003 | CEREMONIAL | Schema-level invariant; belongs in the schema definition (or pipeline ingest validator), not as a separate Testing-epic requirement. Delete from EPIC-005; if not already enforced, add to schema or pipeline write validator. |
| EPIC-005-F-004-S-001-REQ-T-004 | CEREMONIAL | Schema-level invariant; belongs in the schema definition (or pipeline ingest validator), not as a separate Testing-epic requirement. Delete from EPIC-005; if not already enforced, add to schema or pipeline write validator. |
| EPIC-005-F-004-S-001-REQ-T-005 | CEREMONIAL | Schema-level invariant; belongs in the schema definition (or pipeline ingest validator), not as a separate Testing-epic requirement. Delete from EPIC-005; if not already enforced, add to schema or pipeline write validator. |
| EPIC-005-F-004-S-007-REQ-T-003 | CEREMONIAL | 'State filter must be mandatory' is a pipeline runtime contract, not a controlled-vocabulary structure rule and not a Testing-epic concern. Move to pipeline epic or delete. |
| EPIC-005-F-004-S-007-REQ-T-004 | CEREMONIAL | Traceability metadata is a schema concern. Either schema enforces it (and a single schema-validator test covers all CVs) or it isn't enforced. Standalone Testing-epic requirement adds no enforcement. |
| EPIC-005-F-004-S-008-REQ-T-002 | DUPLICATE | Definition of 'actionable orphan' (T-002) and the EPIC-ORPHAN container rule (T-003) are implementation notes embedded as requirements. They restate the orphan-counting algorithm twice. Collapse into a single 'orphan accounting' requirement |
| EPIC-005-F-004-S-008-REQ-T-003 | DUPLICATE | Definition of 'actionable orphan' (T-002) and the EPIC-ORPHAN container rule (T-003) are implementation notes embedded as requirements. They restate the orphan-counting algorithm twice. Collapse into a single 'orphan accounting' requirement |
| EPIC-005-F-004-S-008-REQ-T-005 | CEREMONIAL | Schema shape requirements ('every node has orphan boolean'; 'pytest is child of requirement'). These are schema concerns — should be enforced by schema_validator and exist as one schema-test, not as Testing-epic requirements. The schema, no |
| EPIC-005-F-004-S-008-REQ-T-006 | CEREMONIAL | Schema shape requirements ('every node has orphan boolean'; 'pytest is child of requirement'). These are schema concerns — should be enforced by schema_validator and exist as one schema-test, not as Testing-epic requirements. The schema, no |

## Medium Confidence — DEDUPE / RESOLVE

Aggregate duplicates (cross-requirement) and STALE-DONE: collapse or update.

| req_id (or pair) | Action |
| --- | --- |
| EPIC-005-F-002-S-001-REQ-T-003 / REQ-T-005 | Two reqs cover the same surface (output format). Collapse to one: 'Report results per requirement and emit JSON + console.' |
| EPIC-005-F-002-S-001-REQ-T-001 / REQ-T-002 | Both describe the runner's invocation contract. Consider collapsing into one CLI-contract requirement with sub-bullets, not two must-haves. |
| EPIC-005-F-004-S-002-REQ-T-001 + EPIC-005-F-004-S-007-REQ-T-001 | Same vocabulary surface stated twice (one as 'values must be from CV-001', the other as 'CV-001 must exist with required members'). Collapse. |
| EPIC-005-F-004-S-002-REQ-T-002 + EPIC-005-F-004-S-007-REQ-T-002 | Same duplication pattern as CV-001. Collapse. |
| EPIC-005-F-002-S-002-REQ-T-001 | STALE-DONE — Test code exists at Code/DataPipelines/tests/test_load_parity.py (TestLoadParity + TestFrontendParity classes) and matches the four requirements. Backlog still says ORPHAN/not_started — backlog is stale, not the code. Update pytest_id refs |
| EPIC-005-F-002-S-002-REQ-T-002 | STALE-DONE — Test code exists at Code/DataPipelines/tests/test_load_parity.py (TestLoadParity + TestFrontendParity classes) and matches the four requirements. Backlog still says ORPHAN/not_started — backlog is stale, not the code. Update pytest_id refs |
| EPIC-005-F-002-S-002-REQ-T-003 | STALE-DONE — Test code exists at Code/DataPipelines/tests/test_load_parity.py (TestLoadParity + TestFrontendParity classes) and matches the four requirements. Backlog still says ORPHAN/not_started — backlog is stale, not the code. Update pytest_id refs |
| EPIC-005-F-002-S-002-REQ-T-004 | STALE-DONE — Test code exists at Code/DataPipelines/tests/test_load_parity.py (TestLoadParity + TestFrontendParity classes) and matches the four requirements. Backlog still says ORPHAN/not_started — backlog is stale, not the code. Update pytest_id refs |
| EPIC-005-F-003-S-001-REQ-T-002 | CONTRADICTORY — Text 'https://localhost redirects to https://localhost' is incoherent — a URL cannot redirect to itself. Almost certainly a typo for 'http://localhost redirects to https://localhost', which is now redundant with EPIC-008-F-011-S-002-REQ-B-0 |

## Investigate

ORPHANED-IMPLEMENTATION: tool/test does not exist. Decide BUILD vs DELETE per story; do not leave in this state.

| req_id | Story / decision |
| --- | --- |
| EPIC-005-F-002-S-001-REQ-T-001 | Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is |
| EPIC-005-F-002-S-001-REQ-T-002 | Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is |
| EPIC-005-F-002-S-001-REQ-T-003 | Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is |
| EPIC-005-F-002-S-001-REQ-T-004 | Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is |
| EPIC-005-F-002-S-001-REQ-T-005 | Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is |
| EPIC-005-F-002-S-001-REQ-T-006 | Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is |
| EPIC-005-F-002-S-001-REQ-T-007 | Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is |
| EPIC-005-F-002-S-001-REQ-T-008 | Specifies a regression-runner tool that does not exist in the repo. All 8 reqs are ORPHAN/not_started. Either build the runner (and have ONE pytest verify it end-to-end) or delete the story. 8 separate must-haves for a single CLI script is |
| EPIC-005-F-004-S-001-REQ-T-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-001-REQ-T-002 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-001-REQ-T-003 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-001-REQ-T-004 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-001-REQ-T-005 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-002-REQ-T-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-002-REQ-T-002 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-002-REQ-T-003 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-002-REQ-T-004 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-003-REQ-B-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-003-REQ-B-002 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-003-REQ-T-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-003-REQ-T-002 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-004-REQ-B-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-004-REQ-T-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-004-REQ-T-002 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-005-REQ-B-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-005-REQ-T-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-005-REQ-T-002 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-005-REQ-T-003 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-006-REQ-B-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-006-REQ-T-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-006-REQ-T-002 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-007-REQ-T-001 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-007-REQ-T-002 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-007-REQ-T-003 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |
| EPIC-005-F-004-S-007-REQ-T-004 | Pipeline data-quality rule with ORPHAN pytest. Likely covered (or coverable) by existing test files in Code/DataPipelines/tests/ (test_data_quality.py, test_quality_gates.py, test_schema_drift.py, test_compliance.py). Either wire the pytest |

# Methodology and Caveats

Method:

1. Loaded agile_backlog.json and isolated EPIC-005 (lines ~1121-2446).

2. Walked every feature/story/requirement; recorded pytest_type and file for each.

3. For each requirement, checked: is the cited test file present in the repo? Does the file's actual content satisfy the requirement text? Does another epic already cover the same surface?

4. Compared sibling requirements within each story for paraphrase / overlap.

5. Compared EPIC-005 surface to existing test code under Code/deploy/, Code/ConversationalUX/FindCareChat/backend/tests/, Code/DataPipelines/tests/, Code/Shared/tests/, evaluateCare/Code/, sharedServices/Code/.

6. Confirmed QA-Report client-display feature cleanup: grep on agile_backlog.json for 'QA-Report|QAReport|qa_report|qa-report' returned no matches. Cleanup is complete in the backlog file. (Did not verify removal from any UI page templates.)

Caveats:

Classification labels are not mutually exclusive — some requirements are both CEREMONIAL and ORPHANED-IMPLEMENTATION. Each is reported under whichever bucket leads to the clearest action.

DUPLICATE entries that span two requirements use a combined req_id 'A + B' (or 'A / B') and are NOT counted as high-confidence single-deletes — they need a merge decision.

ORPHANED-IMPLEMENTATION is in the 'investigate' bucket, never high-confidence delete: the test could still be built. The audit's recommendation is BUILD-OR-DELETE, not auto-delete.

STALE-DONE for F-002-S-002 is based on test_load_parity.py being present and matching T-001/T-002 by reading. It was not actually executed end-to-end against live MongoDB + Azure blob during this audit; status flip should be paired with a real run.

test_pagination.py contains 54 unittest methods (counted by grep on '    def test_'); no Playwright equivalents exist in the repo. The 'every test must have a Playwright equivalent' requirement is meta-circular regardless.

Schema-validation pytests (e.g. EPIC-005-F-004-S-001 NPI/entity_type_code rules) may ALREADY be enforced inside Code/Shared/tests/test_brain_schema_validator.py or pipeline ingest. Audit flagged them CEREMONIAL because there is no pytest_id link from these reqs to those tests — confirming with Skip is recommended before mass-delete.

Audit was conducted read-only on every path except this output directory, and did not modify agile_backlog.json. No git operations performed.