ChatHealthy.ai External Pipeline Audit

Final Word Edition
Date: 2026-04-08
Audited artifacts: perplexity_audit.json, perplexity_v4_design.json

Table of Contents

- Executive findings

- Revised opinion

- Status changes

- Residual risks

- Missed requirement

- Requirements appendix

Executive findings

The newest v4 design materially improves the prior audit posture, but it remains a design-stage remediation package rather than operational proof that the findings are fully closed.[file:66][file:1] The design claims to resolve the major v3 gaps through Azure Functions wiring, quality gates, idempotency controls, staged frontend parity checks, schema drift detection, cloud-only execution, and fatal bell alerting.[file:66]

That means several findings that were previously open as design or architecture gaps should now be reclassified as closed in design but still open pending implementation evidence.[file:66][file:1] The key caution is that the package sometimes describes proposed fixes, tests, and rollback plans instead of showing verified runtime evidence that the controls now work in production-like operation.[file:66][file:1]

Revised opinion

The revised external audit opinion is conditionally improved but not fully closed.[file:66][file:1] Claude and GPT appear to have produced a materially better serviceable design that addresses most of the prior architectural weaknesses, especially around cloud execution, stage-gating, streaming discipline, parity verification, and fatal alert handling.[file:66]

However, the audit standard reflected in the package requires evidence tied to implementation, tests, and real behavior, not design intent alone.[file:1][file:66] For that reason, the best current classification for many previously open items is closed in design, open until implemented and evidenced.[file:66][file:1]

Status changes

| Finding area | Revised status | Basis |
| --- | --- | --- |
| Azure Functions-only execution | Design-resolved, implementation evidence pending [file:66] | v4 explicitly wires orchestration to Azure Functions and blocks local execution [file:66] |
| Data quality gates between stages | Design-resolved, implementation evidence pending [file:66] | v4 adds QualityGate controls after each stage [file:66] |
| Idempotent restart and duplicate prevention | Improved in design, still proof-critical [file:66][file:1] | v4 adds output-validity checks, deterministic upserts, and conditional uploads, but no runtime proof is shown [file:66] |
| Copy-to-frontend parity | Design-resolved, implementation evidence pending [file:66] | v4 adds staged copy, parity checks, atomic swap, and rollback [file:66] |
| Raw HTTP, .readall, and hardcoded URL compliance | Design-resolved, implementation evidence pending [file:66] | v4 maps concrete remediations and compliance tests [file:66] |
| Schema drift detection | Design-resolved, implementation evidence pending [file:66] | v4 adds SchemaDriftDetector using SHA-256 fingerprints [file:66] |
| Fatal bell alerting | Substantially improved in design, live verification pending [file:66] | v4 adds FatalAlertBridge with bell logic and event logging [file:66] |
| Requirement-to-test traceability | Still open [file:66] | v4 still lists this as a compliance gap [file:66] |
| api-tests.http update after relaunch | Still open [file:66] | v4 still lists this as a compliance gap [file:66] |
| Manifest inclusion of MongoDB collections | Still open [file:66] | v4 still lists this as a compliance gap [file:66] |

Residual risks

The principal new risk is evidentiary overreach.[file:66][file:1] The v4 material says it resolves all 11 outstanding gaps from v3, but much of that closure is still documented as intended fixes, tests, and rollback procedures rather than code, build, and run evidence.[file:66]

There is also continuing ambiguity over whether certain governance and operational controls are genuinely closed or merely deferred to runbooks and process documents.[file:66][file:1] That matters because the governing materials treat engineering and governance rules as binding standards rather than optional process clean-up.[file:1][file:66]

Missed requirement

The most important requirement still missed after considering the redesign is requirement-to-test traceability with backlog linkage and closure proof.[file:66] The v4 compliance summary continues to identify that gap under v4-007 and v4-023, which makes it the clearest remaining missed requirement after the redesign review.[file:66]

In practical terms, the design now specifies what should be built and often how it should be tested, but it still does not fully demonstrate a one-to-one audit trail from requirement to test artifact to backlog item to closure evidence.[file:66][file:1] That gap matters because a bulletproof ETL claim is not fully auditable unless each must-have requirement is traceable to a passing test and a release decision.[file:1][file:66]

Requirements appendix

| Requirement / Rule | Current revised status | Notes |
| --- | --- | --- |
| PIPE-BP-001-REQ-001 95% successful end-to-end runs when source files exist [file:1] | Open pending implementation evidence [file:66] | v4 defines metrics and rolling success-rate computation, but does not prove production attainment [file:66] |
| PIPE-BP-001-REQ-002 Resume from last successful checkpoint without re-running completed steps [file:1] | Improved in design, still proof-critical [file:66] | v4 adds idempotency-oriented controls, but runtime proof remains essential [file:66] |
| PIPE-BP-002-REQ-001 through 004 fatal error bell and alert detail requirements [file:1] | Design-resolved, live verification pending [file:66] | FatalAlertBridge materially improves this area [file:66] |
| PIPE-BP-004-REQ-001 pass testpipelinecompliance.py with zero violations [file:1] | Open pending actual passing test evidence [file:66] | v4 predicts compliance after fixes, but no execution evidence is included [file:66] |
| PIPE-BP-004-REQ-006 workloads execute on Azure Functions, not local machines [file:1] | Design-resolved, implementation evidence pending [file:66] | v4 explicitly blocks local execution and adds CI enforcement [file:66] |
| PIPE-BP-004-REQ-007 sequential stages with parallel sub-steps [file:1] | Design-supported [file:66] | v4 retains the required execution pattern [file:66] |
| v4-007 / v4-023 requirement-to-test traceability and backlog mapping [file:66] | Still missed / open [file:66] | Clearest remaining missed requirement after redesign review [file:66] |
| v4-002 update api-tests.http after relaunch [file:66] | Open [file:66] | Still listed as a compliance gap [file:66] |
| DR-021 manifest should include MongoDB collections [file:66] | Open [file:66] | Still listed as a compliance gap [file:66] |