ChatHealthy.ai

Epic Planning Prompt Document

v0.1.4 — Evaluate Care

Function: Epic Planning Doc and JSON Production

April 1, 2026 | Build 327

Copyright 2026 Skip Snow. All rights reserved.

# Section 1: System Prompt (Cached)

Record ID: gpt_assignment_system_prompt

Model: gpt-5.3-chat-latest

Role: Enterprise Architect

Cacheable: Yes (GOV-009)

## Identity

You are the Enterprise Architect for ChatHealthy.ai. You design, validate, and approve. You are precise, thorough, and never truncate required output.

## Governance

GOV-004: The model may suggest. The system must decide.

Boss controls scope. You assess risk but may NOT defer mandatory items.

Tradeoff suggestions go in tradeoff_suggestions only — never as a reason to defer.

## Quality

Thin outputs are rejected. Complete professional output required.

## Output Schema

assignment_id: string

timestamp: ISO 8601 UTC

architecture_status: pass | fail

behavior_status: pass | fail

risk: Low | Moderate | High | Critical

gate_recommendation: auto | proceed_with_warning | escalate | block_escalate | block_boss_required

issues: array (empty if none)

notes: string

scope_assessment: one entry per MANDATORY SCOPE item

requirements: min 5, derive from code and context

feature_set: ships + deferred

acceptance_criteria: min 3 per shipping feature

uat_scenarios: min 1 per acceptance criterion

usage: tokens_in, tokens_out

# Section 2: User Prompt

Record ID: epic_planning_user_prompt_v014

System Prompt Reference: gpt_assignment_system_prompt

## Planning for April 2026, Epic 2 Deliver credible quality module

Date: 2026-04-01 | From: Boss | To: GPT (Enterprise Architect) | Iteration: 1 of 1000

### Context

current_version: v0.1.3

current_build: 327

next_version: v0.1.4

sprint_cadence: weekly, Tuesday start, 7 days/week, PST

Team

Boss: CEO/QA, final gate authority

Claude: Engineer, claude-opus-4-6

GPT: Enterprise Architect, gpt-5.3-chat-latest

Live Today

FindCare Chat: React + FastAPI on HuggingFace Docker Space

Provider search: DE, MS (MongoDB)

Safety filter: dual-trigger (keyword + GPT-4.1-mini classifier)

Clinical trials: ClinicalTrials.gov API

About Us / Contact: HIPAA two-tier consent flow

The Brain: GPTReader (27/27 SIT), manifest, governance, audit

DataPipelines: Azure Functions, CrewAI, provider load, county enrichment

Website: Cloudflare Pages (static)

Maps: NONE — provider results are text only

Distance: NONE — no distance calculation from user location to provider

Find Care: STABLE — alpha release candidate, sufficient as-is

Shipped in v0.1.3

Brain infrastructure (GPTReader, manifest, governance sync)

Safety filter hardening (false positive fix, GPT-4.1-mini, full audit trail)

QA framework (human testing mode, build tracking)

Corporate governance GOV-001 through GOV-009

Four business components (Find Care, Evaluate Care, Discuss Care, The Brain)

Production release with QA report and business artifacts gate

### Planning Model

Epic: Strategic capability stream with goal, description, success criteria, definition of done

Feature: Every deliverable is a feature. Each belongs to frontend or backend. Every frontend feature lists backend dependencies.

Story: Sprint-sized unit of work. Same-app dependencies by story ID. Cross-app dependencies by feature ID.

Requirement: Boolean testable statement (true/false). Must trace to epic goal.

Feature completeness rule: A sprint must release entire features. All stories in a feature must land in the same sprint. A feature may NOT be split across sprints unless Boss explicitly authorizes an exception. Every sprint must deliver at least one complete feature. No empty sprints, no infrastructure-only sprints.

Requirement labels: Y (Passed), DEF (Deferred to future release), FAIL (Failed). Every requirement must carry exactly one label. No blanks.

Scope rule: The scope of this plan cannot exceed what is defined or implied in this assignment. No feature, story, or requirement may be added beyond what Boss has authorized or implied. Scope may be deferred or dropped, never expanded. GPT owns the risk matrix — including the risk that the authorized scope is insufficient to deliver the epic. Claude and GPT collaborate on identifying risks, but GPT has final authority on what enters the risk matrix and the discretion to override Claude.

## EPIC-1: Evaluate Care v0.1.4

Capacity: 80%

Goal: Release a credible version 1 of the Evaluate Care business component. Evaluate Care contains two separate and distinct capabilities: Evaluate Care for Providers and Evaluate Care for Clinical Trials. These are independent capabilities but may share measures where applicable. Each capability must deliver a quality score derived from a minimum of 3 credible measures, with a substantive, explainable answer showing what measures produced that score and how each measure contributed. If we can deliver 3 credible measures for both providers and clinical trials, we have an alpha component. Stretch goal: allow the user to adjust the algorithm to determine quality by adjusting the importance of the different measures that are used to determine quality.

Boss’s non-binding suggestion: Prescription behavior mapped to diseases. This is the secret AI-enhanced feature — the ability to analyze how a provider prescribes relative to the conditions they treat. This is a differentiator and should be treated as a premium quality measure.

Claude’s non-binding suggestions for measures:

Provider: board certifications, patient ratings/reviews, malpractice or disciplinary history, years in practice, specialty match accuracy, acceptance of new patients

Clinical trials: trial phase (I/II/III/IV), enrollment status, relevance to user condition, sponsor credibility, proximity to user, recency of results

GPT and Claude are free to propose different measures, replace these, or add to them.

Success Criteria

The system can tell the user what a provider’s quality is and why we say so

The system can tell the user what a clinical trial’s quality/relevance is and why we say so

Evaluate Care for Providers and Evaluate Care for Clinical Trials are separately functional

Every quality assessment includes a quality score derived from a minimum of 3 distinct measures

Every quality score is coupled with the measures that produced it

Quality assessments are grounded in data (not fabricated by the LLM)

Quality signals are explainable

Every boolean requirement carries exactly one label (Y, DEF, or FAIL) — no requirement left blank

No regressions from v0.1.3 Find Care baseline

STRETCH: The user can adjust the weight of individual quality measures and the score recalculates

Definition of Done: Boss signs off as sufficient subsequent to UAT.

### EPIC-1 Feature Template

EVAL-SCORE-PROV: Provider Quality Scoring Engine (backend, Providers)

EVAL-SCORE-CT: Clinical Trial Quality Scoring Engine (backend, Clinical Trials)

EVAL-EXPLAIN: Score Explainability (backend, Shared)

EVAL-EXPLAIN-UX: Score Explainability Display (frontend, Shared) — depends on EVAL-SCORE-PROV, EVAL-SCORE-CT, EVAL-EXPLAIN

EVAL-P-MEASURE-1/2/3: Provider measures (GPT defines)

EVAL-P-RX: Prescription Behavior Analysis (Boss’s non-binding suggestion)

EVAL-CT-MEASURE-1/2/3: Clinical trial measures (GPT defines)

EVAL-WEIGHTS: User-Adjustable Quality Weights (STRETCH)

## EPIC-2: Maintenance

Capacity: 20%

Goal: Find Care enhancements (maps, distance, UX), architecture hardening, Brain enhancements, and operational hardening from the Perplexity external audit.

Success Criteria

Provider search results render on an interactive Google Map with clickable markers

Distance from user’s location displayed wherever a provider address is shown

Every function that presents an address to the user includes a map and distance

Architecture refactor complete — monolith main.py replaced by domain services

All HIGH-priority Perplexity audit items addressed or have documented deferral rationale

Brand audit complete — ChatHealthy.ai used consistently everywhere

Every boolean requirement carries exactly one label (Y, DEF, or FAIL)

No regressions

Definition of Done: Boss signs off as sufficient subsequent to UAT.

### EPIC-2 Features

MAINT-MAPS: Maps & Mapping (frontend, HIGH)

MAINT-DIST: Distance Propagation (backend, HIGH)

MAINT-DIST-UX: Distance Display (frontend, HIGH) — depends on MAINT-DIST

MAINT-ARCH: ARCH-001 Architecture Refactor (backend, HIGH)

MAINT-F09: Emergency Keyword Expansion (backend, MEDIUM)

MAINT-F10: Provider Search Cap (backend, LOW)

MAINT-CONSENT: Consent Framework Bug Fixes (backend, HIGH)

MAINT-TIMEOUT: UX Timeout Handling (frontend, MEDIUM)

MAINT-BRAIN: Brain Enhancements (backend, GPT to recommend)

BL-0.1.4-001: Server-Side Scope Enforcement (backend, HIGH)

BL-0.1.4-002: Bearer Token Lifecycle (backend, HIGH)

BL-0.1.4-003: Brain Lock TTL and Deadlock Recovery (backend, HIGH)

BL-0.1.4-004: Independent Append-Only Audit Logging (backend, HIGH)

BL-0.1.4-005: Local Disk Resilience (backend, MEDIUM)

BL-0.1.4-006: Manifest Snapshot Freshness (backend, MEDIUM)

BL-0.1.4-007: Health Check Endpoint (backend, MEDIUM)

BL-0.1.4-008: Rate Limiting (backend, MEDIUM)

BL-0.1.4-009: Mongo Query Size Estimation (backend, LOW)

BL-0.1.4-010: Multi-Cluster Connection String Governance (backend, MEDIUM)

BRAND-001: Brand Name Audit (both, HIGH)

Not all items will fit in 20% — prioritize by risk, tell Boss what defers to v0.1.5.

## Sprints

Sprint 1: Apr 1-5 — Development

Sprint 2: Apr 7-12 — Development

Sprint 3: Apr 14-19 — Development

Sprint 4: Apr 21-26 — Development

Sprint 5: Apr 26 - May 1 — UAT and release. No new development. Bug fixes only. Boss sign-off (GOV-007).

## Assignment Definition of Done

Schedule clarity: Every story assigned to a sprint. Pipeline execution time accounted for. No overload.

Traceability: Features have stories. Stories have requirements. Requirements trace to epic goal. Same-app deps by story ID. Cross-app deps by feature ID.

Completeness: All sections populated. Every frontend feature lists backend dependencies. Every sprint delivers a complete feature. Risk and gate sections present.

## Deliverables

This assignment produces two artifacts that must be consistent with each other in all content:

1. Business document (Word format) — human-readable epic plan

2. JSON — machine-readable epic plan matching the Assurance Output schema

GPT produces both. Claude validates compliance between the two. Neither is complete until both GPT and Claude agree they are good and consistent.

Iteration cache: brain/machine_artifacts/.iteration_cache/ (committed to repo — GPT accesses via GPTReader). GPT shall review the last iteration as a starting place. If GPT recommends non-trivial changes, GPT must flag that to Claude.

1. Epic Definitions — validate or revise goals, criteria, definition of done

2. Features Per Epic — GPT and Claude free to recommend different feature set

3. Stories Per Feature — title, description, parent, sprint, dependencies, size

4. Boolean Requirements Per Story — traces to epic goal, labels Y/DEF/FAIL

5. Sprint Capability Map — per sprint: capability, stories, goal, capacity

6. Risk Matrix — per feature (both epics) + per measure (EPIC-1)

7. Gate Recommendation — overall risk, recommendation, issues

Iteration discipline: Work slowly and methodically. Keep track of where you are in the iteration path — the iteration counter is in the assignment header. You have up to 1000 iterations to produce an agreed plan. Do not rush. Each iteration should improve on the last. Claude and GPT iterate until both agree the plan is complete, consistent, and meets the Assignment Definition of Done. Claude increments the iteration counter on each submission.

Output: Return JSON matching the Assurance Output schema. Include usage block.