# EPIC-008-F-004 — DevOps — Build, Deploy, and Environment Management

Status: in_progress

Approval: proposed

Priority: must-have

Due: 2026-06-01

Realized by: Python 3.11, GitHub Actions, HuggingFace paid Spaces (Docker, lowest tier), Cloudflare Pages, Docker

Description: In order to ensure uniform and predictable deployments, scripts must perform the totality of deployment work for ChatHealthy.ai end-to-end. Two deploy scripts exist: localScript (localhost, backends in Docker, sharing only the dev front-end MongoDB cluster with dev) and remoteScript (dev/qa/prod, parameterized, targeting HuggingFace paid Spaces). Deploy scripts are atomic — they totally succeed or totally fail with the environment torn down. Port assignments, version-document handling, the smoke-test contract, and the human-authorization gate live exactly once in the universal story (S-001) and are referenced from elsewhere; no fact is duplicated.

## EPIC-008-F-004-S-001 — Universal deploy contract

Size: L

Status: in_progress

Approval: proposed

Description: The contract every deploy script obeys, regardless of environment. Port assignments, atomicity, version-document handling, build-bump rule, smoke-test invocation contract, and the human-authorization gate live here as the single source of truth.

### EPIC-008-F-004-S-001-REQ-T-001 — Port table

ID: EPIC-008-F-004-S-001-REQ-T-001

Status: done

Priority: must-have

Approval: approved

Requirement: Canonical port assignments, identical across all environments (local, dev, qa, prod): port 80 (HTTP — 301 redirects to HTTPS), port 443 (Website wrapper — public HTTPS entry), port 7860 (FindCare backend), port 8001 (EvaluateCare backend), port 8002 (SharedServices backend + React frontend). Every other requirement that names a port MUST refer to this requirement; MUST NOT restate the table.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-B-001 — Atomic deploy

ID: EPIC-008-F-004-S-001-REQ-B-001

Status: not_started

Priority: must-have

Approval: proposed

Requirement: Each deploy script either succeeds totally or fails totally with the environment torn down. There is no half-deployed third state. Atomicity is enforced by tearing down the previous environment as the first step (precondition; the ports in REQ-T-001 cannot host two services simultaneously).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-B-002 — Target readiness check

ID: EPIC-008-F-004-S-001-REQ-B-002

Status: in_progress

Priority: must-have

Approval: proposed

Requirement: Before any deploy action, the script verifies the target environment is reachable and able to receive a deployment. For local: every port in REQ-T-001 is reachable on the host. For deployed envs: the target HuggingFace Space exists and accepts GitHub Actions pushes.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-B-003 — Build, start, verify

ID: EPIC-008-F-004-S-001-REQ-B-003

Status: in_progress

Priority: must-have

Approval: proposed

Requirement: The script builds all components, starts them, then waits until every component responds as expected. The components are: FindCare backend, EvaluateCare backend, SharedServices backend (serving the React frontend), the public HTTPS entry (Website wrapper for local; Cloudflare Pages for deployed envs), and the front-end MongoDB cluster (tested as available, never deployed).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-B-004 — Smoke test invocation

ID: EPIC-008-F-004-S-001-REQ-B-004

Status: in_progress

Priority: must-have

Approval: proposed

Requirement: After build/start/verify, the script invokes the master smoke test (S-006) with the target environment as parameter. On smoke-test failure the script MUST request explicit human verification before tearing down the environment, so the operator can inspect the failed state. Atomic teardown (REQ-B-001) proceeds only after the human authorizes it.

Pytest: UAT step in Code/deploy/deploy_localhost.sh (verification type = UAT; human-in-the-loop, not auto-testable)

### EPIC-008-F-004-S-001-REQ-B-005 — Step notices

ID: EPIC-008-F-004-S-001-REQ-B-005

Status: in_progress

Priority: must-have

Approval: proposed

Requirement: Between every significant deploy step the script emits a notice via the mechanism defined in S-007. No bell rings unless explicitly instructed by the operator per S-007.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-B-006 — Human authorization gate

ID: EPIC-008-F-004-S-001-REQ-B-006

Status: not_started

Priority: must-have

Approval: proposed

Requirement: Every deploy — local, dev, qa, prod — pauses and requires explicit human authorization (interactive confirmation or signed approval token) before the production-affecting action begins. There are no unattended deploys now or in the foreseeable future. Production deploys carry the same gate as any other; what differs in prod is the version/framework ID assignment that follows (see S-004).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-T-002 — Version document

ID: EPIC-008-F-004-S-001-REQ-T-002

Status: not_started

Priority: must-have

Approval: approved

Requirement: Build, version, and framework identifiers live as a single MongoDB document on the front-end cluster `chathealthyfrontend`, in the global database `admin`, in the collection literally named `Versions`. Each change inserts a new record carrying all three fields (build, version, framework) plus a `from` timestamp; the latest record by `from` is the current state. All three backend /health endpoints read the latest record. Build is incremented by the build-bump rule (REQ-T-003). Version and framework are set only by humans during prod deploy (S-004). Deploy pipelines never write these fields directly; the rule and the human routine are the only writers.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-T-003 — Build-bump rule

ID: EPIC-008-F-004-S-001-REQ-T-003

Status: done

Priority: must-have

Approval: approved

Requirement: An engineering rule (Rule-063 in `engineering_rules.json`) executes as a post-commit hook on every commit not part of a deploy pipeline. Statement 1: insert a new `admin.Versions` record with build incremented by exactly one; version and framework copied forward unchanged. Statement 2: push the new values to the running Kafka producer's `/version_bump` endpoint so subsequent messages carry the new build stamp without the producer re-reading MongoDB.

Pytest: Code/Shared/ops/tests/test_version_data_sit.py::test_rule_063_full_enforcement

### EPIC-008-F-004-S-001-REQ-T-005 — Atomic teardown precondition

ID: EPIC-008-F-004-S-001-REQ-T-005

Status: done

Priority: must-have

Approval: approved

Requirement: Before build, the script wipes prior artifacts and running processes (including Docker containers) and verifies every port in REQ-T-001 is clear. The wipe is the precondition that enables atomicity (REQ-B-001).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-T-006 — Structured deploy output

ID: EPIC-008-F-004-S-001-REQ-T-006

Status: done

Priority: must-have

Approval: approved

Requirement: The script writes a structured output file Claude can read to {projectRoot}/test_output/deploy/ with the environment name and timestamp in the filename. Contents: pass/fail per test, container IDs (or PIDs for the Website wrapper), port assignments (per REQ-T-001), timestamps, and errors.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-T-007 — Pytest exit propagation

ID: EPIC-008-F-004-S-001-REQ-T-007

Status: done

Priority: must-have

Approval: proposed

Requirement: When piping pytest output through tee, the script uses PIPESTATUS[0] (not $?) to capture the pytest exit code. On any pytest step failure, SMOKE TEST FAILED MUST be displayed to the human operator on the controlling terminal (not silently logged) so the operator can act before any teardown decision per REQ-B-004.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-001-REQ-T-008 — React frontend build

ID: EPIC-008-F-004-S-001-REQ-T-008

Status: done

Priority: must-have

Approval: proposed

Requirement: Each deploy script builds the React frontend with the backend API URL for the target environment baked in, pointing to the service serving the React frontend per S-001-REQ-T-001 (post-S-008 migration: SharedServices on port 8002). Local and deployed envs differ only in the domain portion of the URL.

Pytest: (not yet implemented)

## EPIC-008-F-004-S-002 — Local-only deploy

Size: M

Status: in_progress

Approval: proposed

Description: What is unique to deploying on the developer's workstation. Backend services run as local Docker containers per the port table (S-001-REQ-T-001). MongoDB connections target the dev front-end cluster — the only resource shared with dev. The Website wrapper, which binds privileged ports 80 and 443, runs as a host-OS process (Docker exception). All other deploy facts live in S-001 and S-003.

### EPIC-008-F-004-S-002-REQ-T-001 — Backend containers

ID: EPIC-008-F-004-S-002-REQ-T-001

Status: not_started

Priority: must-have

Approval: approved

Requirement: All three backend services (FindCare, EvaluateCare, SharedServices) run as local Docker containers built from each backend's Dockerfile and requirements.txt. The local runtime MUST NOT import any Python package not installed by the container's pip install. Ports per S-001-REQ-T-001.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-002-REQ-T-002 — Website wrapper on host OS

ID: EPIC-008-F-004-S-002-REQ-T-002

Status: in_progress

Priority: must-have

Approval: proposed

Requirement: The Website wrapper, binding the privileged ports in S-001-REQ-T-001, MUST run as a host-OS process rather than a Docker container.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-002-REQ-B-001 — Shared dev MongoDB

ID: EPIC-008-F-004-S-002-REQ-B-001

Status: not_started

Priority: must-have

Approval: proposed

Requirement: When deploying locally, all backend services connect to the dev front-end MongoDB cluster (cluster `chathealthyfrontend`, database `dev_*`). This is the only resource shared between local and dev. All other state, services, and ports are local.

Pytest: (not yet implemented)

## EPIC-008-F-004-S-003 — Deployed-env deploy (dev/qa/prod)

Size: M

Status: in_progress

Approval: proposed

Description: What is unique to deploying to the dev, qa, or prod environments. A single script accepts the environment as parameter and pushes to the matching HuggingFace paid Space (Docker, lowest tier) via GitHub Actions. Cloudflare Pages serves the static chathealthy.ai site for these envs.

### EPIC-008-F-004-S-003-REQ-B-001 — Single parameterized script

ID: EPIC-008-F-004-S-003-REQ-B-001

Status: not_started

Priority: must-have

Approval: proposed

Requirement: One deploy script accepts an environment parameter (dev | qa | prod) and pushes to the corresponding HuggingFace paid Space. Logic is identical across the three environments except for prod-only behaviors (S-004) and the absence of non-prod display chrome (S-005) in prod.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-003-REQ-T-001 — HuggingFace README preservation

ID: EPIC-008-F-004-S-003-REQ-T-001

Status: not_started

Priority: must-have

Approval: approved

Requirement: Every HuggingFace Space deploy preserves the target Space's README.md across the push. README.md carries the HF Space frontmatter configuration (sdk, python_version, license) and MUST NOT be wiped. Missing README.md after a deploy is a violation.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-003-REQ-T-002 — Cloudflare HTTP→HTTPS

ID: EPIC-008-F-004-S-003-REQ-T-002

Status: in_progress

Priority: must-have

Approval: proposed

Requirement: Every Cloudflare Pages deployment of chathealthy.ai (dev, qa, prod) 301-redirects every http:// request to its https:// equivalent. The redirect is immediate (no intermediate response, no caching delay) and applies to every path. The deploy script MUST verify this setting and configure it if absent.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-003-REQ-T-003 — Cloudflare 404 error page

ID: EPIC-008-F-004-S-003-REQ-T-003

Status: not_started

Priority: must-have

Approval: proposed

Requirement: Cloudflare Pages returns HTTP 404 for unknown paths and renders a dedicated error page (not a blank response, not a redirect, not the home page). CloudFlare's default convention of redirecting unknown paths to the site root MUST be explicitly disabled. The deploy script verifies this setting and configures it if absent.

Pytest: (not yet implemented)

## EPIC-008-F-004-S-004 — Prod-only behaviors

Size: S

Status: not_started

Approval: proposed

Description: The only differences between prod and the dev/qa environments, aside from their different addresses, are: (1) the chrome banner with versions and navigation between the servers does not appear in prod, and (2) the security GUI widget does not appear in prod.

### EPIC-008-F-004-S-004-REQ-B-001 — Version & framework ID assignment

ID: EPIC-008-F-004-S-004-REQ-B-001

Status: not_started

Priority: must-have

Approval: proposed

Requirement: When environment=prod, after human UAT sign-off, the deploy script accepts human-supplied values for a new version ID (and potentially a new framework ID) and writes them to the version document (per S-001-REQ-T-002). Dev and qa deploys never change these fields. No automation, ever, sets version or framework.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-004-REQ-B-002 — Display chrome OFF

ID: EPIC-008-F-004-S-004-REQ-B-002

Status: not_started

Priority: must-have

Approval: approved

Requirement: In prod, the non-prod display chrome (S-005) MUST NOT render: no environment banner, no security token panel, no service-switching buttons. The smoke test (S-006) skips display-chrome checks when env=prod via its macro-variance dimension.

Pytest: (not yet implemented)

## EPIC-008-F-004-S-005 — Non-prod display chrome

Size: S

Status: in_progress

Approval: approved

Description: Display chrome visible in local, dev, and qa; absent in prod (see S-004-REQ-B-002). Owns the environment banner, the security-token panel, and the three service-switching buttons. Banner reads /health from whichever service currently owns the page (FindCare, EvaluateCare, or SharedServices).

### EPIC-008-F-004-S-005-REQ-B-001 — Banner contents

ID: EPIC-008-F-004-S-005-REQ-B-001

Status: done

Priority: must-have

Approval: approved

Requirement: The environment banner displays environment label (LOCAL/DEV/QA), version, framework, and build, fetched from the /health endpoint of whichever service currently owns the page. All values render on one line with sufficient spacing for human readability. The banner displays the active service name in brackets (e.g., [evaluatecare]).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-005-REQ-B-002 — Banner re-fetches on ownership transfer

ID: EPIC-008-F-004-S-005-REQ-B-002

Status: not_started

Priority: must-have

Approval: approved

Requirement: When page ownership transfers between services, the banner re-fetches /health from the new owner and updates inline.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-005-REQ-B-003 — Service buttons + active is cold

ID: EPIC-008-F-004-S-005-REQ-B-003

Status: not_started

Priority: must-have

Approval: approved

Requirement: Three service-switching buttons (FindCare, EvaluateCare, SharedServices) appear in the banner. The currently-active service's button is cold (greyed, disabled); on click it shows tooltip 'You are here already'. The other two buttons are hot (clickable, styled). Clicking a hot button transfers page ownership to that service, which then controls the entire frame. The content of this display must be served by the HuggingFace server that owns the content.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-005-REQ-B-004 — Unimplemented placeholder

ID: EPIC-008-F-004-S-005-REQ-B-004

Status: not_started

Priority: must-have

Approval: approved

Requirement: The center panel displays the service name and 'is still unimplemented.' when SharedServices or EvaluateCare has control, until those services have real implementations. The content of this display must be served by the HuggingFace server that owns the content.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-005-REQ-B-005 — Security token panel

ID: EPIC-008-F-004-S-005-REQ-B-005

Status: not_started

Priority: must-have

Approval: proposed

Requirement: Each service displays a security token panel rendered per the mock at {projectRoot}/brain/machine_artifacts/diagramsAndImages/GUIImagesAndMockUps/NonProdSecuriytToken.jpg. Right panel and lower regions display the security information defined by EPIC-002-F-001-S-012-REQ-B-007. The content of this display must be served by the HuggingFace server that owns the content.

Pytest: (not yet implemented)

## EPIC-008-F-004-S-006 — Smoke test

Size: L

Status: in_progress

Approval: approved

Description: One master Playwright pytest (`Code/deploy/localSmokeTestPyTest.py`) runs against any environment. The script varies along three dimensions: (1) environment — localhost / dev / qa / prod; (2) macro variance — display chrome (banner, token, service buttons) is exercised in non-prod and skipped in prod per S-004-REQ-B-002; (3) micro variance — PKI certificates differ across environments and the cert-verification step asserts the env-appropriate cert is in use. The actual script is the source of truth: where these requirements differ from the script's behavior, the script wins and these requirements MUST be reverse-engineered to match. Per-step requirements below (REQ-B-002 through REQ-B-037) capture each test class in the script.

### EPIC-008-F-004-S-006-REQ-B-001 — Master smoke-test contract

ID: EPIC-008-F-004-S-006-REQ-B-001

Status: in_progress

Priority: must-have

Approval: approved

Requirement: `localSmokeTestPyTest.py` is the single master smoke test. It accepts the target environment as a parameter and exercises every step below in declared order. Every step MUST pass for the smoke test to PASS overall.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-002 — Step 00 — Build gate: local and dev report identical build

ID: EPIC-008-F-004-S-006-REQ-B-002

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Smoke test fetches /health from local FindCare and dev FindCare and asserts the `build` field matches across the two envs. Two environments on the same build MUST be running identical code and configuration; mismatched builds halt the smoke test before any further steps.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-003 — Step 01 — HTTP→HTTPS redirect

ID: EPIC-008-F-004-S-006-REQ-B-003

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Browser navigation to http://{domain} MUST 301-redirect to https://{domain}. The smoke test deliberately probes the insecure scheme (constructed at runtime) and asserts the final URL is https://.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-004 — Step 02 — Banner shows env label, version, framework, build

ID: EPIC-008-F-004-S-006-REQ-B-004

Status: in_progress

Priority: must-have

Approval: approved

Requirement: The environment banner element (`#envBanner`) MUST be visible and contain the env label (LOCAL/DEV/QA), and the literal strings `Version: <v>`, `Framework: <f>`, `Build: <b>` whose values match the response from the active service's /health.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-005 — Step 03 — SharedServices button is a banner button

ID: EPIC-008-F-004-S-006-REQ-B-005

Status: in_progress

Priority: must-have

Approval: approved

Requirement: A `<button>` with `data-service='sharedservices'` MUST exist inside `#envBanner` (not in any header nav), MUST be visible, and its label MUST be `SharedServices` (PascalCase, no space).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-006 — Step 04 — Splash renders welcome words

ID: EPIC-008-F-004-S-006-REQ-B-006

Status: in_progress

Priority: must-have

Approval: approved

Requirement: The chat iframe loads. The first 10 words of the canonical welcome message (per `_get_welcome_words()`) MUST appear in the iframe body text.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-007 — Step 05 — Chat input enabled and focused on click

ID: EPIC-008-F-004-S-006-REQ-B-007

Status: in_progress

Priority: must-have

Approval: approved

Requirement: The chat input element (`input[placeholder*='Type a message']` or textarea) MUST be visible, MUST NOT carry a `disabled` attribute, and MUST become focused when clicked.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-008 — Step 06 — Search returns providers

ID: EPIC-008-F-004-S-006-REQ-B-008

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Submitting `Find me a bone doctor in Delaware` MUST yield results containing NPI strings (`NPI[:\s]+\d{10}`) in the iframe body within the chat timeout. The smoke test captures the originating session token for downstream nonce comparisons.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-009 — Step 07 — Specialty checkboxes appear in left panel

ID: EPIC-008-F-004-S-006-REQ-B-009

Status: in_progress

Priority: must-have

Approval: approved

Requirement: After a search, `#leftPanel` MUST contain at least one `input[type='checkbox']` representing a specialty.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-010 — Step 08 — Left panel cell layout and scroll cap

ID: EPIC-008-F-004-S-006-REQ-B-010

Status: in_progress

Priority: must-have

Approval: approved

Requirement: The left panel MUST contain exactly four `[data-cell]` cells (1..4) with reactive percentage heights 18/40/20/22 (declared via `flex:0 0 N%` or `height:N%` — pixel heights are forbidden). An Uncheck All / Check All toggle MUST live inside cell 1 (the green header). With more than 12 prescribers present, no more than 12 specialty checkboxes may be visible in cell 2 without scrolling.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-011 — Step 09 — Provider NPIs in center frame

ID: EPIC-008-F-004-S-006-REQ-B-011

Status: in_progress

Priority: must-have

Approval: approved

Requirement: The chat iframe body MUST contain provider NPI strings (`NPI[:\s]+\d{10}`) after the search resolves.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-012 — Step 10 — Bottom panel zero before selection

ID: EPIC-008-F-004-S-006-REQ-B-012

Status: in_progress

Priority: must-have

Approval: approved

Requirement: The chat iframe body MUST contain `0 / 5` (or `0/5`) reflecting an empty Selected for Evaluation panel before any provider is selected.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-013 — Step 11 — Select up to three providers

ID: EPIC-008-F-004-S-006-REQ-B-013

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Up to three provider Select-for-Evaluation buttons MUST be clickable; the smoke test clicks min(count, 3) of them.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-014 — Step 12 — Selected providers appear in bottom panel

ID: EPIC-008-F-004-S-006-REQ-B-014

Status: in_progress

Priority: must-have

Approval: approved

Requirement: After selection, the iframe body MUST include the words `SELECTED` and `EVALUATION` and the count must read 1..5 / 5 (no longer 0).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-015 — Step 13 — Evaluate button click

ID: EPIC-008-F-004-S-006-REQ-B-015

Status: in_progress

Priority: must-have

Approval: approved

Requirement: An Evaluate button (`#guiEvalBtn` or text-matched `Evaluate`) MUST be present and clickable; the smoke test clicks it to trigger handoff to EvaluateCare.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-016 — Step 14 — EvaluateCare has frame control

ID: EPIC-008-F-004-S-006-REQ-B-016

Status: in_progress

Priority: must-have

Approval: approved

Requirement: After the Evaluate click, the chat iframe (`#coreChatFrame`) MUST be hidden and `#evalcareSplash` MUST be visible — EvaluateCare owns the frame.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-T-001 — Step 15 — mTLS to EvaluateCare TLS 1.2+

ID: EPIC-008-F-004-S-006-REQ-T-001

Status: in_progress

Priority: must-have

Approval: approved

Requirement: An mTLS handshake from the smoke test (using FindCare's client cert + key against the CA cert) to localhost:EVALCARE_PORT MUST succeed with TLS version 1.2 or higher. Failure of the handshake (SSLError) is a hard failure.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-017 — Step 16 — Right panel shows EvaluateCare + provider NPIs

ID: EPIC-008-F-004-S-006-REQ-B-017

Status: in_progress

Priority: must-have

Approval: approved

Requirement: `#rightPanel` text MUST contain `EVALUATECARE` (case-insensitive substring) and at least one 10-digit NPI string after the EvaluateCare handoff.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-018 — Step 17 — Token same sent/received; positioned below specialties

ID: EPIC-008-F-004-S-006-REQ-B-018

Status: in_progress

Priority: must-have

Approval: approved

Requirement: The handoff FindCare→EvaluateCare MUST yield a fresh nonce; the session GUID MUST remain identical. The session token element (`#guiSessionCell` or `#guiSessionId`) MUST be positioned below the specialty list (its bounding-box `y` must be greater than the bottom of the scroll container), not beside it.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-019 — Step 18 — Token components in distinct colors in both panels

ID: EPIC-008-F-004-S-006-REQ-B-019

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Both right panel and left panel MUST show signed-token components in distinct colors: signed token in indigo (`#6366f1`), nonce in amber (`#d97706`), GUID in teal (`#0b7a75`). Right and left panels MUST present the same color treatment.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-020 — Step 19 — Nonce changed after EvaluateCare handoff; GUID preserved

ID: EPIC-008-F-004-S-006-REQ-B-020

Status: in_progress

Priority: must-have

Approval: approved

Requirement: After the FindCare→EvaluateCare handoff, the EvaluateCare-side nonce MUST differ from the original FindCare nonce; the EvaluateCare-side GUID MUST equal the original GUID.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-021 — Step 20 — EvaluateCare splash text

ID: EPIC-008-F-004-S-006-REQ-B-021

Status: in_progress

Priority: must-have

Approval: approved

Requirement: `#evalcareSplash` MUST be visible and contain the literal strings `EvaluateCare` and `is still unimplemented`.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-022 — Step 21 — Filter toggle change

ID: EPIC-008-F-004-S-006-REQ-B-022

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Clicking the first specialty `[data-gui-action='filter-toggle']` checkbox MUST register and trigger the gui:reset path on apply. The toggle clicked MUST be a specialty filter-toggle (not a filter-provider-type) so that the return to FindCare proceeds via gui:reset.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-023 — Step 22 — Apply filter returns control to FindCare

ID: EPIC-008-F-004-S-006-REQ-B-023

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Clicking `[data-gui-action='filter-apply']` MUST: (1) restore visibility of `#coreChatFrame`; (2) hide both `#evalcareSplash` and `#sharedSplash`; (3) cause the FindCare welcome message to repaint (≥20 of the first 25 welcome words present in the iframe body within ~15 seconds).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-024 — Step 23 — Chat input visible and focused after return

ID: EPIC-008-F-004-S-006-REQ-B-024

Status: in_progress

Priority: must-have

Approval: approved

Requirement: After return to FindCare, the chat input element MUST be visible and focused within the polling window (15 retries / 1s).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-025 — Step 24 — Nonce changed on EvaluateCare→FindCare return

ID: EPIC-008-F-004-S-006-REQ-B-025

Status: in_progress

Priority: must-have

Approval: approved

Requirement: The handoff EvaluateCare→FindCare MUST yield a fresh nonce different from both the original FindCare nonce and the EvaluateCare nonce; the GUID MUST remain unchanged.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-026 — Step 25 — SharedServices button push: direct, not proxied

ID: EPIC-008-F-004-S-006-REQ-B-026

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Clicking the SharedServices banner button MUST result in: (1) `#rightPanel` showing `Shared Services`; (2) at least one POST to `<SHARED_URL>/verify-token` directly (not proxied through FindCare's `/shared/verify-token`); (3) `#rightPanel` text containing `Server, serving security token: SharedServices` (self-identifying responding service, not the token signer).

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-027 — Step 26 — SharedServices has frame control

ID: EPIC-008-F-004-S-006-REQ-B-027

Status: in_progress

Priority: must-have

Approval: approved

Requirement: After the SharedServices push, `#coreChatFrame` MUST be hidden and `#sharedSplash` MUST be visible.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-T-002 — Step 27 — mTLS to SharedServices TLS 1.2+

ID: EPIC-008-F-004-S-006-REQ-T-002

Status: in_progress

Priority: must-have

Approval: approved

Requirement: An mTLS handshake from the smoke test (using FindCare's client cert + key against the CA cert) to localhost:SHARED_PORT MUST succeed with TLS version 1.2 or higher.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-028 — Step 28 — SharedServices splash text

ID: EPIC-008-F-004-S-006-REQ-B-028

Status: in_progress

Priority: must-have

Approval: approved

Requirement: `#sharedSplash` MUST be visible and contain the literal strings `Shared Services` and `is still unimplemented`.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-029 — Step 29 — SharedServices token auth: GUID preserved, nonce fresh

ID: EPIC-008-F-004-S-006-REQ-B-029

Status: in_progress

Priority: must-have

Approval: approved

Requirement: `#rightPanel` header MUST read `SHARED SERVICES` (case-insensitive). The handoff FindCare→SharedServices MUST yield a fresh nonce; GUID MUST equal the original.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-030 — Step 30 — SharedServices nonce/GUID stored and verified

ID: EPIC-008-F-004-S-006-REQ-B-030

Status: in_progress

Priority: must-have

Approval: approved

Requirement: The SharedServices-side nonce and GUID captured in step 29 MUST be present in test state; the GUID MUST equal the original FindCare GUID.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-031 — Step 31 — Handoff 4: SharedServices→FindCare via filter

ID: EPIC-008-F-004-S-006-REQ-B-031

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Clicking a specialty checkbox and Apply Filter MUST return control to FindCare (`#coreChatFrame` visible). The handoff MUST yield a fresh nonce.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-032 — Step 32 — Handoff 5: EvaluateCare→SharedServices direct

ID: EPIC-008-F-004-S-006-REQ-B-032

Status: in_progress

Priority: must-have

Approval: approved

Requirement: After re-selecting a provider and clicking Evaluate, then clicking the SharedServices banner button from the EvaluateCare context, `#rightPanel` MUST show `Shared Services`. The handoff MUST yield a fresh nonce.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-033 — Step 33 — Handoff 6: SharedServices→EvaluateCare via re-evaluate

ID: EPIC-008-F-004-S-006-REQ-B-033

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Returning to FindCare via filter, then re-selecting and clicking Evaluate, MUST hand control to EvaluateCare directly from the SharedServices→FindCare path. The handoff MUST yield a fresh nonce.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-B-034 — Step 34 — All four services respond on HTTPS with expected JSON

ID: EPIC-008-F-004-S-006-REQ-B-034

Status: in_progress

Priority: must-have

Approval: approved

Requirement: Final assertion: `GET https://<BASE_URL>/` returns HTTP 200; `GET <FINDCARE_URL>/health` returns JSON with `status=="ok"`; `GET <EVALCARE_URL>/health` returns JSON with `service=="evaluate_care"`; `GET <SHARED_URL>/health` returns JSON with `service=="shared_services"`.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-006-REQ-T-003 — Step 35 — Comprehensive PKI certificate verification (NEW)

ID: EPIC-008-F-004-S-006-REQ-T-003

Status: not_started

Priority: must-have

Approval: proposed

Requirement: The smoke test MUST hold the public certs of every server participating in mTLS (FindCare, EvaluateCare, SharedServices) and assert: (a) every cert file in {projectRoot}/Code/Shared/ops/certs/ parses as a valid PKI X.509 certificate, is signed by the project's CA cert (ca.crt), and is not expired; (b) for each ordered server pair (FindCare↔EvaluateCare, FindCare↔SharedServices, EvaluateCare↔SharedServices), an mTLS handshake succeeds in BOTH directions using the appropriate client cert against the CA. The point of the step is to assert real mutual-PKI rather than any subset (Steps 15 and 27 cover only FindCare→EvaluateCare and FindCare→SharedServices; this step fills the gap and adds explicit cert-validity checks).

Pytest: (not yet implemented)

## EPIC-008-F-004-S-007 — Step notices and human-instructed bell

Size: S

Status: in_progress

Approval: proposed

Description: On-screen notices at significant deploy steps (the mechanism for S-001-REQ-B-005). The bell is HUMAN-INSTRUCTED ONLY: it never rings as default behavior. Default deploy behavior is silent except for the on-screen notices.

### EPIC-008-F-004-S-007-REQ-B-001 — Step notices

ID: EPIC-008-F-004-S-007-REQ-B-001

Status: not_started

Priority: must-have

Approval: proposed

Requirement: At each significant deploy step the script MUST display an on-screen notice. Significant steps are: (1) deploy started for {environment}; (2) old environment torn down and ready to receive new; (3) new environment built; (4) smoke test started; (5) smoke test ended, with ratio (passed/total) of assertions and list of any failures.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-007-REQ-B-002 — Bell rings only on explicit human instruction

ID: EPIC-008-F-004-S-007-REQ-B-002

Status: not_started

Priority: must-have

Approval: proposed

Requirement: The bell MUST NOT ring by default. The human operator may instruct Claude (via IDE prompt, command-line flag, or other explicit invocation) to ring the bell at specific times, in specific patterns. The operator chooses both WHEN and HOW. There is no requirement for unattended-deploy bell behavior; all deploys are human-supervised (per S-001-REQ-B-006).

Pytest: (not yet implemented)

## EPIC-008-F-004-S-008 — React serving migration (opportunistic architectural evolution, one-time)

Size: M

Status: not_started

Approval: proposed

Description: ONE-TIME architectural evolution included opportunistically in this deploy-management feature. Moves the React frontend serving responsibility from FindCare (port 7860) to SharedServices (port 8002). After this story ships, it is permanently done — it does NOT belong to the enduring deploy facts and never re-fires.

### EPIC-008-F-004-S-008-REQ-B-001 — React serving moves to SharedServices

ID: EPIC-008-F-004-S-008-REQ-B-001

Status: not_started

Priority: must-have

Approval: proposed

Requirement: After this story ships, SharedServices (port 8002 per S-001-REQ-T-001) serves the React frontend in addition to its backend. FindCare (port 7860) serves only the FindCare backend. No other behavioral change.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-008-REQ-T-001 — Build URLs updated

ID: EPIC-008-F-004-S-008-REQ-T-001

Status: not_started

Priority: must-have

Approval: proposed

Requirement: S-001-REQ-T-008 (the universal React build req) builds the React frontend with the SharedServices URL baked in. Pre-migration FindCare URL is removed from all build paths.

Pytest: (not yet implemented)

### EPIC-008-F-004-S-008-REQ-T-002 — Smoke test passes post-migration

ID: EPIC-008-F-004-S-008-REQ-T-002

Status: not_started

Priority: must-have

Approval: proposed

Requirement: The master smoke test (S-006) passes against an environment where SharedServices serves the React frontend, with no regression in any of the current step set (Step00..Step34 plus the cert-verification step in S-006-REQ-T-003 — currently 36 steps total).

Pytest: (not yet implemented)