# Deployment Architecture: Design and Migration Plan

Document: DeploymentArchitectureDesignAndMigrationPlanPhase_v6

Date: 2026-06-19

Initiative: EPIC-008-F-012

Companion workbook: architecture/DevOpsBuildDeployAndEnvironmentManagement/deployment_facts_inventory_2026-06-27.xlsx

## Chapter 1 — Executive summary

ChatHealthy operates a small set of real servers: Hugging Face Spaces for three application backends, Cloudflare Pages for the public website, Azure for the data pipeline and automation, and a parallel local stack on the operator machine. A one-person DevOps function must answer, for every server, exactly which files are staged, which secrets are configured, and which variables are bound at deploy time. That answer lives in deployment_architecture.json and must match what Promote, Build, and Deploy actually do.

Today the picture is uneven. Deployments work, but packages are bloated and nonspecific. Build still copies directory trees that deployment_architecture.json excludes. Governance JSON reaches Hugging Face contexts it should not. There is no proper local DevOps target, no systemic file-level metadata tying code to features, and the JSON schema embeds vendor names where it should be platform-neutral. BUG-011 is an implementation bug: build and deployment_architecture.json disagree on what FindCare Hugging Face ships.

The target is a vertical stack. Business architecture in agile_backlog.json describes epics, features, and stories. Physical architecture in deployment_architecture.json describes servers and the three artifact types each server receives. Promote advances the whole system across SDLC branches. Build extracts each target’s content into localBuild/<target_id>/. Deploy resolves secrets and places packages on servers. A large DevOps target on the operator machine owns brain files, design and audit documents, tests and supporting data, and automation programs; application targets stay minimal.

This document spans that stack end to end. A one-shot migration project implements the gap closure; file-level metadata conversion is one story within that project.

### Automation

Crosswalk runs at build today and must gate cloud deploy. The engineering rule engine (architecture/EngineeringRuleEnforcement/ArchitectureDesignAndAuditDocs/CH-EPIC8-Feachure-002-EngineeringRulesEnforcement-designV21.docx) dispatches hook workers from engineering_rules.json; this plan cites that design but does not explain it.

## Chapter 2 — Two architectural views

ChatHealthy.ai maintains two parallel views of the same system. Both must stay complete and independent.

The business architecture is how the firm organizes work: epics, features, and stories in agile_backlog.json, with repository layout following that structure. Today the code tree only loosely mirrors the backlog; some files mention epics in ad hoc comments, but nothing systemic enforces the mapping.

The physical deployment architecture is how running servers are configured: which bytes move where, which secrets bind to which host, which variables resolve at deploy time—all in deployment_architecture.json. Each record is one server (one deploy boundary), not one repository folder and not one monolith split informally across hosts.

Expressing operational architecture as code, aligned to but separate from business architecture, is the DevOps center of gravity. With file-level metadata (Feature ID, epic and feature names, stories realized in each file), the business architecture becomes readable from the code tree and checkable against agile_backlog.json. That is one story in the one-shot migration; it is not the whole program.

### Automation

Boot and hook programs on the DevOps target read agile_backlog.json and engineering_rules.json at session start. Deployment automation reads deployment_architecture.json only through Promote, Build, and Deploy entry points—not by ad hoc edits in application code.

## Chapter 3 — The persisted model

### 3.1 Source of truth

deployment_architecture.json is the single persisted description of physical deployment architecture. It validates against Website/schemas/ChatHealthyDeploymentArchitectureSchema.json (v1 today; v2 target described below). Crosswalk compares the JSON to the repository and backlog at build time.

Each target is one server: one place deploy moves bytes or configures secrets and variables on a tool. A target is not “the repo,” not “local development” as a fourth cloud tier, and not one automation job per runbook unless the physical architecture truly has separate deploy boundaries.

### 3.2 Three artifact types

Every target lists only:

Files — git paths whose bytes are copied or embedded into that server’s artifact.

Secrets — names configured on the server or hosting tool; values come from .env or secret stores at deploy time, not from JSON.

Variables — deploy-computed bindings (peer URLs, certificate references, environment prefixes).

The local .env file is operator credential storage. It is not a row in deployment_architecture.json.

### 3.3 Environment bindings

On promoted targets, dev, qa, and prod are bindings on the same component: branch, public address, Space or Pages project name, tier-specific secret values. They are not separate target records.

On local targets, there is no dev/qa/prod tier. Local is its own plane, fed from the working tree.

### 3.4 Schema version two (direction)

V1 field names embed Hugging Face, Cloudflare, and Azure. V2 is a neutral targets[] array: each target carries class, deployment plane (git_promoted or local_working_tree), environment bindings inside provider-neutral objects, and artifacts.files|secrets|variables. Migration transforms v1 to v2, runs Crosswalk on both during transition, and retires wholesale copy mechanisms such as huggingface_source_set.

### 3.5 Exclusive ownership

Every git path is owned by exactly one target, except shared runtime artifacts: libraries and files that multiple servers genuinely copy at deploy time (for example FrontEndApplicationLib, and the small brain JSON subset a Hugging Face runtime reads). Those paths may appear on more than one target; everything else is exclusive. Crosswalk gains an exclusivity check; duplicates elsewhere fail the gate.

### Automation

RecordLoader and Crosswalk live under architecture/DevOpsBuildDeployAndEnvironmentManagement/. The workbook export script projects JSON facts to Excel for audit; regenerate with tools/export_deployment_deliverables.py.

## Chapter 4 — End-to-end flow: Promote, Build, Deploy

Three public services implement deployment architecture. Each reads deployment_architecture.json with a different scope.

Working tree / git branches          localBuild/<target_id>/          Servers
  ───────────────────────────          ───────────────────────          ───────
  Promote:  local → dev → qa → prod
  Build:    files[] + variables[]  →  staged tree + manifest.json
  Deploy:   package + secrets        →  Cloudflare / HF / Azure / local Docker

Promote manages the version of the entire system at a point in time. It does not build or deploy. Adjacent steps: local→dev commits and pushes the working tree to the dev branch; dev→qa and qa→prod advance qa and main to match the prior tier. There is no break-fix path today.

Build is a thin extract layer. For each selected target it stages files[] from deployment_architecture.json into architecture/DevOpsBuildDeployAndEnvironmentManagement/localBuild/<target_id>/ and writes manifest.json (target snapshot plus build stamp). Build does not resolve secret values, does not call cloud APIs, and does not run containers. Its one Python-specific hygiene job: keep __pycache__ and *.pyc out of the working tree and manufacture bytecode only inside the staged package when needed.

Deploy resolves secrets, understands each target intimately, and does the work: Wrangler for Cloudflare, docker build/push and Hugging Face API for Spaces, Azure CLI for functions and automation, local docker build/run for the laptop stack. It reads the Build output directory; it does not restage from git.

Entry points: promote_chathealthy.py, build_chathealthy.py, deploy_chathealthy.py.

### Automation

Staleness gate on deploy compares manifest.json to current HEAD, env, and build counter (non-local). Rule-063 and related rules tie version stamps to MongoDB admin.Versions.

## Chapter 5 — Target catalog

### 5.1 Promoted plane (git → cloud)

One target per application component; dev/qa/prod are bindings only.

| Target | Role |
| --- | --- |
| target_cloudflare_pages_website | Static site to three Pages projects |
| target_hf_space_findcare_backend | FindCare Hugging Face Space (three tiers) |
| target_hf_space_evaluatecare_backend | EvaluateCare Space |
| target_hf_space_shared_services | Shared Services Space |
| target_azure_function_app_pipeline | Pipeline HTTP gateway (prod-shared) |

Azure Automation is one component, not six deploy servers. Today v1 lists an account plus six runbook targets; target state collapses to a single automation target (for example target_azure_automation_chathealthyjobmanager) whose files and secrets cover the runbooks the account runs. A new platform such as Data Factory would earn its own target; individual jobs would not.

### 5.2 Local plane (working tree → laptop)

One target per server process—never one monolith record fanned out implicitly.

| Target | Role |
| --- | --- |
| target_docker_local_findcare | Local FindCare container |
| target_docker_local_evaluatecare | Local EvaluateCare container |
| target_docker_local_sharedservices | Local Shared Services container |
| target_docker_local_website | Caddy + local Website (not Cloudflare) |
| target_docker_local_kafka | Kafka broker (to add) |
| target_host_local_conversation_log_service | Windows conversation-log service (to add) |
| target_host_local_deploy_tool | Deploy-script credentials and small file set |
| target_host_local_devops | Brain, design/audit docs, tests + data, hooks, DevOps tooling |

Local FindCare and HF FindCare are related products and distinct servers. Each has its own row and its own minimum file list.

### 5.3 DevOps target

target_host_local_devops replaces the misnamed target_host_local_workstation. It is large by design: all brain files, all design and architecture audit documents, the full test corpus and supporting data, hook enforcement, code-path proof, build/deploy/export scripts, and deployment_architecture.json itself. None of this ships to cloud application targets. Together with all other targets, it completes inventory: every git path declared exactly once (except shared runtime artifacts).

### Automation

target_host_local_devops is where governance hooks and engineering-rules enforcement run. Application targets list only what deploy literally copies into a running server—which excludes governance JSON on Hugging Face today except the small runtime brain subset.

## Chapter 6 — Promote

Promote advances substrate between environments without rebuilding.

local → dev — Stage all modified and untracked files, commit with a generated message, push to dev. This is how uncommitted local work becomes the dev branch truth.

dev → qa — Reset qa to dev tip and force-with-lease push.

qa → prod — Reset main to qa tip and force-with-lease push.

Promote treats the whole non-gitignored project as the unit of version. It does not read per-target files[] for staging; git carries everything allowed in the tree. DevOps and application code move together; deployment_architecture.json defines what Build and Deploy select per target afterward.

There is no hotfix/break-fix promote path documented today.

### Automation

Promote commits pass normal pre-commit and post-commit hooks (Rule-008, Rule-065, etc.). Promote is the only supported path between environment branches (INV-5 in the build/deploy/promote contract referenced from code comments).

## Chapter 7 — Build

Build’s job is extraction, not platform placement.

For each target, Build:

1. Runs Crosswalk against deployment_architecture.json.

2. Stages only paths declared for that target (target state: strictly from files[]; today still partially from legacy source-set copy—BUG-011).

3. Applies variable-driven byte transforms where the artifact requires them (for example peer URLs in static HTML).

4. Writes localBuild/<target_id>/manifest.json with build number, git SHA, env, and lean file list (no secret values).

5. For Python targets, omits __pycache__ from the working tree over time and compiles bytecode into the package only when the target needs it.

Build does not need platform API credentials. It needs to know artifact shape (what a Cloudflare tree, HF docker context, or Azure zip must look like). Target state moves that shape toward declarative rules in JSON; until then, thin target-kind handlers remain, but they stage—they do not deploy.

Cloud Build output today: staged file trees and zips under localBuild/, not pre-pushed Docker images. Docker images are built during Deploy from that context.

### Automation

build_chathealthy.py --env local|dev|qa|prod --target <id>. Local does not bump admin.Versions.build; dev/qa/prod do. Crosswalk exit code zero is mandatory before staging.

## Chapter 8 — Deploy

Deploy owns secrets and placement.

For each target, Deploy:

1. Loads localBuild/<target_id>/ and validates staleness via manifest.json.

2. Resolves secrets through the secret-management path (names from JSON, values from .env and stores).

3. Dispatches by target_kind: Cloudflare Wrangler, HF docker build/push and Space update, Azure function deploy, automation runbook publish, local Docker and host services.

4. Runs smoke policy where defined.

Deploy understands endpoints from environment bindings in deployment_architecture.json (Space names, Pages projects, Function App resources). That intimacy lives here—not in Build.

Local deploy reads local-plane targets for container names, ports, and Dockerfiles; promoted deploy must not treat local as an environment tier on cloud records.

### Automation

deploy_chathealthy.py --env local|dev|qa|prod --target <id>. Cloud deploy must gain an explicit Crosswalk gate before push (migration epic). Secret retrieval actions are documented per fact row in the workbook (retrieval_store, retrieval_action columns).

## Chapter 9 — Current state (honest)

Inventory and build fidelity. FindCare Hugging Face lists 167 files in JSON; legacy copy rules stage a different set. Seventeen governance paths would ship that should not; dozens of listed paths would not ship via copy. That is BUG-011, an implementation bug.

Schema. Vendor names in field names; shape does not match the neutral target model.

DevOps target. target_host_local_workstation misnames a large correct inventory and bleeds into application target thinking.

Metadata. No systemic file-level tags; feature ownership cannot be enforced in code.

Azure Automation. Six runbook targets over-model one Azure Automation account component.

Local plane. Kafka and conversation-log service targets missing from JSON. Local mirrors exist but naming (env_binding local) suggests a cloud tier.

Deployments function; they are not yet trustworthy for efficient promote, purge, or audit.

### Automation

Code-path proof (code_path_proof.py) proposes file ownership; gap reports compare proof to JSON. Apply writes files[] only in controlled migration windows.

## Chapter 10 — Target state

Pristine application targets — minimum files, secrets, and variables to run and pass smoke.

Complete DevOps target — full brain, design/audit, tests and data, automation.

Complete union — every git path owned; shared runtime artifacts the only multi-target exception.

Neutral schema v2 — platform names only inside binding objects.

Manifest-driven staging — Build honors files[]; no wholesale brain directory copy to Hugging Face.

File metadata — comment blocks on comment-capable sources: Feature ID, epic name, feature name, stories realized (storyID, storyName, All|Most|Some), aligned with files[].feature_id in JSON.

Vertical alignment — Promote moves system version; Build extracts; Deploy places; JSON describes all servers.

### Automation

Hooks enforce metadata and Crosswalk over time via the rule engine. Workbook regenerated after each migration tranche.

## Chapter 11 — One-shot migration

Temporary project; sequential epics. Do not cloud-promote FindCare until local FindCare passes manifest-accurate staging and smoke.

Epic 1 — Schema v2 design

Deliver Website/schemas/DeploymentTargetSchema_v2.json and v1→v2 field map.

Epic 2 — Partition and DevOps target

Code-path proof per server; exclusivity matrix; define target_host_local_devops; collapse Azure Automation to one component target; scrub cloud targets of governance and tests.

Epic 3 — Missing local targets

Add target_docker_local_kafka and target_host_local_conversation_log_service.

Epic 4 — Manifest-driven build

Stage from files[]; retire FindCare wholesale copy; pilot local FindCare then HF FindCare.

Epic 5 — Manifest-driven local deploy

LocalDeploy from JSON bindings; remove hard-coded container maps.

Epic 6 — Cloud deploy Crosswalk gate

Block cloud push on Crosswalk failure.

Epic 7 — Promoted rollout

Website, EvaluateCare, Shared Services, FindCare (last).

Epic 8 — Schema cutover and purge review

v1→v2 persist; purge candidates only after smoke passes.

Story — File-level metadata conversion (within Epic 2 or adjacent)

Define comment standard; backfill comment-capable sources; gate on parse + backlog cross-check + alignment with files[].feature_id. One story, not a standing program.

Story — Build `__pycache__` hygiene (within Epic 4)

Bytecode manufactured in package only.

Verification after Epic 4:

python architecture/DevOpsBuildDeployAndEnvironmentManagement/build_chathealthy.py --env local --target target_docker_local_findcare
python architecture/DevOpsBuildDeployAndEnvironmentManagement/deploy_chathealthy.py --env local --target target_docker_local_findcare

Success: Crosswalk zero, smoke zero, staged tree matches files[] for that target.

### Automation

Each epic ends with a Crosswalk + workbook regeneration checkpoint. Rule engine entries added only through engineering_rules.json change control.

## Chapter 12 — Workbook companion

Deliverable: deployment_facts_inventory_<date>.xlsx and CSV sibling—pure projection of deployment_architecture.json.

Each row is one persisted fact: file path, secret name, variable name, environment binding, or related metadata. Columns include fact_kind, name, address, json_path, purpose, targets, value, retrieval_store, and retrieval_action.

Filter by targets to audit one server (for example target_hf_space_findcare_backend). Compare rows to Chapters 5 and 10 intent. Regenerate:

python architecture/DevOpsBuildDeployAndEnvironmentManagement/tools/export_deployment_deliverables.py

This plan states to-be rules; the workbook states as-is facts. They converge as epics complete.

### Automation

Workbook is the CTO audit view; it does not merge proposed targets or reachability drafts.

## Appendix A — Target index (v1 names today; v6 target-state notes)

Promoted: target_cloudflare_pages_website, three HF backends, target_azure_function_app_pipeline, Azure Automation (collapse runbook rows into one component in target state).

Local: four application Docker targets, target_docker_local_kafka (add), target_host_local_conversation_log_service (add), target_host_local_deploy_tool, target_host_local_devops (replaces target_host_local_workstation).

## Appendix B — Engineering checklist

1. Publish DeploymentTargetSchema_v2.json.

2. Partition files; exclusivity matrix; shared-runtime exception documented.

3. Define target_host_local_devops; collapse Azure Automation target model.

4. Add Kafka and Windows service local targets.

5. Stage from files[]; fix BUG-011.

6. Build: __pycache__ in package only.

7. LocalDeploy from JSON.

8. Crosswalk on cloud deploy.

9. Roll promoted servers Website → EvaluateCare → Shared → FindCare.

10. Metadata comment story: backfill + gate.

11. v1→v2 cutover; purge review.

12. Regenerate workbook; local build-deploy-smoke before prod promote.

## Appendix C — References

V18 accepted design: brain/BusinessArtifacts/architecture/Deployment/18Itterations-DesignOfDeploymentsForFrontEndV1accepted.docx

BUG-011: brain/machine_artifacts/content/bugs.json

Rule engine design: architecture/EngineeringRuleEnforcement/ArchitectureDesignAndAuditDocs/CH-EPIC8-Feachure-002-EngineeringRulesEnforcement-designV21.docx

Code-path proof: architecture/DevOpsBuildDeployAndEnvironmentManagement/code_path_proof.py

Schema v1: Website/schemas/ChatHealthyDeploymentArchitectureSchema.json

Promote / build / deploy entry points: architecture/DevOpsBuildDeployAndEnvironmentManagement/promote_chathealthy.py, build_chathealthy.py, deploy_chathealthy.py