# EPIC-008-F-004 — DevOps Build & Deploy: Implementation Design

Authoring date: 2026-05-01. Source spec: test_output/EPIC-008-F-004-proposed-reviewV11.docx (V11, signed off). This document is the implementation design that satisfies V11 under five Skip-imposed structural constraints. It does not invent requirements; every behavioral element below traces to a V11 requirement ID.

## Five design constraints (verbatim)

1. Each deployment script must be encapsulated in a class.

2. The .py file must have a conventional main with args used to construct the class; main must call .run() on the object.

3. Only two scripts: one for local, one for all other environments (dev/qa/prod parameterized).

4. The Playwright script must be callable with a specific environment and must be headless.

5. No invention. Meet V11 exactly, nothing more, nothing less.

# Component view

How the deploy classes relate to existing infrastructure (Rule-063 + admin.Versions + Kafka producer + the smoke test). Pre-existing infrastructure is shown for context; new code in this design is the two deploy classes and the cert-verification step.

+-------------------+
                    |  Engineering Rule |
                    |  Mgr / Rule-063   |
                    +---------+---------+
                              | post-commit (T-003, already operational)
                              v
+------------------+   +-------------+   +--------------+
| build_bump_      |-->| admin.      |   | Kafka        |
| enforcement_     |   | Versions    |<--| Producer     |
| worker.py        |   | (Atlas)     |   | (FastAPI)    |
+------------------+   +------+------+   | /version_bump|
                              |          +------+-------+
                              | /health reads   |
                              v                 |
+---------------------------------------------+ |
| NEW Deploy Classes (Code/deploy/)           | |
|  +-------------------+  +------------------+| |
|  | local_deploy.py   |  | remote_deploy.py || |
|  |  class            |  |  class           || |
|  |  LocalDeploy      |  |  RemoteDeploy    || |
|  |  .run()           |  |  .run(env)       || |
|  +---------+---------+  +---------+--------+| |
+------------+----------------------+---------+ |
             |                      |           |
             v                      v           |
   +-----------------+    +------------------+  |
   | localhost       |    | HuggingFace Space|  |
   | Docker:         |    | (dev/qa/prod)    |  |
   |  - FindCare 7860|    | via GitHub       |  |
   |  - EvalCare 8001|    | Actions          |  |
   |  - Shared   8002|    +---------+--------+  |
   | Host process:   |              |           |
   |  - Website 80/443             v            |
   +--------+--------+    +------------------+  |
            |             | Cloudflare Pages |  |
            |             | chathealthy.ai   |  |
            |             | HTTP->HTTPS, 404 |  |
            |             +---------+--------+  |
            |                       |           |
            +-----------+-----------+           |
                        v                       |
            +-------------------------+         |
            | localSmokeTestPyTest.py |         |
            | Playwright, headless    |         |
            | env={local|dev|qa|prod} |         |
            | 36 steps inc. Step 35   |         |
            +------------+------------+         |
                         | structured output    |
                         v                      |
                +--------------------+          |
                | test_output/deploy/|          |
                +--------------------+          |
                                                |
  (every commit fires Rule-063 -> bump --------+
   admin.Versions -> POST /version_bump
   to producer's in-memory static)

# File inventory: created, modified, eliminated

## Created

Code/deploy/local_deploy.py — class LocalDeploy + main; satisfies S-001 universal contract + S-002 local-only.

Code/deploy/remote_deploy.py — class RemoteDeploy(env) + main; satisfies S-001 + S-003 (dev/qa/prod) + S-004 (prod-only).

## Modified

Code/deploy/localSmokeTestPyTest.py — add env parameter (CLI arg or pytest --env), confirm headless=True for all Playwright launches, add new Step 35 (S-006-REQ-T-003: comprehensive PKI cert verification across the three-server full mesh).

## Eliminated (per constraint 3 + 'eliminate hairball code' bar)

Code/deploy/deploy_localhost.sh — replaced by local_deploy.py.

Code/deploy/deploy_localhost_docker.sh — collapsed into local_deploy.py.

Code/deploy/deploy_dev.sh — replaced by remote_deploy.py (env=dev).

Code/deploy/deploy_app_dev.sh — collapsed into remote_deploy.py.

# Class shape (both deploy scripts)

Both classes follow the same conventional main + .run() shape.

## LocalDeploy

class LocalDeploy:
    """Local-only deploy. Satisfies S-001 (universal) + S-002 (local-only)."""

    def __init__(self):
        self.env = "local"
        self.repo_root = os.environ["CHATHEALTHY_PROJECT_ROOT"]
        self.ports = {  # S-001-REQ-T-001 (canonical, no restate)
            "http":      80,
            "https":     443,
            "findcare":  7860,
            "evalcare":  8001,
            "shared":    8002,
        }
        self.output_dir = Path(self.repo_root) / "test_output" / "deploy"

    def run(self) -> int:
        self._step_notice("deploy started for local")
        self._human_authorization_gate()             # S-001-REQ-B-006
        self._teardown_precondition()                # S-001-REQ-T-005
        self._step_notice("old environment torn down")
        self._build_backend_containers()             # S-002-REQ-T-001
        self._build_react_frontend()                 # S-001-REQ-T-008
        self._start_website_wrapper()                # S-002-REQ-T-002
        self._verify_components()                    # S-001-REQ-B-003
        self._step_notice("new environment built")
        self._step_notice("smoke test started")
        smoke_rc = self._invoke_smoke_test()         # S-001-REQ-B-004
        self._step_notice(f"smoke test ended: rc={smoke_rc}")
        if smoke_rc != 0:
            self._display_smoke_failure_banner()     # S-001-REQ-T-007
            self._human_verify_before_teardown()     # S-001-REQ-B-004
        self._write_structured_output()              # S-001-REQ-T-006
        return smoke_rc


def main(argv=None):
    parser = argparse.ArgumentParser()
    parser.add_argument("--no-smoke", action="store_true",
                        help="skip smoke test (build+verify only)")
    args = parser.parse_args(argv)
    deploy = LocalDeploy()
    return deploy.run()


if __name__ == "__main__":
    sys.exit(main())

## RemoteDeploy

class RemoteDeploy:
    """Deploys to dev/qa/prod via HF Spaces + Cloudflare Pages.

    Satisfies S-001 + S-003 + S-004 (prod-only behaviors).
    """

    def __init__(self, env: str):
        if env not in ("dev", "qa", "prod"):
            raise ValueError(f"env must be dev|qa|prod, got {env!r}")
        self.env = env
        self.repo_root = os.environ["CHATHEALTHY_PROJECT_ROOT"]
        self.ports = LocalDeploy().ports          # S-001-REQ-T-001 same table
        self.output_dir = Path(self.repo_root) / "test_output" / "deploy"

    def run(self) -> int:
        self._step_notice(f"deploy started for {self.env}")
        self._human_authorization_gate()              # S-001-REQ-B-006
        self._verify_target_hf_space()                # S-001-REQ-B-002
        self._verify_cloudflare_settings()            # S-003-REQ-T-002, T-003
        self._teardown_precondition()                 # S-001-REQ-T-005
        self._step_notice("old environment torn down")
        self._build_react_frontend()                  # S-001-REQ-T-008
        self._trigger_github_actions_to_hf()          # S-003-REQ-B-001
        self._preserve_huggingface_readme()           # S-003-REQ-T-001
        self._step_notice("new environment built")
        self._verify_components()                     # S-001-REQ-B-003
        self._step_notice("smoke test started")
        smoke_rc = self._invoke_smoke_test()          # S-001-REQ-B-004
        self._step_notice(f"smoke test ended: rc={smoke_rc}")
        if smoke_rc != 0:
            self._display_smoke_failure_banner()      # S-001-REQ-T-007
            self._human_verify_before_teardown()      # S-001-REQ-B-004
        if self.env == "prod":
            self._prompt_human_for_version_framework()  # S-004-REQ-B-001
        self._write_structured_output()               # S-001-REQ-T-006
        return smoke_rc


def main(argv=None):
    parser = argparse.ArgumentParser()
    parser.add_argument("env", choices=["dev", "qa", "prod"])
    args = parser.parse_args(argv)
    deploy = RemoteDeploy(args.env)
    return deploy.run()


if __name__ == "__main__":
    sys.exit(main())

# Local deploy sequence (LocalDeploy.run())

operator           LocalDeploy            ports/Docker     localSmokeTestPyTest
   |                    |                      |                    |
   |--main(args)------->|                      |                    |
   |                    | __init__             |                    |
   |                    |--.run()              |                    |
   |                    |                      |                    |
   |<--HUMAN AUTH-------| (S-001-REQ-B-006)    |                    |
   |--y/n-------------->|                      |                    |
   |                    |                      |                    |
   |                    |--teardown----------->| wipe 80,443,       |
   |                    | (T-005)              | 7860,8001,8002     |
   |                    |                      |                    |
   |                    |--build-------------->| docker build x3    |
   |                    | (B-003)              | react build        |
   |                    |                      |                    |
   |                    |--start-------------->| docker run x3      |
   |                    |                      | Website on host    |
   |                    |                      |                    |
   |                    |--verify------------->| /health each       |
   |                    | (B-003)              |                    |
   |                    |                      |                    |
   |                    | STEP NOTICES via S-007 throughout         |
   |                    |                                           |
   |                    |--invoke smoke (env=local)---------------->|
   |                    | (B-004)                                   | headless
   |                    |<--exit code-------------------------------| Playwright
   |                    |                                           | 36 steps
   |                    | on FAIL:                                  |
   |<--"SMOKE TEST     -| (T-007)                                   |
   |   FAILED" banner   |                                           |
   |<--HUMAN VERIFY----| (B-004) gate before any teardown           |
   |--ack/abort------->|                                            |
   |                    |                                           |
   |                    |--write structured output-->test_output/deploy/
   |                    | (T-006)
   |                    |
   |                    +--exit 0 (pass) / nonzero (fail)

# Smoke test: localSmokeTestPyTest.py changes

Two minimal changes vs current state, both required by V11:

Add env parameter — accept env={local,dev,qa,prod} via CLI arg or pytest --env, propagate to BASE_URL / FINDCARE_URL / EVALCARE_URL / SHARED_URL construction. Already mostly done via env vars; formalize.

Confirm headless — every Playwright browser launch must pass headless=True (constraint #4 + standard for CI). Audit + assert.

Add Step 35 (S-006-REQ-T-003) — comprehensive PKI cert verification: (a) every cert in Code/Shared/ops/certs/ parses as valid X.509, is signed by ca.crt, and is not expired; (b) for each ordered server pair (FindCare<->EvalCare, FindCare<->Shared, EvalCare<->Shared), an mTLS handshake succeeds in BOTH directions.

# Build/version data flow

Already operational via Rule-063 (T-003) + admin.Versions + producer /version_bump. Deploy scripts do NOT write build/version/framework directly — they only READ via the /health endpoints of the services.

operator commits (any non-deploy commit)
   |
   v
Rule-063 enforcement worker (post-commit hook)
   |
   +--> insert new admin.Versions record (build += 1)
   +--> POST /version_bump to running producer
            |
            v
         producer's in-memory static updates
            |
            v (next message)
         Kafka header carries new build/version/framework
            |
            v
         consumer copies header to record (no Mongo re-read)

deploy script (LocalDeploy or RemoteDeploy):
   |
   +--> reads /health from each service to display in step notices
   +--> never writes admin.Versions
   +--> prod-only: prompts human for new version/framework AFTER UAT
        sign-off (S-004-REQ-B-001), writes via the same insert path

# Step notices + bell (S-007)

Step notices are on-screen prints emitted by both deploy classes at the five significant moments named in S-007-REQ-B-001. The bell is human-instructed only (S-007-REQ-B-002) — the deploy classes do not ring by default; the operator may instruct Claude (or any tooling) to ring at specific moments.

# Build order (overnight)

1. Insert V11 into agile_backlog.json with done->not_started downgrades on the 7 reqs marked done in V11; REQ-B-004 = ORPHAN/ORPHAN with UAT note in description.

2. Delete the 14 external dupes from agile_backlog.json.

3. Write Code/deploy/local_deploy.py (LocalDeploy + main).

4. Write Code/deploy/remote_deploy.py (RemoteDeploy + main).

5. Modify localSmokeTestPyTest.py: env parameter, headless audit, add Step 35.

6. Run local_deploy.py end-to-end (Skip's blanket auth covers repeat local deploys as test runs).

7. Iterate per-step fail/pass against V11 step reqs; update each req's status from in_progress -> done only when smoke passes that specific step.

8. Eliminate the 4 .sh files listed under 'Eliminated.'

9. Sweep BUG-002 path-portability fixes for the audit-flagged files.

10. Stage VOB, commit (Rule-063 fires, build += 1), push.

# Known not done by morning — to be filed as concrete bugs

Filed openly per Skip's 'list known bugs' allowance, not silently skipped.

S-008 React serving migration (FindCare 7860 -> SharedServices 8002) — frontend reorg + build path changes. Multi-day work.

S-005-REQ-B-002 banner re-fetches on ownership transfer — frontend JS work.

S-005-REQ-B-003 service-button cold/hot UI — frontend JS work.

S-005-REQ-B-005 security token panel rendered to mock spec (NonProdSecuriytToken.jpg) — frontend work.

S-003-REQ-T-002 Cloudflare HTTP->HTTPS verification + S-003-REQ-T-003 404 page — needs Cloudflare console/API access not available autonomously overnight.

S-003-REQ-T-001 HuggingFace README preservation in workflow — needs real HF push to validate end-to-end.

S-005 'content served by HF that owns the content' line on three S-005 reqs — frontend infrastructure work.

Eliminating hairball implementing code per the new 'done' bar — code archaeology, multi-day. Will eliminate the obvious cases (the 4 .sh files) and file the rest.

# Sign-off

Skip review: __________________________   Date: _______________

Approved to begin overnight implementation per build order above.