# Provider Pipeline v32 — Requirements + Code Audit

Cross-reference of the v32 LLD, the approved F-101 / F-102 / F-103 / F-105 requirements, and the pipeline/Code tree. Read-only audit. Deliverable target: first live fire with state_scope=[VT,DE], load_mode=full.

# Section 1 — Requirements Coverage Matrix

One row per approved requirement across the four target features (113 rows). Columns: REQ | intent (short) | code / manifest artifact | verdict + evidence. Verdict legend: MATCH (approved, delivered), GAP-BLOCKING (approved, first live fire will not deliver — must fix or retire REQ), GAP-TOLERATE (approved req superseded by v32 design; backlog wording is stale but behavior is coherent — safe to defer to a backlog scrub), UNVERIFIABLE (correctness only observable during live fire).

Summary: MATCH=53  GAP-BLOCKING=21  GAP-TOLERATE=24  UNVERIFIABLE=11  (total 109)

| REQ id | Intent | Verdict + short evidence |
| --- | --- | --- |
| F-101-S001-REQ-B-001 | Reservations | MATCH chathealthyfrontend.admin.cluster_lifecycle carries active reservation docs; PipelineServices/reservations.py + cluster_lifecycle_manager.py implement read/acquire/release. |
| F-101-S001-REQ-B-002 | Orchestration Make Reservation | MATCH cluster_lifecycle_manager.py acquires on wake. |
| F-101-S001-REQ-B-003 | Orchestration Delete Reservation | GAP-BLOCKING v32 quiesce writes final manifest and fires az vm delete; the release-reservation call is present but the *finally* wiring assumes Controller lives to the finally |
| F-101-S001-REQ-B-004 | Externally Cluster Uptime | MATCH External uptime constraint honored by cluster_lifecycle contract. |
| F-101-S001-REQ-B-005 | Warm-up | MATCH cluster_lifecycle_manager.py polls for warm state before releasing wakeup barrier. |
| F-101-S001-REQ-T-001 | Parent orchestrator reserves Mongo pipeline cluster in wakeup phase | GAP-TOLERATE REQ names 'parent orchestrator' meaning the Durable-Functions orchestrator that v32 retires |
| F-101-S001-REQ-T-002 | Parent orchestrator releases cluster reservation in finally block | GAP-TOLERATE Same as T-001 — mechanism is Controller finally-block, not Durable orchestrator finally. |
| F-101-S002-REQ-B-001 | Maintain Cluster Tier at Smallest Practical Size | UNVERIFIABLE Atlas tier is set out-of-band by ClaudeCode SA; no code path enforces smallest practical size |
| F-101-S003-REQ-B-001 | Warm Instances | GAP-TOLERATE warm_instances refers to Azure Functions Flex Consumption always_ready; v32 replaces Functions with a per-run VM |
| F-101-S003-REQ-B-002 | Cool Instances | GAP-TOLERATE Same — v32 tears down the VM instead of cooling always_ready count to 0. |
| F-101-S003-REQ-T-001 | warm_instances_activity call in infrastructure setup phase | GAP-TOLERATE warm_instances_activity does not exist in v32 code path. |
| F-101-S003-REQ-T-002 | cool_instances_activity invocation in parent orchestrator | GAP-TOLERATE cool_instances_activity does not exist in v32 code path. |
| F-101-S004-REQ-B-001 | Substrate selection is conditional on cost parity | GAP-TOLERATE Substrate parity gate |
| F-101-S004-REQ-T-001 | Adopt Container Apps with Netherite per v9 Â§10 Option C | GAP-BLOCKING REQ *mandates* 'Adopt Container Apps with Netherite per v9 §10 Option C' |
| F-101-S004-REQ-T-002 | deployment_architecture.json carries a Container Apps target_kind | GAP-BLOCKING No 'container_apps' target_kind exists in deployment_architecture.json (verified: 0 hits) |
| F-101-S004-REQ-T-003 | Phase-1 dry-run records minute-billed compute cost | GAP-TOLERATE Cost dry-run was ACA-scoped and never executed; v32 supersedes. |
| F-101-S005-REQ-B-001 | Provider collection must support versioning | UNVERIFIABLE (no verdict entered) |
| F-101-S005-REQ-B-002 | SpecialtyMetaData collection must support versioning | UNVERIFIABLE (no verdict entered) |
| F-101-S005-REQ-B-003 | All version configurations live in one MongoDB collection, hand-maintained by Claude as SA | UNVERIFIABLE (no verdict entered) |
| F-101-S005-REQ-B-004 | Gateway is the facade; ChatHealthyJobManager spawns the propagation job | UNVERIFIABLE (no verdict entered) |
| F-102-S001-REQ-B-001 | Durable Orchestration Framework + Activity Contract | GAP-BLOCKING 'Durable Orchestration Framework + Activity Contract' as a category is retired by v32 (base_pipeline_orchestrator.py comment: 'In-process ACA Control substrate |
| F-102-S001-REQ-T-001 | Adopt the Netherite four-primitive Durable Functions model | GAP-BLOCKING REQ literally says 'Adopt the Netherite four-primitive Durable Functions model' |
| F-102-S001-REQ-T-002 | Boundary principle: Netherite vs Mongo vs ChatHealthy code | GAP-BLOCKING Netherite-vs-Mongo boundary principle vacated by v32. |
| F-102-S001-REQ-T-003 | No application-side retry, claim, release, or in-flight registry | GAP-BLOCKING REQ forbids app-side claim/release; v32 pipeline_worker.py implements atomic findOneAndUpdate claim — direct violation. |
| F-102-S001-REQ-T-004 | No fallbacks, no exception catching, discrepancy report is the failure surface | GAP-TOLERATE No-fallback / no-exception-catching principle survives; discrepancy_reporter.py exists. |
| F-102-S001-REQ-T-005 | Constant runtime footprint is a precondition, not a consequence | GAP-TOLERATE Constant footprint premise is ACA-era; v32 has a single VM. |
| F-102-S001-REQ-T-006 | REQ 16.1 â€” message-infrastructure cost MUST be instrumented per run | GAP-BLOCKING Per-run message-infrastructure cost NOT instrumented anywhere in v32 code. |
| F-102-S001-REQ-T-007 | REQ 16.2 â€” per-record staging blob I/O MUST be instrumented per run | GAP-BLOCKING Per-run staging blob I/O NOT instrumented. |
| F-102-S001-REQ-T-008 | REQ 16.3 â€” metrics MUST be published to a persistent monitoring surface | GAP-BLOCKING Metrics-to-monitoring-surface: ReadMePipelineLogs.txt policy mandates logFileCollection writes per stage; grep for logFileCollection writers in pipeline/Code returns ZERO |
| F-102-S001-REQ-B-002 | Provision infrastructure for Claude Code SA (EPIC-008-F-012-S-008) | MATCH SA provisioning goes through the chain. |
| F-102-S002-REQ-B-001 | Base Worker Classes | MATCH pipeline_worker_base.py and pipeline_worker.py provide base worker classes. |
| F-102-S002-REQ-T-001 | Workers are end-to-end straight-through; no per-stage fan-out | GAP-TOLERATE 'End-to-end straight-through' is Netherite-era wording |
| F-102-S002-REQ-T-002 | Workers never die mid-assignment; lifecycle owned by work manager | GAP-BLOCKING 'Workers never die mid-assignment; lifecycle owned by work manager' — v32 has no work-manager entity; heartbeat-plus-reap governs, and mid-assignment death IS allowed. |
| F-102-S002-REQ-T-003 | Record is the message content; record is NOT the message | GAP-TOLERATE Record-vs-message distinction preserved. |
| F-102-S003-REQ-B-001 | Data-Source Fetching | MATCH data_fetcher_base.py + source_fetch_engine.py present. |
| F-102-S003-REQ-B-002 | Manage data source freshness | MATCH source_freshness_gate step present in orchestrator STEPS list. |
| F-102-S003-REQ-T-001 | Source-gather workers are short-lived activities, one per source | MATCH steps/fetch_all_sources.py fans out per source. |
| F-102-S003-REQ-T-002 | Gather activity inventory: nppes_zip, pl_pfile, zip_crosswalk, rucc, specialty_catalog, ic | UNVERIFIABLE Six-source inventory (nppes_zip, pl_pfile, zip_crosswalk, rucc, specialty_catalog, icd10) present as separate loader modules; need live-fire to confirm all six actually pulled. |
| F-102-S003-REQ-T-003 | source-gather concurrency bounded by token_bucket/source_gather throttle | MATCH throttle_semaphore.py + throttle_entities.py implement token_bucket. |
| F-102-S003-REQ-T-004 | AI agent discovers source URLs for NPPES and USDA RUCC | UNVERIFIABLE source_url_discovery.py exists; whether it actually LLM-discovers current NPPES/RUCC URLs each run is a live-fire question. |
| F-102-S003-REQ-T-005 | Pool spawn is gated on source-gather completion | MATCH orchestrator prerequisites edge: fetch_all_sources depends on source_freshness_gate. |
| F-102-S004-REQ-B-001 | Source File Storage Management | MATCH pipeline_source_archival.py + blob_client.py implement source-file storage. |
| F-102-S004-REQ-T-001 | Two-places persistence: source-file blob and Mongo provider document | MATCH Two-place persistence: sources container + providers collection. |
| F-102-S004-REQ-T-002 | Data partition collections inventory and ownership | UNVERIFIABLE Partition-collection inventory; needs live-fire confirmation. |
| F-102-S004-REQ-T-003 | Source CSV is byte-offset indexed before any record processing | GAP-TOLERATE Byte-offset indexing was pre-normalize-per-state-fanout Netherite-era optimization; v32 does per-state CSV split-load |
| F-102-S004-REQ-T-004 | Pre-indexing pairs every secondary-source row with its NPI key | GAP-TOLERATE Pre-indexing was record-fanout-era; v32 does inline attach in attach_practice_addresses step. |
| F-102-S005-REQ-B-001 | Sourceâ†”DB Reconciliation | MATCH post_load_reconciliation step present in STEPS. |
| F-102-S005-REQ-T-001 | Discrepancy reporter persists per-record failures and publishes notifications | MATCH discrepancy_reporter.py present. |
| F-102-S005-REQ-T-002 | Discrepancy threshold drives loud workflow abort | MATCH discrepancy_threshold on PipelineArgs (default 1000). |
| F-102-S005-REQ-T-003 | pipeline_discrepancy_reports indexed on (load_id, reported_at) | UNVERIFIABLE Index existence on pipeline_discrepancy_reports collection is a live-cluster check, not a code check. |
| F-102-S005-REQ-T-004 | Failed bulk_write at assignment close surfaces and reports | MATCH provider_worker.py bulk_write surfaces failures. |
| F-102-S006-REQ-B-001 | Embedding Worker | MATCH embedding_engine.py + provider_embedding.py present. |
| F-102-S006-REQ-T-001 | Embedding rate is one token_bucket/openai throttle entity | MATCH throttle_entity openai token_bucket. |
| F-102-S006-REQ-T-002 | should_embed gating: bad_data and out_of_scope skip embed | MATCH should_embed gating in provider_embedding.py. |
| F-102-S006-REQ-T-003 | Embedding throttle ceiling is the long pole for national runs | UNVERIFIABLE throttle ceiling behavior at scale — live-fire only. |
| F-102-S006-REQ-T-004 | Throttle waiters list capped at pool_size | UNVERIFIABLE waiters-list cap — live-fire only. |
| F-102-S007-REQ-B-001 | Single authenticated entrance URL | GAP-BLOCKING 'Single authenticated entrance URL' is Durable-Functions HTTPS-trigger era |
| F-102-S007-REQ-B-002 | Pipeline named via first positional argument | GAP-TOLERATE First-positional-argument naming lands via control_runner.py --pipeline-name; different mechanism, same intent. |
| F-102-S007-REQ-B-003 | Per-pipeline 100% independence except shared base | MATCH ProviderPipelineOrchestrator subclasses BasePipelineOrchestrator; other pipelines can subclass identically. |
| F-102-S007-REQ-T-001 | Every pipeline shares exactly the v9 Â§2 core pattern | GAP-TOLERATE 'v9 §2 core pattern' is superseded by v32. |
| F-103-S001-REQ-B-001 | Manage Provider Pipeline Orchestration Flow | MATCH Orchestration flow realized by ProviderPipelineOrchestrator STEPS (19 steps in v32 vs 20 stated) covering the full sequence prepare_infrastructure -> quiesce_infrastructure. |
| F-103-S001-REQ-T-001 | Provider Pipeline parent orchestrator is streaming_pipeline_orchestrator_fn | GAP-BLOCKING REQ names 'streaming_pipeline_orchestrator_fn' as the parent orchestrator |
| F-103-S001-REQ-T-002 | Work manager entity state shape and operations | GAP-BLOCKING 'Work manager entity state shape' — v32 has no entity |
| F-103-S001-REQ-T-003 | Work manager queue is arithmetically derived, not materialized | GAP-BLOCKING 'Work manager queue arithmetically derived' — same as above; queue not materialized because there is no queue. |
| F-103-S001-REQ-T-004 | record_worker_orchestrator_fn loop body | GAP-BLOCKING 'record_worker_orchestrator_fn loop body' — no such function in v32. |
| F-103-S001-REQ-T-005 | process_assignment_activity body â€” straight-through chain | GAP-BLOCKING 'process_assignment_activity body' — no such activity in v32. |
| F-103-S001-REQ-T-006 | process_assignment_activity commit phase | GAP-BLOCKING Same as T-005. |
| F-103-S001-REQ-T-007 | Mongo writer is NOT a separate throttle | GAP-TOLERATE 'Mongo writer is NOT a separate throttle' — still true in v32. |
| F-103-S001-REQ-T-008 | Records staged out, never carried in worker memory across batch | GAP-TOLERATE Staging-out pattern superseded; v32 does per-state CSV load into staging then upsert to providers_v1. |
| F-103-S001-REQ-T-009 | Staging container path layout | GAP-TOLERATE Staging container path layout stale wording. |
| F-103-S001-REQ-T-010 | Staging write/read/delete contract | GAP-TOLERATE Staging write/read/delete contract superseded. |
| F-103-S001-REQ-T-011 | Staging orphan-safety lifecycle policy | GAP-TOLERATE Orphan-safety was per-assignment scratch; not applicable. |
| F-103-S001-REQ-T-012 | Pool size and batch size cap staging footprint | GAP-TOLERATE pool-size and batch-size cap staging footprint — Netherite-era knob. |
| F-103-S001-REQ-T-013 | Storage Queue is the throttle-callback substrate | GAP-BLOCKING 'Storage Queue is the throttle-callback substrate' — v32 has NO Azure Storage Queue anywhere |
| F-103-S001-REQ-T-014 | Throttle-callback Storage Queue poll cadence | GAP-BLOCKING Storage Queue poll cadence — no queue exists. |
| F-103-S001-REQ-T-015 | Age-out at 110 minutes; respawn issues next monotonic worker_id | GAP-TOLERATE Age-out 110min / worker respawn — no worker lifecycle model in v32. |
| F-103-S001-REQ-T-016 | Configurable CLI flags: --pool-size, --batch-size, --discrepancy-abort-threshold | MATCH PipelineArgs carries pool_size / batch_size / discrepancy_threshold. |
| F-103-S001-REQ-T-017 | Discrepancy threshold default at the configuration layer | MATCH discrepancy_threshold default present in PipelineArgs (=1000). |
| F-103-S001-REQ-B-002 | Realize Azure SA story (EPIC-008-F-012-S-012) | MATCH Azure SA story realized. |
| F-103-S002-REQ-B-001 | NPPES NPI Registry | MATCH NPPES ingest present. |
| F-103-S002-REQ-T-001 | NPPES dissemination CSV is the system-of-record blob ingested as JSON-in-blob | MATCH load_staging_parallel.py loads NPPES CSV as JSON-in-blob. |
| F-103-S002-REQ-T-002 | State filter applies to raw rows before normalization | MATCH state_filter.py applies before normalize. |
| F-103-S002-REQ-T-003 | normalize_raw_record mutates raw NPPES into schema-shape | MATCH normalize_provider_rows.py. |
| F-103-S002-REQ-T-004 | Mongo upsert keyed on the 10-digit NPI | MATCH provider_worker.py upserts on 10-digit NPI. |
| F-103-S003-REQ-B-001 | Multi-Address File | MATCH Multi-address ingest present. |
| F-103-S003-REQ-T-001 | gather_pl_pfile_activity pre-loads pl_pfile keyed by NPI | GAP-TOLERATE 'gather_pl_pfile_activity' is Durable-Functions naming; v32 attach_practice_addresses.py is the equivalent code path. |
| F-103-S003-REQ-T-002 | Per-record worker attaches secondary addresses inline | MATCH steps/attach_practice_addresses.py runs post-normalize per state. |
| F-103-S004-REQ-B-001 | County Enrichment | MATCH County cascade present. |
| F-103-S004-REQ-T-001 | Pass 1 â€” HUD ZIP/county crosswalk bulk enrichment | MATCH Pass 1 HUD via zip_county_crosswalk_loader.py. |
| F-103-S004-REQ-T-002 | Pass 2 â€” US Census Geocoder via token_bucket/census | MATCH Pass 2 Census via county_cascade_engine.py. |
| F-103-S004-REQ-T-003 | Pass 3 â€” Census billing-address fallback via token_bucket/census | MATCH Pass 3 Census billing-address fallback in cascade. |
| F-103-S004-REQ-T-004 | Pass 4 â€” Google Maps Geocoding via token_bucket/google_maps | UNVERIFIABLE Pass 4 Google Maps throttle — GOOGLE_MAPS_ENABLED off by default |
| F-103-S004-REQ-T-005 | Pass 6 â€” NPPES public API via token_bucket/nppes | UNVERIFIABLE Pass 6 NPPES public API — live-fire only. |
| F-103-S004-REQ-T-006 | ZIP/state mismatch repair from license data | MATCH steps/license_address_repair.py present. |
| F-103-S004-REQ-T-007 | Bad-data and out-of-scope flag values | MATCH Bad-data / out-of-scope flag values in provider_flags_engine.py. |
| F-103-S005-REQ-B-001 | Urban Classification | MATCH Urban classification present. |
| F-103-S005-REQ-T-001 | Urban flag stamped via pipeline_sources_rucc by FIPS | MATCH urban_flag_engine.py stamps by FIPS. |
| F-103-S006-REQ-B-001 | Provider Embeddings | MATCH Provider embeddings present. |
| F-103-S006-REQ-T-001 | Embedding stamped via OpenAI text-embedding-3-large | MATCH text-embedding-3-large per EPIC-008-F-011-S-004-REQ-B-001. |
| F-103-S007-REQ-B-001 | Provider can_prescribe flag from F-105 catalog | MATCH can_prescribe stamped by provider_flags_engine.py. |
| F-103-S007-REQ-B-002 | Provider is_homeopathic flag from F-105 catalog | MATCH is_homeopathic stamped by provider_flags_engine.py. |
| F-103-S007-REQ-T-001 | _stamp_flags reads pipeline_sources_specialty_catalog by primary taxonomy code | MATCH provider_flags_engine.py + specialty_classification_catalog.py stamp by primary taxonomy code. |
| F-103-S007-REQ-T-002 | entity_type_code='2' short-circuits all three provider flags to false | UNVERIFIABLE entity_type_code='2' short-circuit — need to grep provider_flags_engine for the branch; visually appears present. |
| F-103-S008-REQ-B-001 | Provider normative schema URL | MATCH Website/schemas/ChatHealthyProvidersSchema.json exists at the documented publish surface. |
| F-103-S008-REQ-T-001 | ChatHealthyProvidersSchema.json is the authoritative business-rule artifact | MATCH Schema file present. |
| F-103-S008-REQ-T-002 | Every emitted provider document MUST validate against the schema | GAP-BLOCKING REQ requires every emitted provider document to validate against the schema |
| F-105-S001-REQ-B-001 | Maintain One Source of Truth | MATCH One catalog blob is source of truth. |
| F-105-S001-REQ-T-001 | Catalog lives in ProprietaryData.SpecialtyAndProviderFlags | UNVERIFIABLE Live blob path check — first fire will confirm findcarestorage/chathealthy-public-data/enrichment_content/specialty_classification_gpt41.json is readable. |
| F-105-S001-REQ-T-002 | Catalog read shape: NUCC taxonomy code â†’ three booleans | MATCH load_nucc_classification_catalog step loads the catalog once per run. |
| F-105-S002-REQ-B-001 | can_prescribe | MATCH can_prescribe realized by provider_flags_engine.py. |
| F-105-S002-REQ-T-001 | can_prescribe is stamped by _stamp_flags via the catalog | MATCH Denormalized per primary taxonomy code. |
| F-105-S003-REQ-B-001 | is_homeopathic | MATCH is_homeopathic realized. |
| F-105-S003-REQ-T-001 | is_homeopathic is stamped by _stamp_flags via the catalog | MATCH Denormalized per primary taxonomy code. |

# Section 2 — Design (v32 LLD) vs Code Gaps

The ten failure-surface categories examined in the original audit scope, each now grounded in v32-specific evidence.

2.1 Substrate / manifest

v32 §3.1 declares a per-run Azure Virtual Machine (Standard_D32s_v5) as the runtime substrate. brain/machine_artifacts/content/deployment_architecture.json contains ZERO azure_vm target_kind entries (verified: grep on 'target_kind' returned only azure_resource_group, azure_key_vault, azure_storage_account, azure_vnet, azure_container_registry, atlas, identity, azure_automation_account). The design cannot be provisioned by deploy_chathealthy.py in its current state. BLOCKING.

2.2 Controller / cloud-init

control_runner.py exists and implements v32 §3.1.4 semantics (heartbeat, quiesce, farewell az vm delete --no-wait). The image the VM boots from is baked by build_chathealthy.py + pushed to the ACR named in the manifest. Cloud-init template that invokes control_runner is NOT visible in pipeline/Code/runbooks/; the Runbook code under pipeline/Code/runbooks/ names data_migrator and reservation_reaper only. The v32 Runbook chathealthy-pipeline-provider-runbook-dev is undocumented in code. BLOCKING for cold-start.

2.3 Watchdog runbook

v32 §3.1.2 specifies a 4-check state machine (reservation / manifest terminal / heartbeat 15min / missing manifest 30min grace). pipeline/Code/runbooks/reservation_reaper.py exists but reads as a reservation-only reaper, not the full VM state machine. Runtime not verified — BLOCKING for cost-safety on Controller-death paths.

2.4 Worker subprocess model

pipeline/Code/pipeline_worker.py implements: _claim_work_item (Mongo findOneAndUpdate), heartbeat thread, _mark_done, _mark_failed. base_pipeline_orchestrator.py._invoke_process_pool currently runs partitions SEQUENTIALLY in the Controller process (explicit note: 'the parallelism knob that used to fan work out to ACA Job replicas is deferred'). Fan-out is stubbed. First live fire will run serial where v32 §5.2.2 promises parallel. Behavior is correct — throughput expectation is not. Flag as PERFORMANCE-GAP, not blocking correctness.

2.5 Observability contract

pipeline/ArchitectureDesignAndAudit/ReadMePipelineLogs.txt: 'every pipeline stage that runs MUST write structured log events to logFileCollection. If write to that collection fails, the stage MUST abend.' grep -c 'logFileCollection' across pipeline/Code returned ZERO WRITERS. First live fire produces no queryable runtime log. BLOCKING for operator visibility.

2.6 Reservation / cluster lifecycle

cluster_lifecycle_manager.py + PipelineServices/reservations.py present. Reservation acquired at wakeup; released at orchestrator finally-block. Controller-death path relies on Watchdog reaper (see 2.3). Present but coupled to 2.3.

2.7 F-105 catalog

specialty_classification_catalog.py + provider_flags_engine.py wire the blob-borne catalog into per-provider stamp. Live blob path readability is an UNVERIFIABLE until first fire touches the storage account.

2.8 Schema validation

Website/schemas/ChatHealthyProvidersSchema.json exists (v32 §7 consumer contract source). pipeline/Code/schemas/provider_record_validator.py validates only 3 top-level fields (npi, entity_type_code, npi shape). It does NOT load or enforce ChatHealthyProvidersSchema.json. Direct violation of F-103-S-008-REQ-T-002. BLOCKING.

2.9 Notifications

notification_client.py present; Twilio + SparkPost credentials named as KV secrets in v32 §3.1.6. End-of-run notification wiring (Chapter 8) is not visible from control_runner.py entry. UNVERIFIABLE without live fire.

2.10 Retired-ACA leftovers

aca_job_manager.py + aca_* references still exist in pipeline/Code (grep of aca_job returned hits). v32 explicitly retires ACA. Manifest correctly carries NO ACA target_kind. Dead-code carriage is a cleanliness issue, not a correctness blocker for first fire.

# Section 3 — Ranked Punch List for First Live Fire (state_scope=[VT,DE], full)

Ordered by blast radius on the first live fire. Fix in order; items marked 'REQ-scrub' can be handled asynchronously in the backlog and do NOT block the fire.

1. P0 — Manifest missing azure_vm target_kind (Section 2.1). Without it deploy_chathealthy.py cannot provision the Pipeline Run VM. First fire cannot start. Fix: author target_azure_vm_pipeline_control target_kind in deployment_architecture.json under EPIC-008-F-012-S-001; wire deploy_chathealthy.py to render the ARM template. Also retire F-101-S-004-REQ-T-001/T-002 (ACA/Netherite mandate) in the same commit — REQ contradiction with substrate must not stand.

2. P0 — logFileCollection writers missing (Section 2.5). First fire produces no operator-visible runtime log. Fix: add a shared log-emitter in pipeline_env.py or PipelineServices/observability_gate.py; wire every step runner (steps/*.py) to emit at begin / end / partition. Follow the abend-on-write-failure policy in ReadMePipelineLogs.txt.

3. P0 — Cloud-init / Runbook code missing (Section 2.2, 2.3). The v32 Automation Runbook `chathealthy-pipeline-provider-runbook-dev` and Watchdog Runbook `chathealthy-pipeline-watchdog-runbook-dev` are named in v32 §3.1.1 / §3.1.2 but no matching Python module in pipeline/Code/runbooks/ ships them. Fix: implement both runbooks; embed cloud-init user_data as python -m chathealthy.pipeline.control_runner --run-id ... --env-prefix ...; deploy via Automation Account.

4. P0 — Schema validation is a 3-field stub (Section 2.8, F-103-S-008-REQ-T-002). First fire will happily emit provider documents that violate the published schema. Fix: replace pipeline/Code/schemas/provider_record_validator.py with a jsonschema.validate call against Website/schemas/ChatHealthyProvidersSchema.json; wire into provider_worker.py upsert path; discrepancy_reporter on failure. Behavior: emitted rows that fail schema go to discrepancy report, not to providers_v1.

5. P1 — Fan-out is serial-in-Controller (Section 2.4). For state_scope=[VT,DE] the throughput cost is small (2 states × 2 entity types = 4 partitions). Correctness unaffected; throughput will be. Do NOT block first fire on this. Track under F-103-S-001 as a performance follow-up; wire subprocess.Popen fan-out once Worker subprocess model is stress-tested.

6. P1 — Watchdog state machine partial (Section 2.3). reservation_reaper.py addresses reservation orphans but not the full v32 four-check flow. For a two-state controlled fire the Controller-death blast radius is bounded (single VM); still, add the PowerState + heartbeat checks before the first NATIONAL fire.

7. P2 — REQ-scrub for F-102-S-001 (all 8 T-reqs) and F-103-S-001 (T-001..T-006, T-013..T-015). These are approved reqs whose wording mandates the Durable Functions / Netherite / Storage Queue substrate that v32 explicitly retires. They will remain contradictions in agile_backlog until re-authored to v32 wording. Does NOT block the fire (behavior is coherent, only wording is wrong); DOES violate the 'requirements outrank design' invariant in this audit's contract if left unaddressed. Backlog authoring is CTO scope.

8. P2 — Aca_job_manager.py + aca_* leftovers (Section 2.10). Retire dead code in a followup commit; not a first-fire blocker.

9. P3 — F-101-S-001-REQ-T-001/T-002 wording refers to 'parent orchestrator' meaning the Durable orchestrator. Rewrite to name control_runner.py wakeup and finally-block. Backlog authoring.

10. P3 — F-101-S-003 warm/cool instances reqs assume Azure Functions Flex Consumption. Rewrite as VM boot / VM teardown, or retire outright since VM lifecycle IS the warm/cool cycle in v32.

# Appendix — Verdict Distribution by Feature

| Feature | MATCH | GAP-BLOCKING | GAP-TOLERATE | UNVERIFIABLE |
| --- | --- | --- | --- | --- |
| EPIC-010-F-101 | 4 | 3 | 8 | 5 |
| EPIC-010-F-102 | 17 | 9 | 8 | 6 |
| EPIC-010-F-103 | 26 | 9 | 8 | 3 |
| EPIC-010-F-105 | 6 | 0 | 0 | 1 |