# Deployment Architecture Design and Migration Plan — Phase 1

**Document ID:** DeploymentArchitectureDesignAndMigrationPlanPhase

**Date:** 2026-06-27

**Initiative:** EPIC-008-F-012 — make `deployment_architecture.json` the exact-truth inventory of what each **server** receives

**Related deliverable (workbook):** `architecture/DevOpsBuildDeployAndEnvironmentManagement/deployment_facts_inventory_<date>.xlsx`

**Status:** Design and migration plan only. This document does not modify the manifest, schema, or build code.

---

## Chapter 1 — Overview: problem and goal

### 1.1 What ChatHealthy deploys

ChatHealthy.ai runs several **servers** (runnable deployment endpoints). A server is a place where bytes are staged, secrets are configured, and runtime variables are bound so a component can run. Examples include:

A **Hugging Face Space** running the FindCare Gradio backend

A **Cloudflare Pages** project serving the static marketing Website

An **Azure Function App** acting as the pipeline HTTP gateway

**Azure Automation runbooks** that execute migration and maintenance jobs

**Local Docker containers** on the operator workstation (FindCare, EvaluateCare, Shared Services, Website wrapper, Kafka)

A **Windows Service** that supervises the conversation-log sidecar and consumer

The firm operates as a **one-person DevOps shop**. There is no separate operations team. Every deploy must be derivable from a single machine-readable manifest so that build, deploy, audit, and recovery do not depend on tribal knowledge.

### 1.2 Why a manifest exists

The accepted V18 design (`brain/BusinessArtifacts/architecture/Deployment/18Itterations-DesignOfDeploymentsForFrontEndV1accepted.docx`) requires that **deployment architecture live in JSON** and that **Crosswalk** reject drift between the manifest, the agile backlog, and files on disk. The manifest answers one question for each server:

> What **files**, **secrets**, and **variables** does this server get?

Nothing else belongs in the ship inventory. Tests, governance documents, hook workers, and design docs are **not** “functions” of the manifest. A path appears in the manifest **only if deploy moves those bytes to that server or configures that server’s tool with a secret or variable**.

### 1.3 The problem today

Three failures overlap:

**Failure A — Schema shape.** The current schema (`Website/schemas/ChatHealthyDeploymentArchitectureSchema.json`) embeds vendor and platform names: `huggingface_source_set`, `huggingface_space`, `cloudflare_pages`, secret store ids like `hf_space_secret` and `cloudflare_env`, and `target_kind` values such as `hf_space`. The JSON reads like a collection of Hugging Face and Azure configs. It does **not** express a neutral model of “targets and three artifact types.” That makes the schema hard to extend when components change and encourages duplicate ship mechanisms.

**Failure B — Dual ship paths (BUG-011).** Even where `files[]` has been populated, the build chain still wholesale-copies directories listed in `huggingface_source_set` via `hf_helpers._copy_tree`. For FindCare HF, that copies all of `brain/machine_artifacts/content/`, including governance JSON that must **not** ship to production Spaces. What **ships** still diverges from what the manifest **declares**.

**Failure C — Wrong target model.** The manifest treats “local” as if it were another **environment** on the same targets as dev/qa/prod, and it uses a bloated `target_host_local_workstation` record to hold hundreds of git paths that **never cross a deploy boundary**. Overlap exists: the same path appears on multiple servers without proof that each server ships it. Exclusive ownership — “if a `.py` is only used by Shared Services, it must not appear on FindCare” — is not enforced.

### 1.4 The goal

1. **One target per server** (each runnable endpoint is its own manifest record).

2. **Promoted plane:** one target per **component**; **dev, qa, and prod** are the **only** differences — environment bindings on that same target (address, branch, credentials).

3. **Local plane:** a **separate family of targets** — not a fourth environment. Local deploy uses the **working tree on disk**, not git branch promotion. Local FindCare is a **different target** from HF FindCare, not “FindCare with env=local.”

4. **Three artifact types per target:** `files`, `secrets`, `variables` — the minimum set each server needs.

5. **Exclusive ownership:** each deploy artifact path appears on **at most one** target (or on none if it never deploys).

6. **Neutral schema (v2):** an array of targets with artifact types that do **not** encode ChatHealthy product names or cloud vendor names in field names.

7. **Verification in minutes:** after migration, `build → deploy → smoke` on local proves manifest-driven staging before any cloud promote.

### 1.5 Deliverables of this initiative

| # | Deliverable | Location |
| --- | --- | --- |
| 1 | **Deployment facts inventory (workbook)** | `architecture/DevOpsBuildDeployAndEnvironmentManagement/deployment_facts_inventory_<date>.xlsx` (+ `.csv`) — pure projection of the **current** manifest; one row per persisted fact. |
| 2 | **This document** | `architecture/DevOpsBuildDeployAndEnvironmentManagement/ArchitectureDesignAndAuditDocs/DeploymentArchitectureDesignAndMigrationPlanPhase.md` (+ `.docx`) — design, target-state architecture, and migration plan. |

---

## Chapter 2 — Current state

### 2.1 Definitions used in this chapter

**Server / target.** A runnable deployment endpoint where deploy must move bytes and/or configure secrets and variables. If a git path is only read on the operator machine and never staged to a tool, it is **not** a deploy artifact and must **not** appear on any target.

**Promoted deployment plane.** Deployments to dev, qa, or prod that source bytes from **git** at the branch bound to that environment, then push to cloud tools (Hugging Face, Cloudflare, Azure).

**Local deployment plane.** Deployments that source bytes from the **local working directory** (uncommitted changes allowed). Fundamentally different from promoted deploy — not “dev with a different URL.”

**Environment (dev | qa | prod).** Applies **only** on the promoted plane. The **only** thing that differentiates three promoted instances of the same component is the environment binding (address, branch, tool-specific project/space name, secrets values per tier).

**Exclusive ownership.** If runtime code-path proof shows a `.py` file is reachable only from Shared Services, that path must appear **only** on Shared Services targets (HF and local mirror), never on FindCare or EvaluateCare.

### 2.2 Two planes (conceptual diagram)

PROMOTED PLANE (git → cloud tools)
──────────────────────────────────
One target per COMPONENT
  environments: dev | qa | prod  ← only differentiator

  target_cloudflare_pages_website
  target_hf_space_findcare_backend
  target_hf_space_evaluatecare_backend
  target_hf_space_shared_services
  target_azure_function_app_pipeline
  target_azure_automation_account_chathealthyjobmanager
  target_azure_automation_runbook_* (6 runbooks)


LOCAL PLANE (working tree → local tools)
────────────────────────────────────────
Separate targets — NOT env=local on cloud targets

  target_docker_local_findcare
  target_docker_local_evaluatecare
  target_docker_local_sharedservices
  target_docker_local_website        ← local web ≠ Cloudflare web
  target_docker_local_kafka          ← MISSING from manifest today
  target_host_local_conversation_log_service   ← MISSING today
  target_host_local_deploy_tool      ← deploy credentials / tooling

**Not deploy targets:** governance JSON, hook enforcement scripts, DevOps audit tools, tests that are not copied into an image, and the bulk of `target_host_local_workstation` (479 files today) — repo files the operator uses without shipping them anywhere.

### 2.3 Promoted plane — complete target catalog (current manifest)

Each row is **one target** (one component). Dev/qa/prod are bindings on that target.

#### 2.3.1 Static Website — Cloudflare

| Field | Value |
| --- | --- |
| **target_id** | `target_cloudflare_pages_website` |
| **target_kind (v1)** | `cloudflare_pages_project` |
| **files[]** | 47 |
| **secrets** | 2 |
| **variables** | 0 |

| Environment | Cloudflare project | Public address |
| --- | --- | --- |
| dev | `chathealthy-website-dev` | dev.chathealthy.ai |
| qa | `chathealthy-website-qa` | qa.chathealthy.ai |
| prod | `chathealthywebsite` | chathealthy.ai |

This is the **cloud web server**. It is not the same server as local Website (Caddy wrapper below).

#### 2.3.2 FindCare backend — Hugging Face Space

| Field | Value |
| --- | --- |
| **target_id** | `target_hf_space_findcare_backend` |
| **target_kind (v1)** | `hf_space` |
| **files[]** | 167 |
| **secrets** | 13 |
| **variables** | 9 |
| **huggingface_source_set (v1)** | 7 wholesale copy roots (includes `brain/machine_artifacts/content/` — **BUG-011**) |

| Environment | Hugging Face Space | Public address |
| --- | --- | --- |
| dev | `SkipSnow/dev_ChatHealthySpace_1606` | dev.chathealthy.ai/findcare |
| qa | `SkipSnow/qa_ChatHealthySpace` | qa.chathealthy.ai/findcare |
| prod | `SkipSnow/ChatHealthySpace` | chathealthy.ai/findcare |

**Runtime entrypoint:** `Code/ConversationalUX/FindCareChat/backend/app.py`

**Brain JSON that actually ships at runtime (code-path proof):** only `controlled_vocabularies.json` (CV-006 emergency keywords) and `prompts.json` (two specialty-filter records). Governance JSON must not ship; build currently copies it via wholesale brain tree.

#### 2.3.3 EvaluateCare backend — Hugging Face Space

| Field | Value |
| --- | --- |
| **target_id** | `target_hf_space_evaluatecare_backend` |
| **files[]** | 34 |
| **secrets** | 3 |
| **variables** | 9 |

| Environment | Space | Address |
| --- | --- | --- |
| dev | `SkipSnow/dev_EvaluateCareSpace2_1606` | dev.chathealthy.ai/evaluatecare |
| qa | `SkipSnow/qa_EvaluateCareSpace` | qa.chathealthy.ai/evaluatecare |
| prod | `SkipSnow/EvaluateCareSpace` | chathealthy.ai/evaluatecare |

**Runtime entrypoint:** `evaluateCare/Code/app.py`

**Brain content JSON:** none at runtime.

#### 2.3.4 Shared Services backend — Hugging Face Space

| Field | Value |
| --- | --- |
| **target_id** | `target_hf_space_shared_services` |
| **files[]** | 71 |
| **secrets** | 9 |
| **variables** | 13 |

| Environment | Space | Address |
| --- | --- | --- |
| dev | `SkipSnow/dev_SharedServicesSpace_1603` | dev.chathealthy.ai/sharedservices |
| qa | `SkipSnow/qa_SharedServicesSpace` | qa.chathealthy.ai/sharedservices |
| prod | `SkipSnow/SharedServicesSpace` | chathealthy.ai/sharedservices |

**Runtime entrypoint:** `sharedServices/Code/app.py`

**Brain content JSON:** none at runtime.

#### 2.3.5 Azure pipeline gateway

| Field | Value |
| --- | --- |
| **target_id** | `target_azure_function_app_pipeline` |
| **target_kind (v1)** | `azure_function_app` |
| **files[]** | 93 |
| **secrets** | 35 |
| **environments** | prod only (`promote_chain_bound: false`) |

**Runtime entrypoint:** `pipeline/ChatHealthyDataPipelinesGatewayFunctionApp.py`

#### 2.3.6 Azure Automation

| target_id | files[] | secrets | Role |
| --- | --- | --- | --- |
| `target_azure_automation_account_chathealthyjobmanager` | 0 | 0 | Account shell; entitlements only |
| `target_azure_automation_runbook_reservation_reaper` | 1 | 26 | Reservation reaper script |
| `target_azure_automation_runbook_change_db_version` | 1 | 2 | DB version change runbook |
| `target_azure_automation_runbook_chdm_orchestrator` | 1 | 28 | CHDM orchestrator |
| `target_azure_automation_runbook_chdm_provisioner` | 1 | 26 | CHDM provisioner |
| `target_azure_automation_runbook_chdm_migrator` | 1 | 28 | CHDM migrator |
| `target_azure_automation_runbook_chdm_deprovisioner` | 1 | 26 | CHDM deprovisioner |

Each runbook is **its own server** (published script + Automation variables).

### 2.4 Local plane — complete target catalog (current + gaps)

Local targets use `env_binding: local` in v1 schema — **misleading name**; they belong to the **local plane**, not to “environment tier” in the promoted sense.

| target_id | files[] | secrets | vars | Role |
| --- | --- | --- | --- | --- |
| `target_docker_local_findcare` | 168 | 13 | 9 | Docker mirror of FindCare HF stack; port 7860 |
| `target_docker_local_evaluatecare` | 34 | 3 | 9 | Docker mirror of EvaluateCare; port 8001 |
| `target_docker_local_sharedservices` | 71 | 9 | 9 | Docker mirror of Shared Services; port 8002 |
| `target_docker_local_website` | 49 | 0 | 3 | **Local web server** — Caddy/WebsiteWrapper on localhost:443 |
| `target_host_local_deploy_tool` | 21 | 14 | 0 | Credentials used when deploy scripts call cloud APIs |
| `target_host_local_workstation` | 479 | 18 | 2 | **Incorrectly used** as bulk repo inventory — see 2.6 |

**Missing targets (must be added in migration):**

| Proposed target_id | Server | Evidence in repo |
| --- | --- | --- |
| `target_docker_local_kafka` | Kafka broker container (`chathealthy-kafka`) | `architecture/Conversation-logPipeline/docker-compose.yml`; Rule-001 conversation log pipeline |
| `target_host_local_conversation_log_service` | Windows Service `ChatHealthyLogService` | `architecture/Conversation-logPipeline/Worker.cs` — starts Docker/Kafka, sidecar producer, consumer |

**Local web vs Cloudflare web:** `target_docker_local_website` serves the site from a **local build directory** with placeholder substitution via `build_chathealthy.py --env local`. `target_cloudflare_pages_website` uploads to Cloudflare from **git branch** at promote time. Different servers, different artifact sets, different deploy commands — same product surface, not the same target.

### 2.5 Build vs manifest (BUG-011 snapshot)

Staging today uses `huggingface_source_set` + `_copy_tree` for HF and mirrored local Docker builds. Compared to code-path proof for FindCare HF:

| Metric | Value |
| --- | --- |
| Manifest `files[]` rows | 167 |
| Proven runtime/deploy files | 167 |
| Bytes `copy_tree` would ship | ~107 |
| **Bloat** (copied but must not ship) | ~17 governance/brain JSON paths |
| **Gap** (in manifest, not copied today) | ~77 (mostly backend tests) |

EvaluateCare and Shared Services have smaller gaps (~7 files each). Website promoted target aligns with copy path.

**Interpretation:** The manifest assignment pass improved **inventory**; **build** still ignores it as the sole staging driver.

### 2.6 Schema flaws (v1)

| v1 construct | Why it is a problem |
| --- | --- |
| `huggingface_source_set` | Second ship mechanism; platform-named; contradicts “files[] only” |
| `environments[].huggingface_space` / `cloudflare_pages` / `azure` | Platform-shaped blocks instead of neutral bindings |
| `secrets` values `hf_space_secret`, `cloudflare_env`, … | Store names tied to vendors |
| `target_kind: hf_space` | Platform in taxonomy |
| `entitlements[]` mixed into target | Fourth concern (RBAC, memberships) blended with deploy artifacts |
| `env_binding: local` on same schema as dev/qa/prod | Blurs **local plane** with **environment tier** |

The schema does not reflect “an array of servers with files, secrets, and variables.” It reflects today’s tooling names.

### 2.7 Workstation bloat and overlap (current debt)

`target_host_local_workstation` lists **479 files** including governance JSON, DevOps scripts, and architecture docs. Under the deploy-boundary rule, most of these **never deploy** — they are read locally. That target should not exist in target state as a file carrier.

**Exclusive ownership** is not satisfied today: import-closure and mirror pairing cause paths to appear on multiple servers without a scrub pass. Migration must include a **partition step**: assign each deploy path to exactly one server.

### 2.8 Tests and the manifest

The manifest has **no test taxonomy**. A `.py` test file belongs on a target **only if** deploy copies it into that server’s runtime (e.g. baked into a Docker image). Otherwise it stays **off** all targets — it remains ordinary git content on the operator machine.

FindCare HF manifest currently lists many backend test paths that **do not** ship via `copy_tree` today and **do not** run in production HF Spaces. Migration recommendation: **remove from HF target**, keep off all targets unless local Docker intentionally ships them.

---

## Chapter 3 — Target state

### 3.1 Governing rules (target state invariants)

1. **Deploy boundary:** Listed artifacts are only those whose bytes move or whose server/tool receives secrets/variables.

2. **One target per server.**

3. **Promoted plane:** One target per component; **dev, qa, prod** are bindings only.

4. **Local plane:** Separate targets; source is **working tree**; not an environment on promoted targets.

5. **Three artifact types:** `files`, `secrets`, `variables` per target — minimum necessary set.

6. **Exclusive ownership:** No path on two servers unless a future proof explicitly requires dual deploy (expected rare; default forbid).

7. **No wholesale copy roots** in target state — staging derives from `files[]` only.

### 3.2 Neutral schema v2 (conceptual)

Replace platform field names with a **targets array**:

{
  "$schema": "https://dev.chathealthy.ai/schemas/DeploymentTargetSchema_v2.json",
  "targets": [
    {
      "target_id": "target_hf_space_findcare_backend",
      "target_class": "container_image",
      "deployment_plane": "git_promoted",
      "bindings": [
        { "tier": "dev",  "address": "dev.chathealthy.ai/findcare",  "git_branch": "dev",  "endpoint": { "provider": "huggingface", "space": "SkipSnow/dev_ChatHealthySpace_1606" } },
        { "tier": "qa",   "address": "qa.chathealthy.ai/findcare",   "git_branch": "qa",   "endpoint": { "provider": "huggingface", "space": "SkipSnow/qa_ChatHealthySpace" } },
        { "tier": "prod", "address": "chathealthy.ai/findcare",        "git_branch": "main", "endpoint": { "provider": "huggingface", "space": "SkipSnow/ChatHealthySpace" } }
      ],
      "artifacts": {
        "files": [ { "source_location": "...", "disposition": "referenced" } ],
        "secrets": [ { "name": "OPENAI_API_KEY", "resolve": { "mechanism": "space_secret", "store_ref": "..." } } ],
        "variables": [ { "name": "EVALCARE_URL", "resolve": { "mechanism": "peer_address", "target_id": "target_hf_space_evaluatecare_backend" } } ]
      }
    },
    {
      "target_id": "target_docker_local_findcare",
      "target_class": "container_image",
      "deployment_plane": "local_working_tree",
      "bindings": [
        { "tier": "local", "address": "localhost:7860", "source": "working_tree" }
      ],
      "artifacts": { "files": [], "secrets": [], "variables": [] }
    }
  ]
}

**Removed in v2:** `huggingface_source_set`, platform-named secret enums, mixed `entitlements` inside ship record (access grants become optional separate document or `access_grants[]` outside the three artifact types if still required for Azure RBAC provisioning).

**Migration:** Transform v1 → v2; run Crosswalk on both shapes during transition; cut over one server at a time.

### 3.3 Target state catalog — promoted plane

| target_id | Component | Bindings |
| --- | --- | --- |
| `target_cloudflare_pages_website` | Cloud static Website | dev, qa, prod |
| `target_hf_space_findcare_backend` | FindCare HF backend | dev, qa, prod |
| `target_hf_space_evaluatecare_backend` | EvaluateCare HF backend | dev, qa, prod |
| `target_hf_space_shared_services` | Shared Services HF backend | dev, qa, prod |
| `target_azure_function_app_pipeline` | Pipeline gateway Function App | prod (shared) |
| `target_azure_automation_account_chathealthyjobmanager` | Automation account | prod |
| `target_azure_automation_runbook_reservation_reaper` | Runbook server | prod |
| `target_azure_automation_runbook_change_db_version` | Runbook server | prod |
| `target_azure_automation_runbook_chdm_orchestrator` | Runbook server | prod |
| `target_azure_automation_runbook_chdm_provisioner` | Runbook server | prod |
| `target_azure_automation_runbook_chdm_migrator` | Runbook server | prod |
| `target_azure_automation_runbook_chdm_deprovisioner` | Runbook server | prod |

**Per-server minimum (FindCare HF example):** Import closure from `app.py` + FindCare/ + SpecialtyFilter + frontend build outputs + **only** runtime brain slice (CV-006 + two prompt records). Zero Shared-only modules. Zero governance JSON. Zero tests unless intentionally in image.

### 3.4 Target state catalog — local plane

| target_id | Server |
| --- | --- |
| `target_docker_local_findcare` | FindCare Docker (working tree) |
| `target_docker_local_evaluatecare` | EvaluateCare Docker |
| `target_docker_local_sharedservices` | Shared Services Docker |
| `target_docker_local_website` | Local Caddy/Website wrapper (**≠ Cloudflare target**) |
| `target_docker_local_kafka` | Kafka (`docker-compose`, container `chathealthy-kafka`) |
| `target_host_local_conversation_log_service` | Windows Service supervisor |
| `target_host_local_deploy_tool` | Deploy-runner credentials for cloud API calls |

**Retired:** `target_host_local_workstation` as a file inventory. Governance JSON, enforcement workers, DevOps scripts, and non-shipped tests live in **git only**, not in any target.

### 3.5 HF trio — minimum exclusive artifacts (design intent)

| Server | Must include (examples) | Must exclude (examples) |
| --- | --- | --- |
| FindCare HF | `FindCareChat/backend`, `FindCare/`, shared lib **if import proof requires**, 2 brain JSON paths above | `sharedServices/Code/*` only-used paths, `agile_backlog.json`, backend tests not in image |
| EvaluateCare HF | `evaluateCare/Code` closure | FindCare-only, Shared-only paths |
| Shared HF | `sharedServices/Code` closure | FindCare-only, EvaluateCare-only paths |

Shared library paths (`FrontEndApplicationLib`, parts of `Code/Shared`) appear on a server **only** if that server’s runtime import closure requires them.

### 3.6 Local vs promoted — same product, different targets

| Product surface | Promoted target | Local target |
| --- | --- | --- |
| Website | `target_cloudflare_pages_website` | `target_docker_local_website` |
| FindCare | `target_hf_space_findcare_backend` | `target_docker_local_findcare` |
| EvaluateCare | `target_hf_space_evaluatecare_backend` | `target_docker_local_evaluatecare` |
| Shared Services | `target_hf_space_shared_services` | `target_docker_local_sharedservices` |

Artifact sets **may differ** between columns (local may include diagnostic paths; cloud must stay minimal).

---

## Chapter 4 — DevOps operations and automations (ongoing pristine state)

After migration, the one-person shop keeps the manifest pristine using this loop:

### 4.1 Code-path proof (`code_path_proof.py`)

For each server, compute minimum `files[]` from build, runtime, deploy, docker, hook, and static proof edges.

**Exclusive partition:** each path assigned to exactly one `target_id`.

Output: `_oneshots/code_path_proof_<date>.jsonl` (audit trail, gitignored).

### 4.2 Optional apply (`semantic_deployment_inventory.py --apply`)

Writes proof-derived `files[]` into manifest **only during approved migration windows** — not part of day-to-day editing.

### 4.3 Crosswalk (`crosswalk.py`)

Runs at **build** and **local deploy** today.

**Target state:** also at **cloud deploy** before HF push / Cloudflare upload.

Rejects: missing files on disk, backlog integrity failures, env leaks.

**Target state addition:** reject any `source_location` appearing on more than one target (exclusive ownership).

### 4.4 Build entrypoint (`build_chathealthy.py`)

**Promoted plane:** `--env dev|qa|prod` — branch guard, version bump, git SHA on manifest sidecar.

**Local plane:** `--env local` — working tree, no branch requirement (INV-1).

**Target state:** stage **only** `artifacts.files[]` per selected targets — delete `_copy_tree(huggingface_source_set)`.

### 4.5 Deploy entrypoint (`deploy_chathealthy.py`)

Staleness gate (SHA, env, build counter) for promoted plane.

**Local plane:** `LocalDeploy` reads **local plane targets** from manifest for container names, ports, Dockerfile paths — replace hard-coded `BACKEND_CONTAINERS`.

### 4.6 Workbook export (`tools/export_deployment_deliverables.py`)

Projects manifest to spreadsheet for human audit.

Operator filters `fact_kind=file` and `targets=<target_id>` to review one server’s inventory.

### 4.7 Promote (`promote_chathealthy.py`)

Branch-to-branch git promotion for promoted plane only; unrelated to local plane.

### 4.8 Governance hooks (not deploy targets)

Rule enforcement workers under `architecture/EngineeringRuleEnforcement/code/` and `.claude/settings.json` remain **git + hook** concerns. They do not appear in server artifact lists unless a future server literally ships them (none today).

---

## Chapter 5 — Conversion plan and design

Execution order for Claude Code or the operator. **Do not skip analysis gates.**

### Epic 0 — Document and workbook baseline (complete / maintain)

| Task | Action |
| --- | --- |
| 0.1 | Keep `deployment_facts_inventory_<date>.xlsx` current via export script |
| 0.2 | Iterate this migration plan from review feedback |

### Epic 1 — Schema v2 design (documentation + schema file)

| Task | Action | Acceptance |
| --- | --- | --- |
| 1.1 | Author `Website/schemas/DeploymentTargetSchema_v2.json` | Validates neutral `targets[]` + `artifacts` |
| 1.2 | Write v1→v2 field mapping table in plan appendix | Every v1 field accounted for |
| 1.3 | Add Crosswalk rules for exclusive `source_location` | Design spec for implementer |

### Epic 2 — Partition and scrub inventory (analysis)

| Task | Action | Acceptance |
| --- | --- | --- |
| 2.1 | Run code-path proof per server | One proven file set per target_id |
| 2.2 | Build overlap matrix: path × targets | List every exclusive violation |
| 2.3 | Classify each path: deploy vs git-only | git-only paths on zero targets |
| 2.4 | FindCare HF: drop governance JSON + non-shipped tests from HF target | Matches minimum runtime |
| 2.5 | Retire workstation file carrier | Zero paths that only exist for “operator convenience” |

### Epic 3 — Add missing local servers

| Task | Action | Acceptance |
| --- | --- | --- |
| 3.1 | Define `target_docker_local_kafka` artifacts | compose file + image config only |
| 3.2 | Define `target_host_local_conversation_log_service` artifacts | Service binary, Worker.cs, producer/consumer scripts installed/invoked |
| 3.3 | Wire LocalDeploy to start Kafka target before conversation log | Documented in `_deploy_chain` design note |

### Epic 4 — Manifest-driven build (BUG-011 fix)

| Task | Action | Acceptance |
| --- | --- | --- |
| 4.1 | Implement `stage_artifacts_files()` in build chain | Staged dir equals `files[]` |
| 4.2 | Remove brain wholesale copy from FindCare staging | Zero governance JSON in stage dir |
| 4.3 | Pilot: `target_docker_local_findcare` local build | Diff stage dir vs manifest |
| 4.4 | Pilot: `target_hf_space_findcare_backend` | Same diff on HF build context |
| 4.5 | Delete or audit-only `huggingface_source_set` | No dual ship path |

### Epic 5 — LocalDeploy manifest-driven

| Task | Action | Acceptance |
| --- | --- | --- |
| 5.1 | Read container/port/Dockerfile from local plane targets | No hard-coded container map |
| 5.2 | Separate code paths for local plane vs promoted in deploy CLI | `--env local` never uses git-branch promote logic |

### Epic 6 — Cloud crosswalk gate

| Task | Action | Acceptance |
| --- | --- | --- |
| 6.1 | Call `_deployment_architecture_gate()` in `run_cloud_deploy()` | Cloud deploy aborts on Crosswalk fail |

### Epic 7 — Promoted plane rollout

| Task | Order |
| --- | --- |
| 7.1 | Website (already aligned) — confirm |
| 7.2 | EvaluateCare HF + local mirror |
| 7.3 | Shared Services HF + local mirror |
| 7.4 | FindCare HF + local mirror |

### Epic 8 — Schema cutover and purge gate

| Task | Action |
| --- | --- |
| 8.1 | Migrate manifest file v1 → v2 on disk |
| 8.2 | Update RecordLoader, Builder, Crosswalk |
| 8.3 | Only after local→prod smoke passes: consider repo purge of git paths not on any target |

### Verification commands (each epic after build/deploy touch)

python architecture/DevOpsBuildDeployAndEnvironmentManagement/build_chathealthy.py --env local --target target_docker_local_findcare
python architecture/DevOpsBuildDeployAndEnvironmentManagement/deploy_chathealthy.py --env local --target target_docker_local_findcare

Pass: Crosswalk exit 0, smoke pytest exit 0, staged file list equals manifest `files[]` for that target.

---

## Chapter 6 — Workbook reference

### 6.1 Location

| File | Path |
| --- | --- |
| Excel | `architecture/DevOpsBuildDeployAndEnvironmentManagement/deployment_facts_inventory_<date>.xlsx` |
| CSV | `architecture/DevOpsBuildDeployAndEnvironmentManagement/deployment_facts_inventory_<date>.csv` |

Regenerate:

python architecture/DevOpsBuildDeployAndEnvironmentManagement/tools/export_deployment_deliverables.py

### 6.2 What the workbook contains

One row per **persisted fact** in the current manifest:

| fact_kind | Meaning |
| --- | --- |
| `target_record` | Target identity |
| `environment` | Binding (dev/qa/prod/local in v1) |
| `file` | One `files[]` row |
| `secret` | One secrets map entry |
| `variable` | One variables map entry |
| `wholesale_src` | One `huggingface_source_set` entry (v1 — to be removed) |
| `entitlement` | One entitlements row |
| `target_metadata` | Other target fields |
| `firm_metadata` | Firm-level block |

Columns: `fact_kind`, `name`, `address`, `json_path`, `purpose`, `targets`, `value`, `retrieval_store`, `retrieval_action`.

### 6.3 How to audit one server

1. Open the xlsx; filter `targets` column to e.g. `target_hf_space_findcare_backend`.

2. Review all `file`, `secret`, and `variable` rows for that target only.

3. Compare against Chapter 3 minimum intent for that server.

4. Use proof jsonl to confirm each file row has an anchor.

### 6.4 Relationship to this plan

| Artifact | Represents |
| --- | --- |
| Workbook | **As-is** manifest (v1 today) |
| This plan | **To-be** rules, schema v2, migration epics |

After each migration epic, regenerate the workbook and attach the date to change records.

---

## Appendix A — v1 target_id quick index

**Promoted:** `target_cloudflare_pages_website`, `target_hf_space_findcare_backend`, `target_hf_space_evaluatecare_backend`, `target_hf_space_shared_services`, `target_azure_function_app_pipeline`, `target_azure_automation_account_chathealthyjobmanager`, `target_azure_automation_runbook_reservation_reaper`, `target_azure_automation_runbook_change_db_version`, `target_azure_automation_runbook_chdm_orchestrator`, `target_azure_automation_runbook_chdm_provisioner`, `target_azure_automation_runbook_chdm_migrator`, `target_azure_automation_runbook_chdm_deprovisioner`

**Local plane (v1 + proposed):** `target_docker_local_findcare`, `target_docker_local_evaluatecare`, `target_docker_local_sharedservices`, `target_docker_local_website`, `target_docker_local_kafka` *(proposed)*, `target_host_local_conversation_log_service` *(proposed)*, `target_host_local_deploy_tool`

**Retire as bulk inventory:** `target_host_local_workstation`

---

## Appendix B — References

V18 accepted design: `brain/BusinessArtifacts/architecture/Deployment/18Itterations-DesignOfDeploymentsForFrontEndV1accepted.docx`

BUG-011: `brain/machine_artifacts/content/bugs.json`

Build/deploy contract: `architecture/DevOpsBuildDeployAndEnvironmentManagement/ArchitectureDesignAndAuditDocs/build_deploy_promote_plan_v3.docx`

Code-path proof: `architecture/DevOpsBuildDeployAndEnvironmentManagement/code_path_proof.py`

Current schema v1: `Website/schemas/ChatHealthyDeploymentArchitectureSchema.json`