# Build / Deploy Pristine Manifest — Design & Development Plan

**Date:** 2026-06-26

**Initiative:** EPIC-008-F-012 — `deployment_architecture.json` as sole ship truth

**BUG anchor:** BUG-011 — build context ships bytes not proven on the target runtime path

---

## Operator deliverables (this initiative)

| # | Deliverable | Path | Purpose |
| --- | --- | --- | --- |
| **1** | **Deployment facts inventory (workbook)** | `architecture/DevOpsBuildDeployAndEnvironmentManagement/deployment_facts_inventory_<date>.xlsx` (+ `.csv`) | Pure projection of every persisted fact in `deployment_architecture.json`: `files[]`, `secrets`, `variables`, environments, entitlements, `huggingface_source_set`, target metadata. One row per fact. |
| **2** | **This document** | `BUILD_DEPLOY_MINIMUM_FACTS_PROPOSAL.md` / `.docx` | Design and development plan to change build and deploy so `files[]`, `secrets`, and `variables` stay **pristine** — exact-truth for what each target ships and binds at runtime. |

**Workbook columns:** `fact_kind`, `name`, `address`, `json_path`, `purpose`, `targets`, `value`, `retrieval_store`, `retrieval_action` (see README sheet in xlsx).

**Purity rule (workbook):** Every row exists in the manifest today. No proposed drafts, no audit-only rows, no placeholders.

**Out of scope for deliverable authors:** Changing `deployment_architecture.json`, runtime application code, or build/deploy implementation — this plan describes *future* engineering work only.

---

## North star: pristine manifest

`deployment_architecture.json` is the **only** authoritative description of what each deployment target ships and binds.

| Fact kind | Pristine means |
| --- | --- |
| **`files[]`** | Every row is a git-tracked path with a code-path proof edge (build, runtime, deploy, docker, hook, or static). No wholesale-directory drift. No governance JSON on production backends. |
| **`secrets`** | Every entry is resolved by `SecretsResolver` at deploy and consumed by runtime on that target. No orphan store keys. No secrets on targets that do not deploy. |
| **`variables`** | Every qualifier is resolved by `_deploy_chain` / runtime env injection and used on that target. Peer URLs, cert paths, and env bindings match actual deploy code. |
| **`huggingface_source_set`** | **Deprecated after migration** — today it causes BUG-011 bloat; staging must come from `files[]` only, then this field becomes audit-only and is removed. |

**V18 anchor:** `brain/BusinessArtifacts/architecture/Deployment/18Itterations-DesignOfDeploymentsForFrontEndV1accepted.docx` — Crosswalk + `files[]` as composition inventory. Wholesale `_copy_tree` was never part of V18.

---

## Phase 0 — complete (2026-06-26)

**Ownership inventory (analysis only; manifest was updated in a prior pass):**

| Metric | Value |
| --- | --- |
| Git-tracked files | 549 (unique paths assigned in manifest at apply time) |
| Unique paths in manifest `files[]` union | 549 |
| Unassigned git files | 0 |
| Code-path proof unowned | 0 |
| Manifest `files[]` rows (with target overlap) | 1,254 |
| Workbook fact rows (all kinds) | 1,654 |
| Deployment targets | 18 |

Code-path proof engine: `architecture/DevOpsBuildDeployAndEnvironmentManagement/code_path_proof.py`

Regenerate proof audit (local, gitignored): `python architecture/DevOpsBuildDeployAndEnvironmentManagement/semantic_deployment_inventory.py`

**Phase 0 does not mean build is fixed.** It means we know what *should* ship before changing `_build_chain`.

---

## Phase 1 — current gap (build ≠ manifest)

Staging today still uses `huggingface_source_set` + `hf_helpers._copy_tree` for HF Spaces and mirrored local Docker targets. That diverges from `files[]`.

### Production targets — manifest vs simulated `copy_tree`

| Target | `files[]` rows | Proven unique | `copy_tree` would ship | Bloat (copy − proof) | Gap (proof − copy) |
| --- | --- | --- | --- | --- | --- |
| `target_hf_space_findcare_backend` | 167 | 167 | 107 | **17** | **77** |
| `target_docker_local_findcare` | 168 | 168 | 107 | **17** | **78** |
| `target_hf_space_evaluatecare_backend` | 34 | 34 | 27 | 0 | 7 |
| `target_hf_space_shared_services` | 71 | 71 | 64 | 0 | 7 |
| `target_cloudflare_pages_website` | 47 | 47 | 47 | 0 | 0 |

**FindCare is the critical path.**

**Bloat (17):** Governance and design JSON copied because `huggingface_source_set` includes `brain/machine_artifacts/content/` wholesale — e.g. `agile_backlog.json`, `engineering_rules.json`, `deployment_architecture.json`, `bugs.json`. Manifest and proof **exclude** these from HF; build **includes** them today.

**Gap (77–78):** Mostly backend tests and paths proof assigns but `copy_tree` (production mode) skips. Resolve before manifest-only staging: ship intentionally or drop from HF manifest.

### FindCare `huggingface_source_set` today (root cause)

Code/ConversationalUX/FindCareChat/backend
Code/Shared
brain/machine_artifacts/content          ← remove (BUG-011)
Code/ConversationalUX/ChatHealthyWhoAmIChat/me
FrontEndApplicationLib
FindCare
DevOps/FindCareBackend

---

## Brain JSON — what may ship to production

Investigation (runtime code-path only; not metadata):

| File | FindCare HF? | Runtime use |
| --- | --- | --- |
| **Governance JSON** (`agile_backlog`, `engineering_rules`, `deployment_architecture`, `bugs`, …) | **No** | Workstation: boot, hooks, crosswalk, ops scripts only |
| **`controlled_vocabularies.json`** | **Yes (partial)** | `prompt_system_maker.load_emergency_keywords()` reads **CV-006 only** → `SafetyService` |
| **`prompts.json`** | **Yes (partial)** | `FindCare/SpecialtyFilter/filter.py` reads **2 of 21 records** (`specialty_normalize_system_prompt`, `specialty_filter_system_prompt`) — live LLM system prompt text, not registry metadata |
| EvaluateCare / Shared Services HF | **No brain content JSON** | No runtime readers in app tree |
| Pipeline Azure | **No** | CV-010 documented inline in `pipeline_db.py`; file not opened at runtime |

**Design implication:** Minimum runtime brain slice for FindCare = CV-006 members + two specialty prompt records. Ideal end state: extracted runtime artifacts or subset staging — not the full `prompts.json` catalog (19 Brain-only records) and not the full `controlled_vocabularies.json` if only CV-006 is read.

---

## Secrets and variables — pristine rules

### Current manifest counts (2026-06-26)

| Target kind | Example target | `files[]` | `secrets` | `variables` |
| --- | --- | --- | --- | --- |
| HF FindCare | `target_hf_space_findcare_backend` | 167 | 13 | 9 |
| HF EvaluateCare | `target_hf_space_evaluatecare_backend` | 34 | 3 | 9 |
| HF Shared | `target_hf_space_shared_services` | 71 | 9 | 13 |
| Workstation | `target_host_local_workstation` | 492 | 18 | 2 |
| Azure Function | `target_azure_function_app_pipeline` | 93 | 35 | 0 |
| Azure Automation runbooks | `target_azure_automation_runbook_*` | 1 each | 26–28 each | 0 |
| Azure Automation account | `target_azure_automation_account_chathealthyjobmanager` | 0 | 0 | 0 |

### Hygiene checklist (apply when editing manifest in a later phase)

1. **Every secret** on a target must map to a `SecretsResolver` store action used in `_deploy_chain` for that `target_kind`.

2. **Every variable** must map to a `_resolve_qualifier` branch (`local_env`, `peer_url`, `local_cert_file`, …) used on deploy for that target.

3. **Workstation** holds DevOps + hook + governance JSON and operator secrets — never promoted to HF/cloud targets.

4. **Peer URL variables** (`peer_url:target_*`) must reference targets that exist and have matching `node_address` / HF space bindings.

5. **Cert variables** (`local_cert_file:Code/Shared/ops/certs/...`) must match paths in `files[]` for deploy targets that mount TLS material.

6. **Runbook targets** — one primary `files[]` source script + secrets for Automation Account; no duplicate secret names across runbooks unless resolver distinguishes by target_id.

Crosswalk (existing): rejects manifest rows whose `source_location` is missing on disk and backlog references that fail integrity checks — runs at build and local deploy; **not yet** in `run_cloud_deploy()`.

---

## Phase 2 — design: manifest-driven build (development plan)

**Goal:** Staged bytes = exact union of `files[]` for the target being built. Zero bloat, zero silent omissions.

### Step 2.1 — FindCare three-way reconciliation (analysis gate)

Produce a review table (spreadsheet derived from workbook + proof, not a new manifest edit):

Column A: every FindCare HF `files[]` row

Column B: `COPY_TODAY` / `BLOAT_TODAY` / `MISSING_TODAY` / `RUNTIME_JSON` / `TEST`

Column C: proof anchor (`file:line` or path_kind)

Human sign-off before any build code change.

### Step 2.2 — Narrow `huggingface_source_set` (manifest edit — later phase)

For `target_hf_space_findcare_backend`:

1. **Remove** `{ "src": "brain/machine_artifacts/content" }`.

2. **Add** explicit entries only for proven runtime paths (or rely solely on `files[]` after Step 2.3).

3. Repeat audit for EvaluateCare / Shared (smaller gaps).

### Step 2.3 — Implement `stage_from_files[]` in build chain

Location: `architecture/DevOpsBuildDeployAndEnvironmentManagement/_build_chain.py` + `hf_helpers.py` + `extractor.py`

FOR each target_id in build selection:
  record ← RecordLoader.load(target_id)
  FOR each file in record.files where disposition == referenced:
    copy source_location → build_dir preserving relative path
  FOR each file where disposition == managed (dockerfile only):
    materialize via Extractor.embedded_content
  ASSERT staged set == declared files[] (minus managed embed rules)
  REJECT build if Crosswalk fails

Replace `_copy_tree(huggingface_source_set)` for HF and docker-local-HF-mirror targets.

Frontend/vite outputs: continue `_build_react_frontend` but declare resulting paths in `files[]` (already proof-backed via build edges).

### Step 2.4 — `LocalDeploy` reads manifest

Replace hard-coded `BACKEND_CONTAINERS` in `_deploy_chain.py` with:

Container name, port, Dockerfile path from `target_docker_local_*` records

`node_address` parsing for port bindings

Required `files[]` presence check before stand-up (extends existing gate)

### Step 2.5 — Crosswalk on cloud deploy

Add `_deployment_architecture_gate()` to `run_cloud_deploy()` before HF git push / Cloudflare upload — same checks as local deploy.

### Step 2.6 — Deprecate `huggingface_source_set`

1. While migrating: field remains; nightly audit asserts `copy_tree(src)` ⊆ `files[]` for each entry.

2. When bloat = 0 for all HF targets: remove field from schema and builder.

### Step 2.7 — Optional runtime brain extraction

Longer-term: generate `findcare_runtime_brain.json` at build from CV-006 + two prompt records so production never ships the 19 unused `prompts.json` records or unused CV entries. Not required for first manifest-only staging milestone.

---

## Phase 3 — verification (minutes, not days)

When Phase 2 is implemented for FindCare local only:

python architecture/DevOpsBuildDeployAndEnvironmentManagement/build_chathealthy.py --env local --target target_docker_local_findcare
python architecture/DevOpsBuildDeployAndEnvironmentManagement/deploy_chathealthy.py --env local --target target_docker_local_findcare

**Pass criteria:**

1. Crosswalk gate exits 0 (build + deploy).

2. Staged directory file list equals manifest `files[]` for that target (scriptable diff).

3. LocalDeploy smoke pytest exits 0 (`find_care_smoke_test.py`).

4. No governance JSON under staged `brain/machine_artifacts/content/` except allowlisted runtime files.

Only after local pass: promote to dev HF space, then qa, then prod.

---

## Phase 4 — repo purge (blocked)

Operator rule: `git ls-files − ⋃(files[])` = garbage **only after** Phase 2–3 pass on local → prod. Do not purge until build proves manifest-only staging.

---

## Implementation order (summary)

| Order | Work | Touches code? |
| --- | --- | --- |
| 1 | FindCare three-way reconciliation spreadsheet | No (deliverable / analysis) |
| 2 | Sign off minimum FindCare runtime brain slice | No |
| 3 | `stage_from_files[]` + remove wholesale brain copy | Yes — `_build_chain`, `hf_helpers` |
| 4 | LocalDeploy manifest-driven containers | Yes — `_deploy_chain` |
| 5 | Cloud crosswalk gate | Yes — `_deploy_chain` |
| 6 | Local build → deploy → smoke | Test |
| 7 | Manifest trim: drop HF test files if not wanted | Yes — manifest (later) |
| 8 | Deprecate `huggingface_source_set` | Yes — schema + manifest |
| 9 | Repo purge | Yes — git rm |

---

## Regenerate deliverables

From repo root (updates workbook + docx; does **not** modify manifest):

python architecture/DevOpsBuildDeployAndEnvironmentManagement/tools/export_deployment_deliverables.py

Proof / gap artifacts (gitignored, optional):

python architecture/DevOpsBuildDeployAndEnvironmentManagement/semantic_deployment_inventory.py

---

## References

`architecture/DevOpsBuildDeployAndEnvironmentManagement/code_path_proof.py` — proof edges

`architecture/DevOpsBuildDeployAndEnvironmentManagement/tools/export_deployment_deliverables.py` — workbook exporter

`brain/machine_artifacts/content/bugs.json` — BUG-011

`architecture/DevOpsBuildDeployAndEnvironmentManagement/build_deploy_promote_plan_v3.docx` — build/deploy/promote contract