# Codebase Target Structure — Pass 2

Date: 2026-04-27

Author: Claude (Pass 2 — target structure proposal)

Purpose: Propose the post-refactor epic + code-path layout, grounded in actual file paths. Companion to Pass 1 inventory and the architect's V2 annotations.

Scope: Read-only analysis. No code, schema, or backlog mutations. The architect reviews this doc and decides.

# 1. Executive Summary

### Proposed post-refactor epic list (10 epics)

EPIC-001 Evaluate Care — keep, narrowed (handoff demo + measure stories pre-funded)

EPIC-002 Security — keep

EPIC-004 Safety — keep

EPIC-005 Testing — keep (data quality + cross-cutting regression; smoke harness moves OUT to FindCare)

EPIC-006 FindCare — keep, REFACTORED to 6 features (this doc's main proposal)

EPIC-007 Talk About Care — keep

EPIC-008 Architecture — KEEP, NARROWED (engineering rules + brain governance + design discipline only)

EPIC-009 Shared Services — keep (back-end shared services Hugging Face Space)

EPIC-010 Operations — NEW (split from EPIC-008): deploy scripts, observability, CI/CD, environment promotion, monitoring

EPIC-011 UX — keep

EPIC-012 Provider Data Pipeline — NEW: get content / orchestrate flow / enrich content; Azure Functions runtime; not a FindCare child

### EPIC-006 FindCare — proposed 6 features

EPIC-006-F-A Provider + Specialty Search (the core search domain)

EPIC-006-F-B Conversational Chat Topology (LangGraph orchestration + tool router + frontend chat UI)

EPIC-006-F-C FindCare Frontend Composition (parent page frame, postMessage protocol, control frame, leaf pages, mobile, index.html generator)

EPIC-006-F-D Search Result Presentation (system-built summaries + provider UX display)

EPIC-006-F-E FindCare Hugging Face Space Deployment (the runtime; mTLS handshake; SIT against this Space)

EPIC-006-F-F FindCare Smoke + SIT Harness (Playwright smoke harness, local-topology SIT, dev/api smoke parity)

### Biggest movements

All of Code/DataPipelines/ leaves EPIC-006 to a new EPIC-012 Provider Data Pipeline (3 stories: get / orchestrate / enrich).

Code/Shared/ is dissolved as an architectural home: contents redistribute by purpose to FindCare backend, Shared Services, Operations, EvaluateCare, or Architecture.

Schemas migrate from Website/schemas/ to brain/machine_artifacts/schemas/; Website/schemas/ becomes a deploy artifact only.

ChatHealthyLogService deduplicated: one canonical home under Operations; the Code/CSharp/ build dir + Code/Shared/ops/ source need reconciliation.

Code/find_care/ retired (empty .gitkeep).

Code/deploy/ smoke tests → EPIC-006 Feature F (per architect); deploy scripts → EPIC-010 Operations.

### Open questions count: 7 (see Section 9)

# 2. Validation of architect's recommendations against the codebase

Each architect recommendation was checked against actual file paths. Status legend: CONFIRMED = grounded in code; REFINED = grounded but needs nuance; FLAGGED = mismatch with code.

| Recommendation | Status | Evidence / Notes |
| --- | --- | --- |
| Schemas should live with brain JSONs | CONFIRMED | brain/machine_artifacts/content/ holds the JSONs (e.g. agile_backlog.json, engineering_rules.json). Website/schemas/ holds the matching *Schema.json files (ChatHealthyAgileBacklogSchema.json, EngineeringRulesSchema.json, etc.). Pairing these as siblings under brain/machine_artifacts/schemas/ is structurally clean. Website/schemas/standard/ contains json-schema-2020-12-meta.json (third-party meta-schema) — that one should stay where it is, served as a static asset. |
| Code/find_care/ is deprecated | CONFIRMED | Directory contains only .gitkeep (0 bytes). Real find_care code is at Code/ConversationalUX/FindCareChat/backend/domain/find_care/ (provider_search_service.py, specialty_classifier.py, specialty_ranker.py, specialty_service.py, homeopathic_resolver.py). |
| Code/Shared/me/ is foundational; leave as-is on first port | REFINED | There is no Code/Shared/me/. The 'me' content is at Code/ConversationalUX/ChatHealthyWhoAmIChat/me/ (5 files: SkipSnowLinkedInProfile.pdf, chatHealthy_ai_business_plan.pdf, anthropic_principles.txt, summary.txt, BuildingAnthropicAConversationWithItsCo-foundersYouTube.pdf). Consumed by Code/ConversationalUX/FindCareChat/backend/domain/shared/content/about_service.py (method get_skip_snow_context). Architect's intent stands: leave the content + tool wiring as-is on first port. |
| Code/evaluate_care/ is a stub for handoff demo | REFINED | Directory has 40 files including a Dockerfile, FastAPI app.py, scoring_engine.py, normalization.py, explainability.py, plus 13 measure modules under measures/ (board_certification, years_in_practice, patient_ratings, prescription_behavior, specialty_match, plus 8 trial-* measures). EPIC-001 has 25 features and ~100 stories elaborating these measures. So the directory is more than a stub of code, but the architect's *current scope directive* (only the auth-token-bearing handoff demo runs; everything else is dormant) is consistent with the codebase being pre-implementation for most measures. |
| Multiple per-environment deploy scripts due to Claude Code untrustworthiness | CONFIRMED | Code/deploy/ has 4 deploy_*.sh scripts: deploy_app_dev.sh (22.5KB, recently exercised), deploy_dev.sh (6.7KB), deploy_localhost.sh (13KB), deploy_localhost_docker.sh (12.5KB). Plus 4 _start_*.py launchers and 3 *SmokeTest*.py harnesses. Architect's note: document the situation, defer the consolidation refactor. Honored in this proposal. |
| ChatHealthyLogService duplicated in Code/CSharp/ and Code/Shared/ops/ | REFINED | There are TWO C# tree locations but they hold DIFFERENT roles: Code/Shared/ops/ChatHealthyLogService/ holds source files (Program.cs, Worker.cs, .csproj, Properties/). Code/CSharp/ChatHealthyLogService/dev/ holds the SAME source files (Worker.cs, .csproj, etc) but inside a 'dev' subdir, and Code/CSharp/ChatHealthyLogService/build/ holds compiled .dll/.exe/.deps.json. diff confirmed Worker.cs differs between the two source copies. So this is a true duplicate that drifted. Plus a stray Code/Shared/ops/certs;C/ directory exists alongside certs/ — looks like a misconstructed Windows path artifact. |
| Smoke harness → FindCare epic as Playwright test feature | CONFIRMED | Code/deploy/devSmokeTestPyTest.py (44KB), localSmokeTestPyTest.py (44KB), apiSmokeTestPyTest.py (7KB) all exercise the FindCare chat surface. Belongs under FindCare per architect. |
| One scratch directory, not many | CONFIRMED | Code/_pending/ exists (gitignored) and holds 5 sub-experiments (backlog_consolidation, compliance_crosswalk, compliance_crosswalk_third_framework, deferred_work_pattern, engineering_rules_redesign). There are also stray scratch outputs at repo root: brain_v0.1.3_design.json.bak, debug_*.png, evaluate_test.png, regression_test.png, migrate_progress.log. These should consolidate under Code/_pending/ (or a similar scratch area). |
| New EPIC Operations split from EPIC-008 | GROUNDED | EPIC-008 today has 10 features, of which only F-001 (Architecture Governance), F-002 (Engineering Rules Enforcement), F-003 (Brain Consistency), F-006 (The Brain — Agentic Infrastructure), F-007 (Implement Brain), F-009 (Deferred work), F-010 (Graph-orchestrated business-logic) are core architecture/governance. F-004 (DevOps — Build, Deploy, and Environment Management, 9 stories), F-005 (Audit), F-008 (Code and Security Scanning) are operations-flavored and would fit a new Operations epic. |
| Logging/observability = ONE feature, three stories | GROUNDED | ChatHealthyLogService (C# Windows Service). Pipeline observability touches Code/DataPipelines/pipeline_health.py, discrepancy_reporter.py, sync_gateway_agent.py. App-side observability touches Code/ConversationalUX/FindCareChat/backend/infrastructure/debug_logger.py and Code/Shared/ops/conversation_log_hook.py. DevOps-side touches Code/Shared/ops/tools/conversation_log_agent.py and Code/Shared/ops/kafka/conversation_log_consumer.py + producer.py. Three natural stories. |
| HF Space topology: each runtime gets a deployment story under its parent epic | CONFIRMED | Existing stories that already follow this pattern: EPIC-001-F-024-S-001 mTLS for EvaluateCare HF Space, EPIC-006-F-027-S-001 mTLS for FindCare HF Space, EPIC-006-F-028-S-001 mTLS for Pipeline service. Pattern is honored. |
| Pipeline as standalone epic | GROUNDED | Code/DataPipelines/ has 90 files in flat structure. Currently EPIC-006-F-006 'Pipeline Lifecycle and Error Handling' (16 stories) and 8 other EPIC-006 features (F-005, F-007, F-008, F-009, F-010, F-011, F-013, F-014, F-015, F-016, F-017, F-018) are pipeline-flavored and live under EPIC-006 FindCare. They do not belong there architecturally. Splitting into EPIC-012 Provider Data Pipeline with three stories (get / orchestrate / enrich) and absorbing the existing pipeline-flavored features as features of the new epic is grounded. |
| Code/find_care/ retire | CONFIRMED | Empty placeholder, only .gitkeep. Safe to delete after refactor. |
| Code/Shared/ should be distributed | CONFIRMED | 228 files across agent_framework/, brain_*.py, llm_client.py, cost_guard.py, prompt_system_maker.py, session_token.py, ChatHealthyMongoUtilities.py, ops/ (certs, ChatHealthyLogService, FullRegressionAudit, kafka, tools, scripts), ux/ (components, hooks, types), tests/. Each cluster has a natural new home. Concrete moves enumerated in section 5. |
| Pipeline divides into THREE logical groups | CONFIRMED | get content: data_fetcher_base.py, prescriber_data_fetcher.py, gpt_reader.py, icd10_loader.py, load_specialty_data.py, zip_county_crosswalk_loader.py. orchestrate flow: function_app.py, atlas_cluster_manager.py, cluster_lifecycle_manager.py, idle_monitor.py, instance_warmer.py, otp_manager.py, pipeline_worker_base.py, prescriber_pipeline_manager.py, provider_load_manager.py, sync_gateway_agent.py, ops_manager/. enrich content: county_economic_enrichment.py, county_enrichment_job.py, embedding_worker.py, provider_embedding.py, crosswalk_builder.py, prescriber_enrichment_job.py, prescriber_evaluate_care_pipeline.py, copy_to_frontend.py. |
| No segregation by file type | CONFIRMED | Code/CSharp/ exists *purely* as a file-type bucket and violates this. Code/Schemas/ is similar (file-type bucket). Both retire under the proposal. |
| Pipeline does NOT belong in front-end-associated epic | CONFIRMED | Currently it is mixed into EPIC-006 FindCare (the front-end-associated epic). The proposal honors the directive by splitting all pipeline features out to EPIC-012. |
| LangGraph for front-end; Azure workflow for pipeline; bifurcation acceptable | CONFIRMED | LangGraph/poc/user_journey.py is the front-end orchestration POC. Code/DataPipelines/function_app.py is the Azure Functions entry. Two distinct runtimes, two distinct toolings. |

Discrepancies surfaced:

Pass 1 referenced a top-level deploy/ directory at the repo root. There is no such directory; only Code/deploy/ exists. (Verified by `ls -la` on repo root and by `find . -maxdepth 2 -name deploy*`.) Pass 1 was wrong.

Pass 1 listed Code/Shared/ops/skill/ as a subdirectory; it does not exist. The skill content lives at Code/Shared/ops/tools/skill/ (SKILL.md + conversation_log_agent.py).

Code/Shared/ops/certs;C/ is a stray directory likely from a malformed Windows path. Same pattern as the C:temp/ directory at repo root (also empty per inspection).

Code/Schemas/ChatHealthy.Providers.json and Website/schemas/ChatHealthyProvidersSchema.json are NOT byte-identical (19265 vs 19276 bytes). Both should be reconciled to a single canonical home under brain/.

# 3. Proposed Epic Structure

Walk of every existing epic with keep/rename/split/merge recommendation. New epics are PROPOSED only — this doc does not create them.

| Epic ID | Name today | Recommendation | Rationale |
| --- | --- | --- | --- |
| EPIC-001 | Evaluate Care v0.1.4 | KEEP, narrow scope per architect | Architect directive: only the LangGraph→EvaluateCare auth-token handoff is in scope now. The 24 measure features remain elaborated for later. The Hugging Face Space deployment story stays here (F-024). |
| EPIC-002 | Security | KEEP | Cloudflare findings + compliance attestation. No structural change. |
| EPIC-004 | Safety | KEEP | Emergency lockout. No structural change. |
| EPIC-005 | Testing | KEEP, narrowed | User Testing (F-001), Regression (F-002), Security Testing (F-003), Data Quality (F-004) stay. Smoke harness portions (F-001-S-001 'Local environment user-ready smoke test', F-001-S-007 'Convert test_pagination to Playwright') either move to FindCare's new Smoke + SIT feature or duplicate-link there. Architect to confirm. |
| EPIC-006 | FindCare | KEEP, REFACTOR to 6 features | Today: 29 features. Many (F-005 through F-018, partial) are pipeline-flavored and move to EPIC-012. Frontend topology (F-019 through F-026) consolidates into Frontend Composition. Provider search (F-001, F-002, F-030) consolidates into Provider + Specialty Search. F-027 HF Space stays as its own deployment feature. F-029 Local Development Topology consolidates with smoke-harness work into Smoke + SIT. See Section 4. |
| EPIC-007 | Talk About Care | KEEP | Single feature, single story today. No change. |
| EPIC-008 | Architecture | KEEP, NARROW | Retain F-001 (Architecture Governance), F-002 (Engineering Rules Enforcement), F-003 (Brain Consistency), F-006 (The Brain — Agentic Infrastructure), F-007 (Implement Brain), F-009 (Deferred work), F-010 (Graph-orchestrated entry points). Move out: F-004 (DevOps — 9 stories) → EPIC-010 Operations; F-005 (Audit, 2 stories) → EPIC-010 Operations; F-008 (Code and Security Scanning, 3 stories) → EPIC-010 Operations or EPIC-002 Security (architect to choose). |
| EPIC-009 | Shared Services | KEEP, narrowed scope | Backend Shared Services and Infrastructure (F-001, 12 stories). Owns the Code/shared_services/ HF Space and the cross-cutting infrastructure modules (URL Guardian, CORS, session token, lead capture, consent framework, etc.). Receives several Code/Shared/*.py modules (cost_guard, llm_client, prompt_system_maker — see Section 5). |
| EPIC-010 | Operations | PROPOSE NEW (split from EPIC-008) | Owns deploy scripts (Code/deploy/), CI/CD, environment promotion, observability (one feature, three stories: pipeline / app / devops), monitoring, audit harness (FullRegressionAudit), conversation log infrastructure (kafka producers/consumers, log purge service), and the ChatHealthyLogService. Hosts the consolidated devops tooling currently in Code/Shared/ops/. |
| EPIC-011 | UX | KEEP | Cross Component Timers (Anchor Timer). No change. |
| EPIC-012 | Provider Data Pipeline | PROPOSE NEW | Azure Functions runtime. Three stories matching the get/orchestrate/enrich taxonomy. Absorbs all pipeline-flavored features currently under EPIC-006 (F-005, F-006, F-007, F-008, F-009, F-010, F-011, F-013, F-014, F-015, F-016, F-017, F-018, F-028). All of Code/DataPipelines/ lands here. |

Note on EPIC-003 and EPIC-010: not present in the current backlog; epic IDs 003 and 010 are gaps. If the architect prefers reusing EPIC-003 or EPIC-010 for the new epics, that is a backlog-hygiene decision, not an architectural one.

# 4. EPIC-006 FindCare — proposed 6 features

Per architect: 6 features in FindCare; stories that don't fit move to other epics. Stories stay intact.

### EPIC-006-F-A — Provider + Specialty Search

Description: The core search domain. Specialty classification, ranking, homeopathic resolver, provider lookup, and the system-built summary that renders results.

Code paths (post-refactor home):

Code/ConversationalUX/FindCareChat/backend/domain/find_care/ (provider_search_service.py, specialty_classifier.py, specialty_ranker.py, specialty_service.py, homeopathic_resolver.py)

Code/ConversationalUX/FindCareChat/backend/application/tool_models/provider_search_models.py

Code/ConversationalUX/FindCareChat/backend/application/facades/find_care_facade.py

Code/ConversationalUX/FindCareChat/backend/infrastructure/embeddings/embedding_client.py (consumed by provider search; may also serve other features)

Mapped backlog stories:

EPIC-006-F-001-S-001 Provider search

EPIC-006-F-001-S-002 Provider selection

EPIC-006-F-002-S-001 Specialty type filter with prescriber and homeopathic toggles

### EPIC-006-F-B — Conversational Chat Topology

Description: The LangGraph orchestration of the chat flow + tool router enforcement + the React chat UI app. Includes the three safety triggers wiring, the classifier, the tool dispatch, and the per-turn handoff back to user_utterance.

Code paths:

LangGraph/poc/user_journey.py (the topology source of truth)

Code/ConversationalUX/FindCareChat/backend/main.py

Code/ConversationalUX/FindCareChat/backend/application/tool_router.py

Code/ConversationalUX/FindCareChat/backend/application/facades/ (find_care_facade.py, evaluate_care_facade.py)

Code/ConversationalUX/FindCareChat/frontend/ (entire React/Vite app)

Code/ConversationalUX/FindCareChat/backend/infrastructure/debug_logger.py (consumed by chat call instrumentation)

Mapped backlog stories:

EPIC-006-F-003-S-001 Evaluate These Providers button and handoff (the LangGraph→EvaluateCare handoff trigger)

Optionally EPIC-009-F-001-S-005 Tool Router — GOV-004 allowlist enforcement (architect to decide whether tool router lives here or stays under Shared Services)

### EPIC-006-F-C — FindCare Frontend Composition

Description: The parent page frame, postMessage protocol between parent and React iframe, control frame, leaf page management, mobile responsive behavior, and the index.html generator. The 'how do these pages compose' feature.

Code paths:

Website/index.html (the parent page itself)

Website/products.html, privacy.html, terms.html, etc. (leaf static pages — architect to confirm scope)

Code/Shared/ux/components/ (ProviderCard.tsx, SelectionManager.tsx)

Code/Shared/ux/hooks/useSelectionState.ts

Code/Shared/ux/types/provider.ts

(After move): the script that generates index.html from brain design record

Mapped backlog stories:

EPIC-006-F-001-S-003 index.html is the one and only HTTP-allowed page

EPIC-006-F-019-S-001…S-005 Mobile Phone Support (5 stories)

EPIC-006-F-021-S-001 Percentage-based frame dimensions

EPIC-006-F-021-S-002 Left and right panel behavior

EPIC-006-F-022-S-001 React → Parent postMessage rendering

EPIC-006-F-022-S-002 Parent → React event relay

EPIC-006-F-023-S-001 Auto-detect localhost for iframe src

EPIC-006-F-023-S-002 Iframe retry on backend startup

EPIC-006-F-024-S-001 Pagination controls in control frame

EPIC-006-F-024-S-002 Responsive rows per page

EPIC-006-F-024-S-003 EvaluateCare trigger button in control frame

EPIC-006-F-025-S-001 Right panel inline flex refactor

EPIC-006-F-026-S-001 index.html generator script

### EPIC-006-F-D — Search Result Presentation

Description: How structured search results are formatted for the chat surface — the summary_message build, the actionable links, and the provider display format.

Code paths:

Code/ConversationalUX/FindCareChat/backend/domain/find_care/ (summary-building helpers within provider_search_service.py / specialty_service.py)

Code/ConversationalUX/FindCareChat/frontend/src/ (the renderer for system summary)

Mapped backlog stories:

EPIC-006-F-004-S-001 Build summary_message from structured search result data

EPIC-006-F-004-S-002 Frontend renders system summary with actionable links

EPIC-006-F-030-S-001 Provider display format

### EPIC-006-F-E — FindCare Hugging Face Space Deployment

Description: The FindCare runtime (the HF Space). Owns the Dockerfile, requirements, mTLS setup, the Space create/restart/status tooling for THIS Space specifically.

Code paths:

Code/ConversationalUX/FindCareChat/backend/Dockerfile

Code/ConversationalUX/FindCareChat/backend/requirements.txt

(Reference) Code/Shared/ops/hf_space_create.py / hf_space_restart.py / hf_space_status.py / hf_space_delete.py — these are cross-cutting and live under EPIC-010 Operations; FindCare consumes them for ITS Space.

Mapped backlog stories:

EPIC-006-F-027-S-001 mTLS for FindCare service-to-service communication

### EPIC-006-F-F — FindCare Smoke + SIT Harness

Description: Per architect: smoke harness belongs to FindCare as a core Playwright test feature. Includes the SIT (System Integration Test) suite that exercises the local topology AND the dev/api parity smokes against the deployed Space.

Code paths:

Code/deploy/devSmokeTestPyTest.py

Code/deploy/localSmokeTestPyTest.py

Code/deploy/apiSmokeTestPyTest.py

Code/deploy/_localhost_server.py

Code/deploy/_start_findcare.py / _start_evalcare.py / _start_shared.py / _start_website.py (local-topology process starters — architect: confirm whether these belong here or in EPIC-010 Operations)

Code/ConversationalUX/FindCareChat/backend/tests/test_sit_browser.py + the test_*.py file set (35 tests)

Mapped backlog stories:

EPIC-006-F-029-S-001 Static website server on port 80

EPIC-006-F-029-S-002 EvaluateCare FastAPI on port 8001

EPIC-006-F-029-S-003 One-click startup script for all services

EPIC-006-F-029-S-004 Admin site on port 443 with self-signed cert

EPIC-006-F-029-S-005 Playwright SIT tests run against local topology

EPIC-005-F-001-S-001 Local environment user-ready smoke test (move from EPIC-005)

EPIC-005-F-001-S-007 Convert test_pagination.py to Playwright full-page tests (move from EPIC-005)

# 5. Master code-path move table

Most important table in the document. Every directory under Code/ and every cross-cutting item from Website/, brain/, LangGraph/, and Code/_pending/.

| Current path | Proposed destination | Reason | Notes |
| --- | --- | --- | --- |
| Code/ConversationalUX/FindCareChat/backend/domain/find_care/ | Stays at same path; lands under EPIC-006-F-A Provider + Specialty Search | Already correctly placed | 5 .py files |
| Code/ConversationalUX/FindCareChat/backend/domain/evaluate_care_quality/ | Stays; lands under EPIC-006-F-A or moves to EPIC-001 EvaluateCare (architect to choose) | Cross-domain helper; service is consumed by FindCare today but logically belongs to EvaluateCare measures | clinical_trials_service.py, provider_detail_service.py |
| Code/ConversationalUX/FindCareChat/backend/domain/shared/safety/ | EPIC-004 Safety (logical home) but consumed in-process by FindCare backend | Architect to decide: shared library vs FindCare-resident copy | safety_service.py |
| Code/ConversationalUX/FindCareChat/backend/domain/shared/consent/ | EPIC-009 Shared Services | Two-tier HIPAA consent crosscuts all chat backends | consent_service.py |
| Code/ConversationalUX/FindCareChat/backend/domain/shared/lead_capture/ | EPIC-009 Shared Services | Cross-cutting CRM concern | lead_service.py |
| Code/ConversationalUX/FindCareChat/backend/domain/shared/unknowns/ | EPIC-009 Shared Services | Unknown-question handler is cross-cutting | unknown_question_service.py |
| Code/ConversationalUX/FindCareChat/backend/domain/shared/url/ | EPIC-009 Shared Services | URL helpers cross-cutting | Empty package today; reserved |
| Code/ConversationalUX/FindCareChat/backend/domain/shared/content/about_service.py | EPIC-009 Shared Services (with the me/ content as data) | Foundational 'about' tool; consumed by all chat surfaces | Architect: 'leave as is on first port' — keep in place initially |
| Code/ConversationalUX/FindCareChat/backend/application/tool_router.py | EPIC-006-F-B Conversational Chat Topology | Per-runtime tool dispatch belongs with the runtime | GOV-004 allowlist enforcement |
| Code/ConversationalUX/FindCareChat/backend/application/facades/ | EPIC-006-F-B (find_care_facade.py) and EPIC-001 (evaluate_care_facade.py) | Each facade is the contract for its bounded context |  |
| Code/ConversationalUX/FindCareChat/backend/application/tool_models/ | EPIC-006-F-A (provider_search_models), EPIC-009 (consent_models), EPIC-001 (clinical_trials_models) | Pydantic models follow the domain they describe |  |
| Code/ConversationalUX/FindCareChat/backend/infrastructure/embeddings/embedding_client.py | EPIC-009 Shared Services (Embedding Infrastructure — UAT story S-012) | EPIC-009-F-001-S-012 already calls this 'centralized AI embedding' |  |
| Code/ConversationalUX/FindCareChat/backend/infrastructure/debug_logger.py | EPIC-010 Operations — Application Observability story | App-side observability |  |
| Code/ConversationalUX/FindCareChat/backend/infrastructure/mongo/, config/, external_apis/ | Stay in FindCare backend (per-runtime infrastructure) | Hexagonal-architecture infrastructure layer is correctly placed |  |
| Code/ConversationalUX/FindCareChat/backend/url_guardian.py | EPIC-009 Shared Services (already mapped: F-001-S-002 URL Guardian) | Cross-cutting; also consumed by Code/Shared/ops/manifest_generator.py and FullRegressionAudit/run_design_session.py |  |
| Code/ConversationalUX/FindCareChat/backend/main.py | EPIC-006-F-B Conversational Chat Topology | FindCare runtime entry point |  |
| Code/ConversationalUX/FindCareChat/backend/Dockerfile + requirements.txt | EPIC-006-F-E FindCare HF Space Deployment | Per-runtime deploy artifact |  |
| Code/ConversationalUX/FindCareChat/backend/static/ | EPIC-006-F-B Conversational Chat Topology | Static assets served by the FindCare backend |  |
| Code/ConversationalUX/FindCareChat/backend/tests/ | EPIC-006-F-F Smoke + SIT Harness (most) and EPIC-005 Testing (data quality + cross-cutting unit) | Per-runtime test set primarily; some tests exercise shared concerns | 35 test_*.py files |
| Code/ConversationalUX/FindCareChat/frontend/ | EPIC-006-F-C FindCare Frontend Composition (the React app) and EPIC-006-F-B (chat UI integration) | Vite + TypeScript + React frontend |  |
| Code/ConversationalUX/ChatHealthyWhoAmIChat/me/ | EPIC-009 Shared Services (data home for AboutService; foundational 'about Skip' content) | Architect: 'leave as is on first port' — keep path stable initially; just re-attribute ownership to EPIC-009 | 5 files: PDFs, txt, summary |
| Code/ConversationalUX/ChatHealthyWhoAmIChat/tests/ | EPIC-009 Shared Services tests | Owns tests for AboutService et al. | Currently empty (only __init__.py) |
| Code/CSharp/ChatHealthyLogService/dev/ | EPIC-010 Operations — owned by Application Observability feature | Source code home; consolidate with Code/Shared/ops/ChatHealthyLogService/ (architect to choose canonical) | Worker.cs differs from the Shared/ops copy |
| Code/CSharp/ChatHealthyLogService/build/ | Delete from source control; move to a build-output gitignored area | Compiled .dll/.exe artifacts should not live in the source tree | 39 binary files |
| Code/CSharp/ (the empty-after-move parent dir) | Delete after move | File-type bucket; per architect 'do not segregate by file type' |  |
| Code/DataPipelines/data_fetcher_base.py | EPIC-012 Provider Data Pipeline — Story 'Get Content' | Base fetcher class |  |
| Code/DataPipelines/prescriber_data_fetcher.py | EPIC-012 — Get Content |  |  |
| Code/DataPipelines/gpt_reader.py | EPIC-012 — Get Content |  |  |
| Code/DataPipelines/icd10_loader.py | EPIC-012 — Get Content |  |  |
| Code/DataPipelines/load_specialty_data.py | EPIC-012 — Get Content |  |  |
| Code/DataPipelines/zip_county_crosswalk_loader.py | EPIC-012 — Get Content |  |  |
| Code/DataPipelines/function_app.py | EPIC-012 — Orchestrate Flow (Azure Functions entry) |  |  |
| Code/DataPipelines/atlas_cluster_manager.py, cluster_lifecycle_manager.py, idle_monitor.py, instance_warmer.py, otp_manager.py | EPIC-012 — Orchestrate Flow | Cluster lifecycle |  |
| Code/DataPipelines/pipeline_worker_base.py, pipeline_db.py, pipeline_health.py, prescriber_pipeline_manager.py, provider_load_manager.py, provider_worker.py, prescriber_load_worker.py, sync_gateway_agent.py | EPIC-012 — Orchestrate Flow |  |  |
| Code/DataPipelines/ops_manager/ | EPIC-012 — Orchestrate Flow | alert_tool, audit_trail, cluster_tool, evidence_package, ops_agent, triage_tool | 7 .py files |
| Code/DataPipelines/county_economic_enrichment.py, county_enrichment_job.py, embedding_worker.py, provider_embedding.py, crosswalk_builder.py, prescriber_enrichment_job.py, prescriber_evaluate_care_pipeline.py, copy_to_frontend.py | EPIC-012 — Enrich Content |  |  |
| Code/DataPipelines/quality_gate.py, schema_drift_detector.py, discrepancy_reporter.py, validate_provider_load.py, qa_provider_load.py, count_providers_by_state.py, promote_data_fn.py | EPIC-012 — quality gates / orchestrate (architect: distribute among the three stories or create a fourth 'quality' story) | These are quality concerns within the pipeline |  |
| Code/DataPipelines/auth.py, blob_client.py, ChatHealthyMongoUtilities.py | EPIC-012 — pipeline-side infrastructure | Used only inside the pipeline runtime | ChatHealthyMongoUtilities.py is a duplicate of Code/Shared/ChatHealthyMongoUtilities.py — pick canonical |
| Code/DataPipelines/host.json, requirements-pipeline.txt, favicon.ico | EPIC-012 — runtime config | Azure Functions runtime config |  |
| Code/DataPipelines/legal/licence.txt | Stay (legal artifact bundled with pipeline) | Or consolidate with repo-root Legal/ |  |
| Code/DataPipelines/tests/ | EPIC-012 tests | All 25 test_*.py files |  |
| Code/DataPipelines/overnight_pipeline.log, pipeline_code_review.json, pipeline_files.json, prescriber-pipeline-test.http, skip_pipelineTest.http (at Code/ root) | EPIC-010 Operations / Code/_pending (scratch artifacts) | Logs and adhoc artifacts shouldn't be in source |  |
| Code/Schemas/ChatHealthy.Providers.json | Delete (drift) OR reconcile with Website/schemas/ChatHealthyProvidersSchema.json into brain/machine_artifacts/schemas/ | Two copies, slightly different (19265 vs 19276 bytes). Architect to pick canonical content. |  |
| Code/Schemas/ (the parent dir) | Delete after move | File-type bucket |  |
| Code/Shared/agent_framework/ | EPIC-008 Architecture — Agentic Infrastructure (F-006) OR EPIC-009 Shared Services | base_agent.py, base_tool.py, tool_registry.py — generic agent primitives | Architect to choose |
| Code/Shared/brain_auth.py, brain_loop.py, brain_schema_validator.py, machine_brain.py | EPIC-008 Architecture — Implement Brain (F-007) / Brain Consistency (F-003) | Brain governance helpers |  |
| Code/Shared/cost_guard.py, llm_client.py, prompt_system_maker.py | EPIC-009 Shared Services | LLM and cost concerns are cross-cutting infrastructure |  |
| Code/Shared/session_token.py | EPIC-009 Shared Services (matches existing story F-001-S-004) | Session token already a backlog item under Shared Services |  |
| Code/Shared/ChatHealthyMongoUtilities.py | EPIC-009 Shared Services (canonical) OR EPIC-012 (canonical) — pick one and remove duplicate | Currently duplicated with Code/DataPipelines/ChatHealthyMongoUtilities.py |  |
| Code/Shared/ops/certs/ | EPIC-002 Security OR EPIC-010 Operations | Cert material; architect to choose ownership |  |
| Code/Shared/ops/certs;C/ | Delete (stray Windows path artifact) | Empty malformed-name dir |  |
| Code/Shared/ops/ChatHealthyLogService/ | EPIC-010 Operations — Application Observability | Source code; consolidate with Code/CSharp/ChatHealthyLogService/dev/ |  |
| Code/Shared/ops/FullRegressionAudit/ | EPIC-010 Operations OR EPIC-008 Architecture (F-005 Audit) | render_design_doc.py, run_design_session.py, write_reqs.py + prompts/ |  |
| Code/Shared/ops/kafka/ | EPIC-010 Operations — Application Observability (devops story) | conversation_log_consumer.py, conversation_log_producer.py, docker-compose.yml |  |
| Code/Shared/ops/tools/ | EPIC-010 Operations + EPIC-008 Architecture (governance tools split) | chathealthy_devops_boot.py, preCommitScan.py, scan_http.py, riskWaiver_gate.py, regression_runner.py, etc. | ~30 tools; mixed governance and devops |
| Code/Shared/ops/tools/skill/SKILL.md, conversation_log_agent.py | EPIC-010 Operations | Conversation logging skill |  |
| Code/Shared/ops/atlas_cluster_toggle.py, sync_to_mongo.py, promote_data.py, promote_build.py, bump_build.py, framework_version.py, manifest_generator.py, rebuild_manifest.py, hf_space_*.py | EPIC-010 Operations — Build/Deploy/Environment Management | Devops automation |  |
| Code/Shared/ops/Caddyfile, start_local.bat, local_admin_server.py | EPIC-010 Operations — Local Topology / Build & Deploy |  |  |
| Code/Shared/ops/uat_report.py, generate_roadmap_page.py, generate_security_page.py | EPIC-005 Testing (uat_report) and EPIC-008 Architecture / Cloudflare website rendering (the others) | Architect to choose |  |
| Code/Shared/ops/conversation_log_hook.py, daily_conversation_commit.sh, unattended_monitor.py, epic_planning_runner.py | EPIC-010 Operations |  |  |
| Code/Shared/ux/components/, hooks/, types/ | EPIC-006-F-C FindCare Frontend Composition (only consumer) OR EPIC-009 if a second consumer ever appears | ProviderCard.tsx, SelectionManager.tsx, useSelectionState.ts, provider.ts | Currently shared between FindCare frontend and Website (verify) |
| Code/Shared/tests/ | Distribute alongside the modules they test | Currently only test_brain_schema_validator.py — moves with brain governance to EPIC-008 |  |
| Code/deploy/deploy_app_dev.sh, deploy_dev.sh, deploy_localhost.sh, deploy_localhost_docker.sh | EPIC-010 Operations — Build, Deploy, and Environment Management (existing F-004 stories) | Per-environment deploy scripts | Architect: long-term consolidation deferred |
| Code/deploy/_localhost_server.py, _start_findcare.py, _start_evalcare.py, _start_shared.py, _start_website.py | EPIC-006-F-F (per architect smoke harness placement) OR EPIC-010 (devops process management) | Local-topology orchestration; architect to choose |  |
| Code/deploy/devSmokeTestPyTest.py, localSmokeTestPyTest.py, apiSmokeTestPyTest.py | EPIC-006-F-F Smoke + SIT Harness | Per architect directive |  |
| Code/deploy/tests/ | EPIC-006-F-F | Tests for the deploy harness itself |  |
| Code/evaluate_care/app.py, Dockerfile, requirements.txt | EPIC-001 Evaluate Care — feature F-024 EvaluateCare HF Space | Runtime entry + deploy artifact |  |
| Code/evaluate_care/scoring_engine.py, normalization.py, explainability.py, confidence.py, failsafe.py, cache.py, weights.py, provenance.py, models.py | EPIC-001 Evaluate Care — distributes across F-001..F-019 (existing measure features) | Pre-funded; architect's directive limits in-scope work to handoff demo |  |
| Code/evaluate_care/measures/ | EPIC-001 Evaluate Care — already maps to existing measure features | 13 measure modules align with existing F-* features |  |
| Code/evaluate_care/graphs/ | EPIC-001 Evaluate Care | LangGraph-style internal graphs; matches handoff-demo scope | Currently empty package |
| Code/evaluate_care/tests/ | EPIC-001 Evaluate Care | 5 test_*.py files |  |
| Code/find_care/.gitkeep | Delete (retire empty placeholder) | Architect: 'this is to be deprecated' |  |
| Code/shared_services/app.py, Dockerfile, requirements.txt | EPIC-009 Shared Services — runtime + deploy | Hugging Face Space for shared services backend |  |
| Code/_pending/ | Stays as the canonical scratch directory (architect: 'one scratch directory, not many') | Consolidate stray repo-root scratch (brain_v0.1.3_design.json.bak, debug_*.png, regression_test.png, evaluate_test.png, migrate_progress.log, migrate_dev_to_qa.py) here |  |
| Code/logging_config.py | EPIC-010 Operations — Application Observability OR redistribute to per-runtime config | Single shared logging config |  |
| Code/skip_pipelineTest.http | Delete OR move to Code/_pending/ | Adhoc test file |  |
| Website/schemas/*.json (e.g. ChatHealthyAgileBacklogSchema.json, EngineeringRulesSchema.json, ChatHealthyProvidersSchema.json, ChatHealthyBugsSchema.json, ChatHealthyErrorsSchema.json, ChatHealthyRelaxedSchema.json, ChatHealthyRiskAcceptanceSchema.json, ChatHealthyVersionSchema.json, JsonValidationFixtureSchema.json) | brain/machine_artifacts/schemas/ (NEW directory, sibling of content/) | Architect directive: schemas live with brain JSONs. Website/schemas/ becomes a deploy mirror. | 9 schemas |
| Website/schemas/standard/json-schema-2020-12-meta.json | Stays at Website/schemas/standard/ | Third-party meta-schema; served as static asset; no semantic ownership |  |
| Website/schemas/dev/EngineeringRulesSchema.json | brain/machine_artifacts/schemas/dev/EngineeringRulesSchema.json (mirror per-env) | Pre-release schema variant |  |
| Website/index.html and other static *.html | EPIC-006-F-C FindCare Frontend Composition (index.html); other pages map to their epics (security-architecture.html → EPIC-002; roadmap.html → EPIC-008; products.html, privacy.html, terms.html → EPIC-009 or marketing scope) | Cloudflare Pages target |  |
| Website/Images/, _headers, tests/ | Stays under Website/ (static asset bundle) | Cloudflare Pages deploy unit |  |
| LangGraph/poc/user_journey.py + langgraph.json + requirements.txt + README.md | EPIC-006-F-B Conversational Chat Topology (the FindCare runtime owns the topology source) | Architect directive: per-epic Workflow feature scaffolds from LangGraph; FindCare uses LangGraph; pipeline uses Azure | Confirm whether LangGraph/poc remains a separate POC dir or moves into Code/ConversationalUX/FindCareChat/ |
| brain/machine_artifacts/content/*.json | Stays | Brain artifacts; canonical home |  |
| brain/enforcement_code/ | EPIC-008 Architecture — Engineering Rules Enforcement (F-002) | Already in correct location |  |
| C:temp/ (repo root) | Delete | Stray directory from a malformed Windows path; verified empty |  |
| brain_v0.1.3_design.json.bak (repo root) | Code/_pending/ or delete | Backup file at repo root |  |
| debug_*.png, evaluate_test.png, regression_test.png (repo root) | Code/_pending/ or test_output/ | Test artifacts at repo root |  |
| migrate_dev_to_qa.py, migrate_progress.log (repo root) | Code/_pending/ or EPIC-010 Operations | One-off migration scripts |  |
| pipeline.http, pipeline_status.http (repo root) | Code/_pending/ | Adhoc HTTP test files |  |
| start_local.bat, readmeRestore.txt, ROADMAP.md (repo root) | Stays (top-level start helper); ROADMAP.md stays at root | User-facing entry points |  |

# 6. Schemas Relocation Plan

Architect directive: schemas pair with brain JSONs as siblings under brain/machine_artifacts/. Website/schemas/ becomes a deployed copy populated by a deploy script.

### Schemas to relocate (Website/schemas/ → brain/machine_artifacts/schemas/)

| Schema file | Companion brain artifact |
| --- | --- |
| ChatHealthyAgileBacklogSchema.json | validates brain/machine_artifacts/content/agile_backlog.json |
| ChatHealthyBugsSchema.json | validates brain/machine_artifacts/content/bugs.json |
| ChatHealthyErrorsSchema.json | validates brain/machine_artifacts/content/errors.json |
| ChatHealthyProvidersSchema.json | validates provider records (also duplicated at Code/Schemas/; deduplicate) |
| ChatHealthyRelaxedSchema.json | validates relaxed brain artifacts |
| ChatHealthyRiskAcceptanceSchema.json | validates brain/machine_artifacts/content/risk_acceptance.json |
| ChatHealthyVersionSchema.json | validates brain/machine_artifacts/content/version.json |
| EngineeringRulesSchema.json | validates brain/machine_artifacts/content/engineering_rules.json |
| JsonValidationFixtureSchema.json | test fixture for the schema-validation rule |
| dev/EngineeringRulesSchema.json | pre-release variant — relocate to brain/machine_artifacts/schemas/dev/ |

### Schemas that stay where they are

Website/schemas/standard/json-schema-2020-12-meta.json — third-party meta-schema (JSON Schema 2020-12 meta). No business semantics; served as static asset; not a ChatHealthy artifact.

### Deduplication

Code/Schemas/ChatHealthy.Providers.json (19265 bytes) and Website/schemas/ChatHealthyProvidersSchema.json (19276 bytes) are NOT byte-identical. Reconcile to one canonical at brain/machine_artifacts/schemas/ChatHealthyProvidersSchema.json. Architect to specify which content is correct.

### Deploy step (mirror brain → Website)

Add a deploy step that, on Website deploy, copies brain/machine_artifacts/schemas/*.json to Website/schemas/. Implementation pattern: a small script (e.g. Code/Shared/ops/sync_schemas_to_website.py, eventually under EPIC-010 Operations) invoked from deploy_app_dev.sh and the Cloudflare Pages build hook. Engineering rule could be added (Section 9 open question) to forbid direct edits to Website/schemas/*.json — i.e. Website/schemas is read-only at edit-time, write-only at deploy-time.

# 7. Stories leaving EPIC-006 FindCare

Per-story disposition. Architecture rule: stories stay intact (no merging/splitting/rewording).

Total EPIC-006 stories today: 71 (across 28 features in backlog).

Stays in EPIC-006: 30

Moves out of EPIC-006: 41

Deletion candidates: 0

### Stays in EPIC-006 (with new feature)

| Story ID | Story title | New feature |
| --- | --- | --- |
| EPIC-006-F-001-S-001 | Provider search | EPIC-006-F-A Provider + Specialty Search |
| EPIC-006-F-001-S-002 | Provider selection | EPIC-006-F-A |
| EPIC-006-F-001-S-003 | index.html is the one and only HTTP-allowed page | EPIC-006-F-C Frontend Composition |
| EPIC-006-F-002-S-001 | Specialty type filter with prescriber and homeopathic toggles | EPIC-006-F-A |
| EPIC-006-F-003-S-001 | Evaluate These Providers button and handoff | EPIC-006-F-B Chat Topology |
| EPIC-006-F-004-S-001 | Build summary_message from structured search result data | EPIC-006-F-D Search Result Presentation |
| EPIC-006-F-004-S-002 | Frontend renders system summary with actionable links | EPIC-006-F-D |
| EPIC-006-F-019-S-001 | Hamburger navigation on all static pages | EPIC-006-F-C |
| EPIC-006-F-019-S-002 | Home link at bottom of every page (mobile) | EPIC-006-F-C |
| EPIC-006-F-019-S-003 | Chat window responsive on Galaxy and iPhone 14+ | EPIC-006-F-C |
| EPIC-006-F-019-S-004 | Pagination controls touch-friendly | EPIC-006-F-C |
| EPIC-006-F-019-S-005 | Playwright SIT tests on mobile viewports | EPIC-006-F-F Smoke + SIT (or F-C) |
| EPIC-006-F-021-S-001 | Percentage-based frame dimensions | EPIC-006-F-C |
| EPIC-006-F-021-S-002 | Left and right panel behavior | EPIC-006-F-C |
| EPIC-006-F-022-S-001 | React → Parent postMessage rendering | EPIC-006-F-C |
| EPIC-006-F-022-S-002 | Parent → React event relay | EPIC-006-F-C |
| EPIC-006-F-023-S-001 | Auto-detect localhost for iframe src | EPIC-006-F-C |
| EPIC-006-F-023-S-002 | Iframe retry on backend startup | EPIC-006-F-C |
| EPIC-006-F-024-S-001 | Pagination controls in control frame | EPIC-006-F-C |
| EPIC-006-F-024-S-002 | Responsive rows per page | EPIC-006-F-C |
| EPIC-006-F-024-S-003 | EvaluateCare trigger button in control frame | EPIC-006-F-C |
| EPIC-006-F-025-S-001 | Right panel inline flex refactor | EPIC-006-F-C |
| EPIC-006-F-026-S-001 | index.html generator script | EPIC-006-F-C |
| EPIC-006-F-027-S-001 | mTLS for FindCare service-to-service communication | EPIC-006-F-E HF Space Deployment |
| EPIC-006-F-029-S-001 | Static website server on port 80 | EPIC-006-F-F Smoke + SIT |
| EPIC-006-F-029-S-002 | EvaluateCare FastAPI on port 8001 | EPIC-006-F-F |
| EPIC-006-F-029-S-003 | One-click startup script for all services | EPIC-006-F-F |
| EPIC-006-F-029-S-004 | Admin site on port 443 with self-signed cert | EPIC-006-F-F |
| EPIC-006-F-029-S-005 | Playwright SIT tests run against local topology | EPIC-006-F-F |
| EPIC-006-F-030-S-001 | Provider display format | EPIC-006-F-D |

### Moves out of EPIC-006

| Story ID | Story title | Destination | Notes |
| --- | --- | --- | --- |
| EPIC-006-F-005-S-001 | Audit and create all required indexes on frontend cluster | EPIC-012 Provider Data Pipeline (Orchestrate Flow story) — index management is a pipeline concern |  |
| EPIC-006-F-005-S-002 | Propose pipeline cluster indexes | EPIC-012 |  |
| EPIC-006-F-005-S-003 | Index verification gate on every environment promotion | EPIC-010 Operations (env promotion) OR EPIC-012 |  |
| EPIC-006-F-006-S-001 | State filter explicit in every enrichment step | EPIC-012 (Enrich Content) |  |
| EPIC-006-F-006-S-002 | Try/finally with status report and reservation release | EPIC-012 (Orchestrate Flow) |  |
| EPIC-006-F-006-S-003 | Drop collection unless incremental=true | EPIC-012 (Orchestrate Flow) |  |
| EPIC-006-F-006-S-004 | findcare_pipeline_orchestrator must try/finally release reservation | EPIC-012 |  |
| EPIC-006-F-006-S-005 | provider_load_orchestrator must try/finally release reservation | EPIC-012 |  |
| EPIC-006-F-006-S-006 | copy_to_frontend_orchestrator must try/finally release reservation | EPIC-012 |  |
| EPIC-006-F-006-S-007 | migrate_environment_orchestrator must try/finally release reservation | EPIC-012 |  |
| EPIC-006-F-006-S-008 | snapshot_collection_orchestrator must not manage cluster reservations | EPIC-012 |  |
| EPIC-006-F-006-S-009 | county_enrichment_orchestrator must not manage cluster reservations | EPIC-012 |  |
| EPIC-006-F-006-S-010 | county_enrichment_pass1_orchestrator must not manage cluster reservations | EPIC-012 |  |
| EPIC-006-F-006-S-011 | county_enrichment_pass2_orchestrator must not manage cluster reservations | EPIC-012 |  |
| EPIC-006-F-006-S-012 | county_enrichment_pass3_orchestrator must not manage cluster reservations | EPIC-012 |  |
| EPIC-006-F-006-S-013 | county_enrichment_pass4_orchestrator must not manage cluster reservations | EPIC-012 |  |
| EPIC-006-F-006-S-014 | county_enrichment_pass6_nppes_orchestrator must not manage cluster reservations | EPIC-012 |  |
| EPIC-006-F-006-S-015 | ClusterLifecycleManager.release must auto-pause when zero reservations remain | EPIC-012 |  |
| EPIC-006-F-006-S-016 | ClusterLifecycleManager.reserve() must not block with sleep | EPIC-012 |  |
| EPIC-006-F-007-S-001 | Enrichment in-place on provider record | EPIC-012 (Enrich Content) |  |
| EPIC-006-F-008-S-001 | ENH-PIPE-001: Incremental update — full record replacement | EPIC-012 |  |
| EPIC-006-F-008-S-002 | ENH-PIPE-002: Incremental deactivation — flag out_of_scope | EPIC-012 |  |
| EPIC-006-F-009-S-001 | 95% success rate SLA | EPIC-012 |  |
| EPIC-006-F-009-S-003 | Design priorities: reliability > speed > cost | EPIC-012 |  |
| EPIC-006-F-009-S-004 | Architecture and engineering rule compliance | EPIC-012 (or stays cross-cutting under EPIC-008) |  |
| EPIC-006-F-010-S-001 | Bad data flag with controlled reasons | EPIC-012 (Enrich Content / Quality) |  |
| EPIC-006-F-010-S-002 | Out of scope flag with controlled reasons | EPIC-012 |  |
| EPIC-006-F-010-S-003 | Zip/state mismatch repair from license data | EPIC-012 |  |
| EPIC-006-F-010-S-004 | Prescriber classification flag on provider record | EPIC-012 |  |
| EPIC-006-F-011-S-001 | Implement QualityGate class | EPIC-012 |  |
| EPIC-006-F-013-S-001 | Implement SchemaDriftDetector | EPIC-012 |  |
| EPIC-006-F-014-S-001 | Add output_exists_and_valid to PipelineWorkerBase | EPIC-012 |  |
| EPIC-006-F-015-S-001 | Remediate pipeline code for v4-001D compliance | EPIC-012 |  |
| EPIC-006-F-016-S-001 | Parity verification in CopyToFrontEnd | EPIC-012 |  |
| EPIC-006-F-016-S-002 | CopyToFrontEnd as final pipeline step | EPIC-012 |  |
| EPIC-006-F-017-S-001 | Create and validate traceability matrix | EPIC-012 (or EPIC-008 traceability) |  |
| EPIC-006-F-018-S-001 | Load SpecialtyMetaData into pipeline | EPIC-012 (Enrich Content) |  |
| EPIC-006-F-018-S-002 | Enrich SpecialtyMetaData with filter flags | EPIC-012 |  |
| EPIC-006-F-018-S-003 | Pipeline task name is FindCarePipeline | EPIC-012 (Orchestrate Flow) |  |
| EPIC-006-F-018-S-004 | Pipeline trigger and monitor | EPIC-012 |  |
| EPIC-006-F-028-S-001 | mTLS for pipeline service communication | EPIC-012 (Pipeline runtime deployment story) |  |

### Deletion candidates

None at the story level. EPIC-006-F-020 'Native Mobile Apps — Apple App Store and Google Play' is a feature shell with 0 stories and no implementing code (verified: no react-native, no Capacitor, no native app config in repo). That is a feature-level question for the architect, not a story-level deletion.

Note on EPIC-006-F-009: stories S-001/S-003/S-004 exist; there is no S-002 in the backlog (gap). Not a deletion candidate per se; flag for backlog hygiene.

# 8. Stories arriving in EPIC-006 FindCare

Stories currently elsewhere that should move INTO FindCare under one of the 6 features.

| Story ID | Story title | FindCare feature | Justification |
| --- | --- | --- | --- |
| EPIC-005-F-001-S-001 | Local environment user-ready smoke test | EPIC-006-F-F Smoke + SIT Harness | Per architect: smoke harness is a FindCare core Playwright test feature. |
| EPIC-005-F-001-S-007 | Convert test_pagination.py to Playwright full-page tests | EPIC-006-F-F | Pagination is a FindCare frontend concern; the Playwright conversion belongs with the FindCare smoke harness. |
| (Optional) EPIC-009-F-001-S-005 | Tool Router — GOV-004 allowlist enforcement | EPIC-006-F-B Conversational Chat Topology | The tool router IS the FindCare runtime's dispatcher (Code/.../FindCareChat/backend/application/tool_router.py). Architect to confirm whether to move or keep as Shared Services concern. |

# 9. Open Questions for the Architect

| # | Question | Detail / recommended default |
| --- | --- | --- |
| Q1 | ChatHealthyLogService canonical location | Code/Shared/ops/ChatHealthyLogService/Worker.cs and Code/CSharp/ChatHealthyLogService/dev/Worker.cs differ. Which is canonical? Both source trees should consolidate to one home (recommended: under EPIC-010 Operations). |
| Q2 | ChatHealthyMongoUtilities.py canonical location | Code/Shared/ChatHealthyMongoUtilities.py and Code/DataPipelines/ChatHealthyMongoUtilities.py differ. Which is canonical? If the pipeline copy is canonical, Shared/ becomes a thin re-export; if Shared is canonical, the pipeline imports from it. |
| Q3 | ChatHealthy.Providers.json canonical content | Code/Schemas/ChatHealthy.Providers.json (19265 bytes) vs Website/schemas/ChatHealthyProvidersSchema.json (19276 bytes) differ. Which content is correct? Then both old paths are deleted in favor of brain/machine_artifacts/schemas/ChatHealthyProvidersSchema.json. |
| Q4 | EPIC IDs for the new epics | Operations and Provider Data Pipeline both proposed as new epics. Reuse gap IDs (EPIC-003, EPIC-010) or assign EPIC-012/013? Backlog hygiene call. |
| Q5 | Tool Router ownership | Code/.../FindCareChat/backend/application/tool_router.py is consumed by the FindCare runtime, but EPIC-009-F-001-S-005 describes it as Shared Services. Move the story under FindCare-F-B (matches the runtime that owns the dispatch), or keep it under Shared Services? |
| Q6 | EvaluateCare bounded-context code currently inside FindCare backend | Code/.../FindCareChat/backend/domain/evaluate_care_quality/ (clinical_trials_service.py, provider_detail_service.py) lives inside the FindCare backend codebase but logically belongs to EvaluateCare. Move to Code/evaluate_care/ (changes import surface) or keep in place and re-attribute ownership to EPIC-001? |
| Q7 | Smoke-harness process starters location | Code/deploy/_start_findcare.py / _start_evalcare.py / _start_shared.py / _start_website.py and _localhost_server.py are the process orchestration that supports the smoke harness. Belongs with the smoke harness in EPIC-006-F-F or with deploy scripts in EPIC-010 Operations? Pick one — current proposal leans EPIC-006-F-F to keep the SIT runner self-contained. |
| Q8 | EPIC-006-F-020 'Native Mobile Apps' fate | Empty feature (0 stories) with no implementing code. Defer (keep as roadmap placeholder), delete, or fold into the mobile responsive feature (EPIC-006-F-019 → F-C in the new structure)? |
| Q9 | Schema mirror engineering rule | Should we add an engineering rule that forbids hand-edits under Website/schemas/ once the deploy mirror is in place (treating Website/schemas/ as deploy artifact)? Recommended yes; architect to confirm. |
| Q10 | EPIC-008 sub-feature redistribution | F-008 'Code and Security Scanning' currently in EPIC-008 — move to EPIC-002 Security or to EPIC-010 Operations? Both are defensible. |

# Status

Pass 1 inventory: complete (codebase-inventory-pass1.md / .docx).

Pass 1 + V2 annotations: complete (codebase-inventory-passV2.docx).

Pass 2 target structure: this document.

Pass 3: pending — architect ratifies / amends Pass 2; per-epic application of the same pattern across the other epics.